SUSTAINABLE CITIES PROJECT-II

ADDITIONAL FINANCING

CONSTRUCTION OF YERKÖY (YOZGAT) ADDITIONAL WATER SUPPLY AND SEWERAGE SYSTEM COMPONENTS PROJECT

ENVIRONMENTAL AND SOCIAL MANAGEMENT PLAN (ESMP)

CONSTRUCTION OF YERKÖY (YOZGAT) ADDITIONAL WATER SUPPLY AND SEWERAGE SYSTEM COMPONENTS PROJECT

ENVIRONMENTAL AND SOCIAL

MANAGEMENT PLAN

| Version | Revision | Date | Prepared by | Prepared by | Prepared by | Quality Management by | Controlled by | Approved by |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Draft | A.0 | October 2022 | Günal Özenirler | Seyma Nur Geyik | Celal Denizli | Esra Okumusoglu | Günal Özenirler | Turgay Eser |
|  |  |  | Environmental Engineer, M.Sc. | Sociologist | Biologist | Geological Engineer | Environmental Engineer, M.Sc. | Environmental Engineer |
|  | A.1 | April 2023 | Leyla Demirçin | Seyma Nur Geyik | Celal Denizli | Esra Okumusoglu | Günal Özenirler | Turgay Eser |
|  |  |  | Environmental Engineer | Sociologist | Biologist | Geological Engineer | Environmental Engineer, M.Sc. | Environmental Engineer |
|  | A.2 | June 2023 | Leyla Demirçin | Seyma Nur Geyik | Celal Denizli | Esra Okumusoglu | Günal Özenirler | Turgay Eser |
|  |  |  | Environmental Engineer | Sociologist | Biologist | Geological Engineer | Environmental Engineer, M.Sc. | Environmental Engineer |
|  | A.3 | December 2023 | Senem Selin Sert | Deniz Dirier | Celal Denizli | Esra Okumusoglu | Evren Arı Atak | Turgay Eser |
|  |  |  | Environmental Engineer | Sociologist | Biologist | Geological Engineer | Environmental Engineer | Environmental Engineer |
|  | A4 | May 2025 | Miraç Gül |  |  |  |  |  |

REVISION CODES: A: DRAFT, B: FINAL DRAFT, C: FINAL

PROJECT NO: 22/010

May 2025

| CLIENT: | CONSULTANT: |
| --- | --- |
| Emniyet Mahallesi Hipodrom Caddesi No:9/21 Yenimahalle / ANKARA : +90 (312) 508 70 00 | Tepe Prime İş ve Yaşam Merkezi Mustafa Kemal Mahallesi Dumlupınar Bulvarı No: 266 B Blok Kat: 2 Daire: 38 Çankaya - Ankara / Türkiye : +90 (312) 295 62 48 : +90 (312) 295 62 00 |

TABLE OF CONTENT

Page

Table of Contents	1

List of Tables 	5

List of Figures	6

List of Abbreviations	7

EXECUTIVE SUMMARY	12

1	INTRODUCTION	15

1.1	Purpose of Environmental and Social Management Plan	16

1.2	Review of ESMP	17

1.3	Training	17

2	PROJECT DESCRIPTION	19

2.1	Project Location	20

2.2	Purpose of the Project	24

2.3	Project Demand Analysis	24

2.3.1	Water Supply and Distribution System Needs	24

2.3.2	Wastewater Collection System Needs	25

2.4	Structure and Organizational Chart of the Project Owner	26

2.4.1	Project Organizational Management	28

2.4.2	Time Schedule	32

2.5	Labour and Working Requirements	33

2.5.1	Construction Phase	33

2.5.2	Operation Phase	34

3	LEGAL FRAMEWORK	35

3.1	National Legal Framework	35

3.2	International Standards	38

3.3	Major Gaps between the Turkish EIA Regulation and WB OP 4.01	41

4	ENVIRONMENTAL BASELINE OF THE PROJECT	46

4.1	Project Location and Topography	46

4.2	Land Use and Ownership Status	47

4.3	Geology	47

4.3.1	General Geology	47

4.3.2	Geological Investigation of Project Area	50

4.4	Soil and Soil Quality	51

4.5	Water Resources	52

4.6	Water Supply System of Yerköy District	52

4.6.1	Water Sources of Yerköy District	52

4.6.2	Water Treatment	54

4.6.3	Existing Transmission Lines	55

4.6.4	Existing Water Tanks	55

4.6.5	Existing Network	56

4.6.6	“Yerköy Drinking Water Project” Financed by EIB under coordination of ILBANK	56

4.7	Sewerage Network of Yerköy District	57

4.8	Existing WWTP	58

4.9	Noise	60

4.10	Air Quality	63

4.11	Waste Management	67

4.12	Meteorological Conditions	68

4.13	Natural Hazard Potential	69

4.14	Biodiversity and Protected Areas	71

5	SOCIAL BASELINE OF THE PROJECT	80

5.1	Cultural Heritage	80

5.2	Traffic and Transportation	81

5.3	Demography and Population	82

5.4	Means of Livelihood and Employment	83

5.4.1	Major Economic Activities in Settlements Located in the Project AoI	84

5.5	Education	84

5.6	Health	85

5.7	Vulnerable/Disadvantaged Groups	85

5.8	Infrastructure Services	86

5.9	Land Acquisition	86

5.10	Level of Information about the Project	86

5.10.1	Results of the Key Informant Interview with Headmen	86

6	ENVIRONMENTAL AND SOCIAL IMPACTS OF THE PROJECT	88

6.1	Air Quality	88

6.1.1	Construction Phase	88

6.1.2	Operation Phase	90

6.2	Water Use	90

6.2.1	Construction Phase	90

6.2.2	Operation Phase	91

6.3	Wastewater	91

6.3.1	Construction Phase	91

6.3.2	Operation Phase	92

6.4	Waste Management	92

6.4.1	Construction Phase	92

6.4.2	Operation Phase	95

6.5	Noise and Vibration	95

6.5.1	Construction Phase	95

6.5.2	Operation Phase	99

6.6	Land Use and Soil Quality	99

6.6.1	Construction Phase	99

6.6.2	Operation Phase	100

6.7	Landscape	100

6.7.1	Construction Phase	100

6.7.2	Operation Phase	100

6.8	Biodiversity and Protected Areas	100

6.8.1	Construction Phase	100

6.8.2	Operation Phase	100

6.9	Population / Demography	100

6.9.1	Construction and Operation Phases	100

6.10	Cultural Heritage	101

6.11	Vulnerable/Disadvantaged Groups	102

6.12	Economy / Employment	102

6.12.1	Construction Phase	102

6.13	Land Acquisition	103

6.13.1	Construction Phases	103

6.14	Labour Conditions	103

6.14.1	Construction Phase	103

6.14.2	Training	104

6.15	Community Health and Safety	105

6.15.1	Measures to Be Taken Against Communicable Diseases during Construction and Operation Phases	106

6.16	Occupational Health and Safety	108

6.17	Traffic and Transportation	111

7	ENVIRONMENTAL AND SOCIAL ASPECTS AND BEST PRACTICE MITIGATION MEASURES	112

7.1	Mitigation Plan for the Construction Phase of the Project	113

7.2	Mitigation Plan for the Operation Phase of the Project	122

8.	ENVIRONMENTAL AND SOCIAL MONITORING	125

8.1.	Construction Phase	127

8.2.	Operation Phase	142

9.	STAKEHOLDER MANAGEMENT	146

9.1.	Roles and Responsibilities	148

9.2.	Announcements during the Construction Phase	148

9.3.	Further Stakeholder Engagement Activities	148

9.4.	Disclosure of Information and Stakeholder Engagement during the COVID-19 Process	149

9.5.	Grievance Mechanism	150

9.5.1.	Public Grievance Mechanism	155

9.5.2.	Worker Grievance Mechanism	157

10.	REPORTING	160

11.	REFERENCES	161

Appendix-A  Exclusion Letter	162

Appendix-C Noise Measurement Report	167

Appendix-C PM10 Measurement Report	175

Appendix-D Official Letter Received From the Ministry of Culture and Tourism	180

Appendix-E  Title Deed Record	183

Appendix-F Chance Find Procedure	185

Appendix-G Grievance Log	190

Appendix-H Consultation Form	192

Appendix-I Grievance Form	194

Appendix-J Grievance Closure Form	196

LIST OF TABLES

Page

Table 2-1. Populations of Neighborhoods	24

Table 2-2 Treated Effluent Discharge Parameters	26

Table 2-3. Project Organizational Management	29

Table 3-1. National Environmental and Social Legal and Policy Framework	36

Table 3-2. Comparison between the World Bank Environmental Policy and the National Legislation	41

Table 4-1. Land Usage Classes of Yerköy District (from Corine Database)	51

Table 4-2. Characteristics of Delice Creek Wells	53

Table 4-3. Characteristics of Kiliközü Region Wells	54

Table 4-4. Transmission Line Characteristics	55

Table 4-5. Characteristics of Existing Water Tanks	56

Table 4-6. Former Water Supply Network Pipes	56

Table 4-7. Water Supply System Pipes Constructed after 2016 in the scope of EIB Project	57

Table 4-8. Sewerage System Pipes Constructed until 2020 in the scope of EIB Project	57

Table 4-9. Measurement Points	60

Table 4-10. Measurement Results of the Baseline Noise Levels	62

Table 4-11. Comparison of the Baseline Noise Levels with Limit Values in WBG General EHS Guidelines and RENC	62

Table 4-12. Measurement Points	64

Table 4-13. Baseline PM10 Measurement Results	66

Table 4-14. Average temperature and precipitation data	68

Table 4-15. Flora Species Detected in the AoI as a Result of Studies 	74

Table 4-16. Amphibian Species Detected in the AoI as a Result of Studies	75

Table 4-17. Reptilian Species Detected in the AoI as a Result of Studies 	76

Table 4-18. Bird Species Detected in the AoI as a Result of Studies   	77

Table 4-19. Mammal Species Detected in the AoI as a Result of Studies	78

Table 5-1. Data on the Population in Yozgat Province 2024	82

Table 5-2. Data on Population for the Last Five (5) Years in Yozgat	82

Table 5-3. Data on the Population in the Project AoI	82

Table 5-4. Data on Population for the Last Five (5) Years in the Project AoI	83

Table 5-5. Common Economic Activities in the Project Area	84

Table 5-6. Number of Schools in Neighbourhoods	84

Table 5-7. Number of Medical Services	85

Table 5-8 Vulnerable/Disadvantaged Groups in the Project Area	85

Table 5-9  Available Infrastructure Services in the Project Area	86

Table 6-1. Emission Information of Machinery and Equipment to be Used in Excavation and Construction Works	88

Table 6-2. Emission Factors to be used in Dust Emission Mass Flow Calculations	89

Table 6-4. Machinery/Equipment to Be Used during the Construction Phase and Noise Levels	96

Table 6-5. Levels of Noise from Equipment by Distance	97

Table 6-6. Environmental Noise Limit Values for the Construction Site	99

Table 6-7. WBG Noise Limit Values	99

Table 6-8. Common OHS Risks and General Mitigation Measures	108

Table 8-1. Key Performance Indicators	125

Table 9-1. Stakeholder Groups	146

Table 9-2. Public Grievance Mechanism	155

Table 9-3. Worker Grievance Mechanism	158

Table 10-1. Reporting Process Requirements and Distribution of Roles	160

Table 11-1. Grievance Log	191

LIST OF FIGURES

Page

Figure 2-1. Organizational Chart of Yerköy Project	26

Figure 2-2. Organizational Chart of Project Management Unit	27

Figure 4-1. Location of Yozgat Province and its Districts and the Project Area 	45

Figure 4-2. Geological Map of Yozgat Province and its Vicinity (Erdoğan, Akay, & Uğur, 1996)	48

Figure 4-3. Cemil Çiçek Dam Reservoir (Photo of DSİ)	52

Figure 4-4.Photos from Delice Creek Wells	53

Figure 4-5.Cemil Çiçek Reservoir WTP (Photo of DSİ)	54

Figure 4-6.Location Map and Photos from Çiçekdağı, Köseli, Yerköy Group WWTP	58

Figure 4-7. Location of Measurement Points	59

Figure 4-8. Measurement Photo of Location 1	60

Figure 4-9. Measurement Photo of Location 2	60

Figure 4-10. Location of Measurement Points	63

Figure 4-11. Measurement Photo of Location-1	64

Figure 4-12. Measurement Photo of Location-2	64

Figure 4-13. Average climate graph in Yerköy District	68

Figure 4-14.Türkiye Earthquake Risk Map (AFAD, 2018)	69

Figure 4-15. Earthquakes Observed around Yerköy and Inside 100 Km Radius in 1900-2022	70

Figure 4-16. CORINE Habitat Classes at the Project Area and Its Immediate Vicinity	71

Figure 6-1 Levels of Noise from Equipment by Distance	97

LIST OF ABBREVIATIONS

| ACP | Asbestos Cement Pipes |
| --- | --- |
| AF | Additional Financing |
| AFAD | Disaster and Emergency Management Presidency |
| AoI | Area of influence |
| ASL | Above Sea Level |
| CİMER | Presidential Communication Centre |
| DSI | General Directorate of State Hydraulic Works |
| E&S | Environmental and Social |
| EAF | EIA Application File |
| EBRD | European Bank for Reconstruction and Development |
| EHS | Environmental, Health and Safety |
| EIA | Environmental Impact Assessment |
| EIB | European Investment Bank |
| EPRP | Emergency Preparedness and Response Plan |
| ESIA | Environmental and Social Impact Assessment |
| ESMF | Environmental and Social Management Framework |
| ESMP | Environmental and Social Management Plan |
| ESMR | Environmental and Social Monitoring Reports |
| FI | Financial Intermediary |
| GBV | Gender-based Violence |
| GIS | Geographic Information System |
| GM | Grievance Mechanism |
| HP | Horsepower |
| HRS | Human Resources Specialist |
| ICEM | Education and Research Centre for Hearing Impaired Children |
| IFC | International Finance Corporation |
| ILBANK | ILBANK A.Ş. |
| ILO | International Labour Organization |
| IUCN | International Union for Conservation of Nature and Natural Resources |
| KBA | Key Biodiversity Area |
| KPI | Key Performance Indicators |
| MoEUCC | Ministry of Environment, Urbanization and Climate Change |
| NCR | Non-Conformance Report |
| NGO | Non-Governmental Organizations |
| OHS | Occupational Health and Safety |
| OP | Operational Policies |
| PE | Population Equivalent |
| PID | Project Identification Document |
| PMU | Project Management Unit |
| PPE | Personal Protective Equipment |
| PVC | Polyvinyl Chloride |
| RC | Resisting to crack |
| RENC | Regulation on Environmental Noise Control |
| SCP | Sustainable Cities Project |
| SEA/SH | Sexual Exploitation and Abuse, and Sexual Harassment |
| SEP | Stakeholder Engagement Plan |
| TAP | Portable Battery Manufacturers and Importers Association |
| TurkStat | Turkish Statistical Institute |
| WB | World Bank |
| WBG | World Bank Group |
| WHO | World Health Organization |
| WWTP | Wastewater Treatment Plants |
| YİMER | Foreigners Communication Centre |

# EXECUTIVE SUMMARY

This ESMP identifies the potential impacts that may arise during construction and operation phases of the Project and proposed appropriate mitigation measures to effectively address these impacts. In conclusion, the Project can be carried out in an environmentally and socially sustainable manner on full implementation of this ESMP as there are no likely major or irreversible negative impacts.

ILBANK A.Ş. (ILBANK) receives technical and financial support from the World Bank (WB) and the European Union (EU) to develop planning capacity and access to selected municipal services in participating municipalities and public services. The designed Project is the Sustainable Cities Project (SCP) constructed as a Series of Projects and SCP I and II are already in implementation whereas SCP II - Additional Financing (AF) is established as an additional support mechanism for meeting the increasing demand from Municipalities for investments in sustainable urban development that has been ongoing under the SCP. The Construction of Yerköy (Yozgat) Additional Water Supply and Sewerage System Components Project (hereinafter “the Project”) is financed within the scope of SCP-II AF.

The Project is designed to provide capacity increase of water supply and sewerage systems of Yerköy District of Yozgat Province. Sewerage renewal will include Hüyük, neighbourhood and water supply renewal will include Hüyük, Selçuk, Ayanoğlu, Karacaşar, Erzurum and Kale neighbourhoods of Yerköy Municipality, who is the Project Owner.

The existing sewerage network and collector line were tendered by ILBANK in 1974 and completed in 1978. In addition to this network, which covers 60% of the residential areas, the construction of additional lines was started by Yerköy Municipality in 1990. In line with the demand arising from the growth of the district in the following years, Haşim Kılıç and Ayanoğlu Neighbourhoods and some of the sewerage lines were renewed by Yerköy Municipality in 2011-2012. As a result of the inadequacy of periodic renewal and extension works to the sewerage network line and drinking water network, it has become necessary to plan the related Project.

The components of the Project are as follows:

- Additional Drinking Water Supply System, which includes the renewal of 6,291 m drinking water network lines (including house connections, valves, hydrants) in Hüyük, Selçuk, Ayanoğlu, Karacaşar, Erzurum and Kale neighbourhoods,

- Additional Sewerage System, which includes the renewal of  8,965 m sewerage network lines (including auxiliary structures like control manholes, parcel manholes and connections) to serve Hüyük neighbourhood.

Since the project includes networks, which go under the main roads of the Yerköy District, there will be no need for land acquisition.

It is expected that the construction phase will start in spring 2025 (see Table 2-2) and continue for 18 months. It is anticipated that the project will serve the public for 50 years.

Yerköy Municipality requested the evaluation of the Project from the Provincial Directorate Environment, Urbanization and Climate Change within the scope of the repealed EIA Regulation published in the Official Gazette dated 25.11.2014 and numbered 29186 and since the activities under this Project are not included in Appendix-I and Appendix II of the repealed EIA Regulation, the Project was evaluated as out of scope. The related Exclusion Letter granted by the Provincial Directorate Environment, Urbanization and Climate Change is presented in Appendix-A and still valid as per the new EIA Regulation published in the Official Gazette dated 29.07.2022 and numbered 31907.

As per WB Operational Policy (OP) 4.01- Environmental Assessment, projects are classified in categories A, B or C depending on the severity of their potential impacts on the environment. The Project is classified as Category B Project, which results in environmental and/or social impacts that are specific to the location of the facility and/or with impacts/risks that could be easily identified and prevented.

Within the scope of SCP II-AF, WB OP 4.01 Environmental Assessment, 4.04 Natural Habitats, 4.11 Physical Cultural Resources, and 4.12 Involuntary Resettlement are taken into consideration. The critical and natural habitats are examined within the scope of the WB OP 4.04 on Natural Habitats and there is no critical and natural habitat within the immediate surroundings of the project area. There are also no environmental protection zones in the project area. . Although there is not any cultural heritage assest in and around the project site, the construction phase of the project needs to take OP 4.11 on Physical Cultural Resources into account since there will be earthworks, which may be subject of chance finds. WB OP 4.12 Involuntary Resettlement does not apply to this project as there is no land acquisition, involuntary resettlement, and restriction on land use or access to land or natural resources.

Within the scope of the project, there is no associated facility, road, etc. However, there will be large amount of earthworks. Thus,  there may be risks and impacts  related to dust, noise, OHS, community safety and traffic load increment during the construction phase. In addition to this, in operation phase, if it is necessary, there will be maintenance and repair works in additional drinking water supply and additional sewerage system.

At the construction phase, approximately 50 workers will be employed. Besides, for the repair and maintenance of the entire system during the operation phase, employees will be provided by Yerköy Municipality. Since the construction works for the Project will be carried out in the city centre, in Hüyük, Selçuk, Ayanoğlu, Karacaşar, Erzurum and Kale neighbourhoods and the workers will be selected from the staff of the municipality, it is foreseen that no construction camp site with accommodation will be established. However, containers may be placed on the project site for those who will work on the project to rest and eat. Although not foreseen, if to be established, the construction camp site will provide the worker accommodation conditions prepared by the International Finance Corporation (IFC) and the European Bank for Reconstruction and Development (EBRD) and approved by the WB.

# INTRODUCTION

This plan presents the Environmental and Social Management Plan (ESMP) for the ‘Construction of Yerköy (Yozgat) Additional Water Supply and Sewerage System Components Project’ (hereinafter referred to as 'the Project') and has been prepared by 2U1K Muhendislik ve Danismanlik A.S. (herein after referred as “2U1K”) for "Yerköy Municipality" (hereinafter referred as 'Project Owner').

The Project aims to meet infrastructural needs of Yerköy Central District in terms of water supply and sewerage systems:

1)	Component 1 - Yerköy (Yozgat) Additional Drinking Water Supply System Components Project - it includes the renewal of 6,291 m drinking water network lines (including house connections, valves, hydrants) in Hüyük, Selçuk, Ayanoğlu, Karacaşar, Erzurum and Kale neighbourhoods, and

2)	Component 2 - Yerköy (Yozgat) Additional Sewerage System Components Project - it includes the renewal of 8,965 m sewerage network lines (including auxiliary structures like control manholes, parcel manholes and connections) to serve Hüyük neighbourhood.

A loan application was lodged to ILBANK in the scope of SCP-II AF to put the project into practice. The World Bank (WB), acting as the Project financer, authorized ILBANK as the implementing agency of the project, acting as a financial intermediary (Borrower). Subsequent to the tender process held by ILBANK, 2U1K Mühendislik ve Danışmanlık A.Ş. (2U1K) was commissioned as Environmental and Social (E&S) Consultant for the environmental and social (E&S) impact and risk assessment studies to be conducted for this Project on behalf of Yerköy Municipality, the Project Owner, which will be run as part of the SCP-II AF. In this respect, an Environmental and Social Management Plan (ESMP) and Stakeholder Engagement Plan (SEP) have been prepared in accordance with the Turkish legislation and WB Safeguard Policies, including the Operational Policies (Ops), the Environmental and Social Management Framework (ESMF) prepared by ILBANK for the SCP-II AF, the final version of which was published in April 2019, and the World Bank Group (WBG) General and Sector-specific Environment Health and Safety (EHS) Guidelines.

In addition, in May 2022, PROLIMA and SEDES Engineering Joint Venture (JV) has started “Preparation of Technical Feasibility Studies under SCP-II AF Program – Group 5 (IB A2.C5/PID5)” which also includes preparation of the “Project Identification Document” (PID) for “Yerköy (Yozgat) Additional Water Supply and Sewerage System Components Project” that is proposed to be financed under “SCP-II AF Programme” of WB. That report was also used while preparing this ESMP.

## Purpose of Environmental and Social Management Plan

The ESMP document aims to determine the social and environmental impacts and risks that are likely to occur during both construction and operation phases of the Project, and, to evaluate these impacts/risks, and to take actions to mitigate and/or prevent negative impacts as well as to allow for meaningful and inclusive multi-stakeholder consultations and engagement throughout the lifecycle of the program.

Within the scope of the ESMP, information was provided regarding the work items planned to be fulfilled in the contract packages, the methodologies to be applied and the working areas, the potential social and environmental impacts/risks that are likely to occur during both construction and operation phases and the measures to prevent impacts and/or minimize negative impacts and developing responses to potential negative impacts. Project stakeholders who are expected to be exposed to future project-related impacts have been identified and mitigation and prevention of potential impacts have been planned. Therefore, it was intended to monitor and control environmental and social processes determined in ESMP during the implementation of the project.

During the preparation of this ESMP, besides for the Turkish legislation and WB Safeguard Policies, the Environmental and Social Management Framework (ESMF) prepared by ILBANK for the SCP-II AF the final version of which was published in April 2019, and the World Bank Group (WBG) General and Sector-specific Environment Health and Safety (EHS) Guidelines were also considered.

Mitigation measures (see Section 8.1 and 8.2) will be adopted on site and the cases encountered will be submitted to the Project Owner - the municipality- in a monthly Environmental and Social Monitoring Report (ESMR) by the contractor during the construction phase. These ESMRs will be reviewed by the Project Owner, considering the works carried out on site, and will be submitted to the ILBANK quarterly. ILBANK, on the other hand, will compile these ESMRs and submit them to the WB every 6 months together with Project Progress Reports. During the operation phase, the social and environmental impacts/risks, if any, will be evaluated and presented to the WB and ILBANK.

In addition, the final version of this ESMP approved by ILBANK and the WB will be shared with the local community at a public consultation meeting, followed by the conclusion of inputs/feedback from all stakeholders. For this reason, ESMP and Stakeholder Engagement Plan (SEP), that is another document outlining the engagement process with the stakeholders of this Project and is requested by ILBANK as one of the E&S documents required as a condition of the Project finance, should be updated and then finalized, if consultations result in changes/updates to any documents.

## Review of ESMP

The ESMP will be reviewed and updated when required to address the changes in the responsible parties’ organization, the process, or regulatory requirements.

The Project Implementation Unit (PIU), which will be formed by the Project Owner and detailed in Table 2-1, will be responsible for the implementation of this ESMP and SEP. ILBANK International Relations Department PMU will continue to have existing environmental experts, OHS expert/specialist and social experts to be responsible for coordinating the implementation of the Environmental and Social Management Framework (ESMF) prepared by ILBANK for SCP II AF. Environmental, OHS expert/specialist and social experts will supervise the Project Owner on WB safeguard requirements, provide consultancy for the implementation of this ESMP, and monitor the implementation of ESMP and SEP together with the opinion and grievance mechanism for affected groups.

Following any reviews, the Project Owner will provide coordination through PMU to make any necessary amendments to the ESMP, with the updates communicated to all responsible parties and employees involved in the Project.

## Training

The Project Owner will implement a training and awareness program covering ESMP expectations and commitments, which covers project related environmental and social impacts and risks, and corresponding measures applied to avoid, reduce and mitigate the risks and potential adverse impacts.. As a minimum requirement, this program will be implemented as training for employees and contractor responsible for the implementation of the ESMP, by the Project Owner before the construction process starts. The trainings will last at most two (2) days and will be organized twice a year.

Depending on the ESMRs, which represent level of the success of ESMP implementation, further training programs may need to be performed in order to achieve required target, if the ESMP implementation is not at desired level or failed. The main objectives of the trainings are determined by the compliance of the environmental and social key performance indicators (KPIs) with the relevant criteria. These indicators and their criteria are presented in Table 9-1. If the relevant criteria are not met, the trainings will also be considered as failed. The supervision of the determined KPIs will be carried out by the supervision consultant. The necessary training will be provided to the personnel at the very beginning of the recruitment process, and grading and evaluation should be carried out at the end of the training provided. Supervision consultant will check the relevance of the training program and the training evaluation. According to the results of the evaluation, the training program can be modified, or trainers can be replaced, or training can be repeated, if needed, upon determining whether the training is effective. This is intended to enhance the personnel's competency.

The training program/modules will address a range of issues, including but not limited to:

- Purpose of ESMP regarding the project activities,

- Requirements in management plans, and monitoring activities to be performed within the scope of this plan,

- Understanding of the sensitive environmental and social receptors within the project area and its vicinity,

- Awareness raising about the potential risk and impacts from the project activities,

- Grievance mechanism developed within the scope of the project, process, procedures and service standards, grievance mechanism contact channels and employee rights,

- Occupational health and safety, first aid, emergency preparedness,

- Code of conduct and dress code,

- Communication with the local community,

- Code of conduct training, including gender-based violence (GBV), sexual exploitation and abuse, and sexual harassment (SEA/SH),

- Traffic and road safety principles,

- Cultural heritage issues including Chance Finds Procedure, and

- Management of waste.

The Project Owner will ensure that all personnel responsible for the implementation of this ESMP are competent in terms of education, training, and experience.

# PROJECT DESCRIPTION

The Project aims to increase the capacity of the water supply and sewerage systems of Yerköy District of Yozgat Province. The Project will serve Hüyük, Selçuk, Ayanoğlu, Karacaşar,  Erzurum and Kale neighbourhoods of Yerköy Municipality. The Project Owner is Yerköy Municipality, which provides services to 12 neighbourhoods.

As per WB OP 4.01- Environmental Assessment, projects are classified in categories A, B or C depending on the severity of their potential risks and impacts on the environment. The Project is classified as Category B project projects, with environmental and/or social risks and impacts that are specific to the location and/or with impacts/risks that could be easily identified, prevented and managed. Accordingly, this ESMP and Stakeholder Engagement Plan (SEP) were prepared by 2U1K for the Project to avoid, reduce and mitigate the environmental and social impacts/risks of the Project and to plan the participation of the project stakeholders in the process. Except for ESMP and SEP, Project Identification Document (PID) is prepared by PRO-SEDES JV under the supervision of ILBANK with the inclusion of environmental and social experts for the Project.

Since the first EIA exemption application for the Construction of Yerköy (Yozgat) Additional Water Supply and Sewerage System Components Project was made before 2022, Provincial Directorate Environment, Urbanization and Climate Change acted according to the law in force at that time. According to the EIA Regulation published in the Official Gazette dated 25.11.2014 and numbered 29186, this project is considered as out of scope and exclusion letter from the Provincial Directorate of Environment, Urbanization and Climate Change for this Project is presented in Appendix-A and it is still valid as per the latest EIA Regulation.

The scope of the project includes the renewal of 8,965 m sewerage network lines and renewal of 6,291 m drinking water network lines of Yerköy District. No informal user on the land exists. Within the scope of the project, there is no associated facility, road, etc. It is foreseen that no construction camp site with accommodation will be established for the employees at the project site. The Area of Influence (AoI) is taken as the project area and its vicinity (i.e., 100 m) and impacts within this area are assessed in this report. In this project, AoI was determined in terms of traffic, noise and air quality. In particular, the project’s environmental and social impacts are limited to its footprint and these impacts are effective for a limited time during the construction phase. In the operation phase, significant environmental impacts are not expected since there will be only maintenance and repair works which will be conducted as necessary.

It is expected to implement the construction tender in the period during spring 2025. Construction period is planned to continue until the end of 2026 (see Table 2-2). It is anticipated that the project will serve the public for 50 years.

## Project Location

The project location (see Figure.2-1) is in Yerköy District Central of Yozgat Province and is located 39 km far in the southwest of Yozgat City Centre. It is surrounded by Çorum Province in the north, Yozgat Province and Şefaatli District in the east, Kırşehir and Kırıkkale Provinces in the west. The district has a total area of 1,245 km² and has 61 villages.

,

Figure.2-1. Location Map of the Project

Water supply and sewerage lines given in Figure.2-2 and Figure 2-3, respectively, will be constructed in the scope of the Project. The neighbourhoods in the project area are presented below:

- Hüyük Neighbourhood

- Selçuk Neighbourhood

- Ayanoğlu Neighbourhood

- Karacaşar Neighbourhood

- Erzurum Neighbourhood

- Kale Neighbourhood

Figure.2-2. Yerköy Sewage System

White: Existing Line, Red: New Sewage System

Figure 2-3 Yerköy Water Supply System

Based on the environmental, social, and community/occupational health and safety risks/impacts that will potentially occur during the construction phase of the Project, the AoI has been determined as 100 m based on expert opinion, and in this context, Hüyük, Selçuk, Ayanoğlu, Karacaşar,  Erzurum and Kale neighborhoods are the settlements within the AoI, while during the operation phase, the Project will directly serve these neighbourhoods but the capacity of the entire city will be increased. The project location is presented in Figure.2-3.

Figure.2-4.Project’s Area of Influence – Water Supply System

Figure 2-5.Project’s Area of Influence – Sewerage System

Additional Drinking Water Supply System, which includes construction of a service reservoir & connection line, renewal of network pipes in misc. areas (8,965 m), including auxiliary structures (like house connections fire hydrants and isolation valves), represented in Figure.2-3 will be constructed under the main roads of the Yerköy District. Therefore, there will be no land acquisition.

## Purpose of the Project

The Project will be implemented to serve Hüyük, Selçuk, Ayanoğlu, Karacaşar, Erzurum and Kale Neighbourhoods of Yerköy District, Yozgat Province. The Project is designed to meet the increasing demand of these neighbourhoods by improving the water supply and sewerage services of Yerköy Municipality.

## Project Demand Analysis

According to Turkish Statistical Institute 2024 data, Yerköy District has a total population of 33,069 consisting of 16,113 males and 16,956 females. Populations of the neighbourhoods within the project area are given in Table 2-1.

Table 2-1. Populations of Neighborhoods

| Population / Neighbourhoods | Hüyük | Selçuk | Ayanoğlu | Karacaşar | Erzurum | Kale |
| --- | --- | --- | --- | --- | --- | --- |
| Total | 1,785 | 931 | 7,396 | 828 | 2,396 | 790 |

Source: Turkish Statistical Institute, 2024 (Accessed on: 02.04.2025)

Erzurum Neighbourhood is the most crowded neighbourhood of Yerköy District. The population projection has been executed in the scope of PID by the use of ILBANK method, Arithmetic Increase Method, Exponential Increase Method, Geometric Increase Method, Projections According to Development Plan and the result obtained by the use of ILBANK method was selected for design of the Project. ILBANK increase coefficients for each year and it is calculated as -0.73. Design horizon is assumed as 35 years after the construction, i.e. year 2059.

Since the current drinking water and sewerage systems are inadequate, it was deemed necessary to realise the project.

### Water Supply and Distribution System Needs

The water network of Yerköy Central, was designed in 1995 and constructed by ILBANK with Polyvinyl Chloride (PVC) pipes and Asbestos Cement Pipes (ACP) in 1998. Improvements were made in the water network system by Yerköy Municipality at certain level. It has been reported by the municipal authorities that the ACP pipes used in the original network have exceeded their economic life, PVC pipes are also frequently malfunctioning, the potable water network is insufficient, and the losses and leaks are at a high level. Replacement and disposal of ACPs requires special methods. These methods will be carried out within the framework of the principles of the Regulation on Health and Safety Precautions in Working with Asbestos as well as WBG EHS Guidelines. In order to solve the drinking water supply problems of Yerköy District, “Yerköy Drinking Water Project” was designed by Bilgilensan Ltd. and approved by ILBANK Kayseri Regional Directorate in 2017. Part of this Project was constructed till September 2020 with the financing of the European Investment Bank (EIB).

Yerköy Municipality is expected to undertake the construction of remaining components of water supply project. In the scope of the project, 6,291 m drinking water network and 8,965 m sewage network will be renovated. The components are listed below:

- Construction of DY-DSİ-2 reservoir (3,000 m3)

- Construction of Connection Line (between the existing DSİ branch line and DY-DSİ-2 reservoir, 431 m Ø315 mm HDPE),

- Miscellaneous HDPE water pipes: 2,011 m Ø110 mm, 1,454 m Ø140 mm, 1,514 m Ø160 mm, 371 m Ø225 mm, and 510 m Ø355 mm,

- Construction of Sewage Lines in Misc. Areas (total 8,965 m, Ø110 & Ø140 mm HDPE pipes).

For the construction 1 truck, 1 backhoe loader, 1 excavator, and 1 loader will be used at the same time at the same location (see Table 6-1).

During the operation phase, Yerköy Municipality will be responsible for the operation, repair and maintenance of the entire system. During the 12 months defects liability period, the Works Contractor will be responsible for any repairs of the newly constructed facilities, in accordance with legal regulations as of provisional acceptance.

The water supply sources of Yerköy Central will be sufficient till the Project horizon after decreasing the water losses in the water supply system with the help of the proposed measures in the water supply system.

### Wastewater Collection System Needs

The first wastewater collection system of the district central was constructed in 1978. With the development of the central in 1990, 1996 and 2012, additions and renewals were carried out by the Municipality and ILBANK. The latest design of the system was completed by Stat Ltd. and approved by ILBANK Kayseri Regional Directorate in 2016. The partial construction of the Project was finalised in 2020 with the financing from EIB.

With the development of the district central, new roads and new residential areas along these new roads were opened. Therefore, capacity of the existing domestic wastewater collection system became insufficient. In that respect, renovation of existing system in terms of capacity and hydraulic considerations are required. Municipality of Yerköy is expected to undertake renovation of existing sewerage system for the effective operation of wastewater collection system and protect the integrity of the previous EIB Project. The wastewater collection system design does not require pumping and the component includes

- Renewal of Additional Network Lines (Ø110- Ø140 mm, HDPE, total length:8,965 m)

- Misc. Network Structures (228 control manholes and 300 parcel manholes, and connections).

Wastewater collected in the district central is treated in “Çiçekdağı, Köseli, Yerköy Group Wastewater Treatment Plant”, which was commissioned in 2015. It has an extended aeration activated sludge process for C, N and P removal. The treatment plant has its environmental permit as obliged (Annex B). This indicates that the WWTP complies with the national water quality standards.

Table 2-2 Treated Effluent Discharge Parameters

| Topic | National Standard | Limit Values |
| --- | --- | --- |
| Effluent Water Quality | Regulation on Water Pollution Control (Official Gazette Date/Number: 31.12.2004/25687 and revised in the Official Gazette Date/Number 12.05.2023/32188) | The discharge criteria of the WWTP are set by the Water Pollution Control Regulation, Urban Wastewater Treatment Regulation. In the operation phase: COD: 250 mg/L TSS: 200 mg/L Oil and grease: 20 mg/L Total Phosphorus (P): 2 mg/L Total Chrome: 2 mg/L Chrome (Cr+6): 0.5 mg/L Lead (Pb): 2 mg/L Total Cyanide (CN-): 1 mg/L Cadmium (Cd): 0.1 mg/L Ferrous (Fe): 10 mg/L Fluoride (F-): 15 mg/L Copper (Cu): 3 mg/L Zinc (Zn): 5 mg/L Mercury (Hg): 0.05 mg/L Sulphate (SO4-2): 1500 mg/L Total Kjeldahl Nitrogen (TKN): 20 mg/L Fish Bioassay (TDF): 10 Color: 280 Pt-Co pH:6-9 |

## Structure and Organizational Chart of the Project Owner

The Project is executed by the Deputy Mayor, Chief Editor, Urban Planning Director, Financial Services Departments, Directorate of Technical Works and Directorate for Human Resources, etc. under the coordination of the Mayor of Yerköy. The Project's organizational chart is presented in Figure 2-4.

Figure 2-1. Organizational Chart of Yerköy Project

The Project Owner, in collaboration with relevant third parties, will establish, maintain and promote, as required, a project-specific organizational structure that defines the roles, responsibilities and authority for the implementation of the ESMP and SEP as provided as a model in Figure 2-5.

Specific personnel with clear boundaries of responsibility and authority should be appointed, including the management representatives. The project-specific organizational structure to be developed will include executives, who will coordinate and manage the Project, the technical and financial experts, who will be in charge of the construction and operation phases of the Project, and at least one social expert, one environmental expert and one occupational health and safety (OHS) expert. Core environmental and social responsibilities will be well defined and communicated to the relevant personnel and the rest of the Project Management Unit. Additionally, personnel will have adequate knowledge, skills and experience to competently and efficiently take specific measures and actions required under the ESMP.

Figure 2-2. Organizational Chart of Project Management Unit

### Project Organizational Management

The project will be awarded to a contractor by the tender, which will be lodged by the Project Owner and supervised by ILBANK in accordance with the statute of the Public Procurement Authority, and the legal requirements of the WB.

The Supervisory Consultant, who will be responsible for detecting nonconformities, notifying the Project Owner and monitoring corrective actions within the scope of the Project, will be selected by the tender to be opened by the Project Owner. This tender will be held in accordance with the WB Procurement Regulations and relevant Turkish legislation and companies that have been banned from public tenders will not be included in the tender process. The result of the tender will be approved by ILBANK. Supervision Consultant will have the authority to ensure all environmental and social mitigation measures are duly taken by the contractor and may stop works in case of non-compliances.

Any non-conformities found during the inspections will be governed by a process adapted to the severity of the case. Non-conformities will be defined as any deviations from the contractual requirements of ESMP documentation. Non-conformities are divided into four (4) categories as follows:

Notice of observation regarding minor non-conformities: Notification of the non-conformity to the Contractor's Representative will be followed by a signed notice of observation prepared by the Supervisory Consultant. Reproducing notices of observation or the absence of corrective actions may cause the severity of the non-conformity to be escalated to Level 1.

Level 1 non-conformities: These are the non-conformities that do not pose a major immediate risk to health, environment, society or safety. The non-conformity will be covered by a report addressed to the contractor for remediation within five (5) days. The contractors will deliver a report to the Supervisory Consultant describing how the non-conformity was remediated. In addition to the examination and positive evaluation of the effectiveness of the corrective action, the Supervisory Consultant will sign a closure report for the non-conformity. In all cases where Level 1 non-conformity is not remediated within one (1) month, the severity of the non-conformity will be escalated to Level 2.

Level 2 non-conformities: These apply to all non-conformities representing a risk with substantial consequences for health, environment, society or safety. The same procedure governing Level 1 non-conformities is applied. The corrective action will be taken by the contractor within three (3) days. The contractors will address a report describing the corrective actions taken. All Level 2 non-conformities remaining unresolved within 1 month are escalated to Level 3.

Level 3 non-conformities: These apply to all non-conformities that cause harm to health or the environment or pose a high safety hazard or high social risk. The contractor and the highest levels of the Project Management Unit to be formed within the scope of the Project will be notified immediately and the contractor will be allowed 24 hours to take the incident under control. Level 3 non-conformity leads to a progressive reduction of interim payments until the non-conformity is remediated. Upon remediation of Level 3 non-conformity, the discount(s) will be included in the next Interim Payment Certificate for payment. No interest will be paid on any discounts or suspended payment amounts. As the case may require, the Supervisory Consultant may decide to cease work until the non-conformity is remediated.

Project's organizational management is presented in Table 2-1.

Table 2-3. Project Organizational Management

| Responsible Party | Terms of Reference |
| --- | --- |
| Project Owner | - The Project Owner (Yerköy Municipality) is the implementer and beneficiary of this Project. - The Project Owner will be responsible for providing technical and data support during the supervision of contractor and the preparation of technical and financial feasibility reports regarding projects. - The Project Owner will provide training to the contractor before the construction works on the implementation of the elements specified in the ESMP and SEP, and to the personnel who will work during the operation period before the operation. - Notify the ILBANK for any significant E&S incident or accident within maximum 24 hours of the accident/incident; contractually require the supervision consultants and/or contractors to promptly report such incident and accidents - Prepare and submit a detailed E&S Incident Investigation Form, supplemented by an RCA to be conducted pursuant to GIIPs, to ILBANK within 15 days of the accident/incident date for significant accidents or incidents (in line with the template presented in the E&S Supervision, Monitoring and Reporting Procedure). - The Project Owner will be responsible for preparing the bid documents during the implementation, conducting bidding processes in accordance with the statute of the Public Procurement Authority. Legal requirements of the WB and Construction Contract will be followed by Project Owner. In addition to this, Project Owner will be cooperating ILBANK for the supervision of construction activities. - The Project Owner will check both the technical and administrative progress of contract packages and the implementation of the points provided in ESMP and SEP on site together with Environmental, Social and OHS Experts (at least one Social Expert, Environmental Expert and OHS Expert) who will be involved in the Project Organization Chart. - In addition to on-site inspections, the Project Owner will review the Environmental and Social Monitoring Reports (ESMRs) to be submitted by contractor on a monthly basis, and these ESMRs will be submitted to ILBANK as quarterly after being reviewed. ILBANK will compile these ESMRs and submit to WB every six (6) months together with Project Progress Reports. |
| Supervisory Consultant | The Project Owner will select a Supervisory Consultant via tender process having a range of specialties to inspect the contractor's activities on a daily basis. Apart from the guidance to the given to the Project Owner about WB OPs and also the public consultation and announcement requirements and the project documents in compliance with WB requirements, the Supervisory Consultant will appoint the personnel given below: - The Supervisory Contract Manager will be responsible for inspecting the contractor to ensure that the recommendations and requirements given in the ESMP. S/he will be responsible for continuously monitoring processes and actions undertaken by the contractor and for identifying the measures to be taken by the contractor to deal with any areas of non-conformity. This includes periodic audits, inspections and/or on-site checks of project areas or worksites and/or records and reports compiled by contractors. - The Environmental Expert will be responsible for supervising the implementation of all environmental and biodiversity measures provided in the ESMP and for reporting to the Project Owner regularly. The Environmental Expert is expected to be a graduate of a university or similar institution in relevant disciplines (a master's degree would be an asset) and to be fluent in English and Turkish (both written and spoken). - The Occupational Health and Safety (OHS) Expert will be responsible for supervising the health and safety measures throughout the project activities. OHS Expert should be certified for recognized international safety competency. Graduation from a university or a similar institution in the relevant discipline would be an asset. - The Social/Human Resources Expert will be responsible for supervising the implementation of community health and safety and social measures provided in the ESMP as well as the implementation of SEP, and for reporting to the Project Owner regularly. The expert is expected to be a graduate of a university or similar institution in relevant disciplines (a master's degree would be an asset) and to be fluent in English and Turkish (both written and spoken). Supervision consultant will be responsible for notifying the sub-borrower of any significant E&S incident or accident that have taken place in Subproject related operations within 24 hours |
| Contractor | - The construction works under the contract packages included in the scope of the ESMP will be carried out by contractors. - Contractors will be responsible for observing the liabilities provided in the ESMP. Issues related to the implementation of the ESMP will be examined by the contractor during the preparation of the bid, and proposals will be submitted considering the ESMP prepared by the Contracting Authority. - The ESMP includes the mitigation and monitoring tables that describe the possible negative effects of the operations to be carried out during the construction phase of the project, the measures to be taken to minimize these effects, the conditions for putting these measures into action and monitoring requirements. Additionally, the said tables include the entities and organizations (project stakeholders) responsible for the aforementioned items. - During the construction phase, the contractor will provide training to the personnel who will take part in the project, including the measures within the scope of ESMP, to raise awareness of environmental, occupational and worker health and safety, community health and safety and social issues. - The Contractor will prepare a training program for the personnel on the requirements of the project and the mitigation methods to be applied (including the plans and procedures) and will train all its personnel. The project owner will make sure that the trainings are given. The consultant will check the suitability of the training provided and the adequacy of the training program. - As part of ESMP, implementation of the measures identified for the construction phase will be coordinated by Environmental, Social and OHS Experts (at least one Social Expert, Environmental Expert and full-time A Level OHS Expert) who will be involved in the Project Organizational Chart. The said experts will be responsible for taking actions required to eliminate/minimize environmental and social impacts in line with ESMP and for putting monitoring plans into practice. - Contractor will prepare monthly ESMRs and submit them to the Project Owner together with Grievance Register. - In case of any significant environmental or social incident such as environmental, social and labour issues or accident or loss of time, the contractor will immediately inform the Project Owner and the Project Owner will inform ILBANK and the WB within no later than 24 hours . A detailed incident investigation report including the root causes analysis of the incident and the corrective actions and compensation measures to be taken will be submitted to ILBANK and the WB within 15 days. |
| World Bank and ILBANK | - During the construction and operation phases, the officials from ILBANK will audit the Project Owner's performance regarding compliance with the provisions set out in the ESMP managed by the Project Owner. - The contractor will submit its monthly ESMRs to the Project Owner, and the Project Owner will present ESMRs to ILBANK quarterly. - Regarding the works and reporting activities, ILBANK International Relations Department will be informed through the monitoring reports prepared by the Project Owner. - ILBANK, on the other hand, will inform the WB via ESMRs every six (6) months together with Project Progress Reports. In addition to this information, the WB will monitor the project activities and progress through on-site visits as part of its internal control system. - ILBANK will make its own supervision and monitoring along with the information obtained from the Municipality through its Supervision Consultant E&S team’s reports. - ILBANK will guide public consultation and announcement requirements, project documents in compliance with the WB requirements. - ILBANK will guide the Project Owner about WB OPs. - WB will visit project sites on occasion, and as required, as part of its internal control system. - ILBANK will review the documents related to the environmental and social assessment of the project, provide comments to consultants, and giving official approval to these documents and procedures in accordance with the WB safeguards requirements, - ILBANK will perform an overall quality assurance function that the E&S documents prepared meet WB requirements. |

Source: ILBANK Sustainable Cities Project - II Additional Financing Environmental and Social Management Framework

### Time Schedule

The Project is planned to be implemented in the period from the last quarter of 2023 till May 2027, including selection of Technical Assistant (TA) Consultant, design review, tendering, construction and a 12-months defects liability period (DLP) as shown in Table 2-2.

A detailed design of the contract is available and has been approved by ILBANK. The design shall be reviewed by TA Consultant and tender documents will have to be prepared by TA with the support of Yerköy Municipality and ILBANK. This is scheduled to take place in 2024. The construction of the components is scheduled to last in 18 months.

Table 2-2. Time Schedule

| Time Schedule for Global Mixed OIZ Implementation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Months | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 | 25 | 26 | 27 | 28 | 29 | 30 | 31 | 32 | 33 | 34 | 35 | 36 | 37 | 38 | 39 | 40 | 41 | 42 | 43 | 44 | 45 |
| Consultant Selection for Construction Supervision |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Design Review and Revisions (by Consultant) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Bid preparation, bidding and bid evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Contract signing and Construction |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Defect Notification Period |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

## Labour and Working Requirements

The Project Owner has not yet executed a contract with a contractor for the construction phase, and any contractors to be involved in the construction phase of the Project must act in accordance with the commitments, legislation and standards provided within the scope of this ESMP.

Since the construction works for the Project will be carried out in Yerköy District center, it is foreseen by the Project Owner that no accommodation will be provided for the employees within the scope of the Project. However, containers can be placed on the project site for those who will work on the project to rest, eat and also for sanitary facilities. Although not foreseen, if to be established, the construction camp site will meet standards for worker accommodation prepared by IFC and EBRD and approved by the WB.

The contractors are obliged to give code of conduct training to each worker so that the presence of workers, who will work during the construction, do not result in any disturbance/conflict within the local communities and their interaction with community members do not result in inappropriate behaviours/misconducts. The Project Owner will ensure that the contractors develop a Code of Conduct and that all workers are informed and receive training before starting to work. The Code of Conduct will be part of the employment contract to be signed by all workers at the job start-up phase. The training provided on the Code of Conduct will be checked and reported in the scope of ESMRs.

Maintenance during operation phase will be provided by Yozgat Water and Sewerage Directorate. Maintenance will be carried out by existing personnel and no new personnel will be recruited.

### Construction Phase

The Project will provide temporary employment opportunities during the construction phase. A definite construction plan has not yet been developed by the Project Owner. Approximately 50 people are expected to be employed.

### Operation Phase

No temporary or permanent employment opportunities are expected to be provided during the operation phase as maintenance and repair works will be carried out by existing municipal staff.

# LEGAL FRAMEWORK

This chapter outlines the regulatory framework for construction and operation phase the Project in line with national and international requirements which are given below. In this context, in case of differences between national and international standards, the most stringent requirement will be considered.

## National Legal Framework

The Environmental Law No. 2872, which was published in the Official Gazette (OG) No. 18132 and dated 11 August 1983 and amended in the Official Gazette dated 29 May 2013 (by Law No. 6486), establishes the underlying legal framework of the environmental legislation in Türkiye and is supported by a large number of regulations. Article 10 of the Environmental Law constitutes the main framework of the Environmental Impact Assessment Regulation (EIA Regulation) published in the Official Gazette No. 31907 and dated 29 July 2022.

Environmental Impact Assessment (EIA) encompasses the identification of potential positive and negative effects of the planned projects on the environment, the measures to be taken to avoid adverse effects or minimize them to a degree not harmful to the environment, the determination and assessment of the selected location and technology alternatives, and the efforts to be maintained for the monitoring and control of the implementation of projects.

The purpose of EIA Regulation is to regulate the administrative and technical procedures and principles to be followed throughout the EIA process. This Regulation covers the aspects for which type of projects the EIA Application File, EIA Report and Project Presentation File will be required and the issues addressed by these files, the administrative and technical procedures and principles to be followed during the EIA process, the monitoring and supervision of the projects covered by EIA during the application, pre-construction, construction, operational and post-operational phases, and the necessary training activities for the effective and widespread implementation of the EIA system in environmental management and for the strengthening of its organizational structure. Annex-1 to the Regulation includes the List of Projects Which EIA Applies to, while Annex-2 includes the List of Projects Which Selection Criteria Apply to. The Ministry of Environment, Urbanization and Climate Change (MoEUCC) has the authority to make "EIA Positive", "EIA Negative", "EIA Required" or "EIA Not Required" decisions about the projects subject to this Regulation. However, the Ministry may delegate, when deemed necessary, its authority to render an "EIA Required" or "EIA Not Required" decision to a Governor's Office in line with the principle of the breadth of authority, with the limits of authority determined.

Pursuant to the regulation, an EIA Report must be prepared for the projects included in Annex-1, for the projects included in Annex-2 and for which the "EIA Required" decision is rendered, and for the projects that are considered excluded from EIA, but whose new capacity is equal to or above the threshold value given in the list of Annex-1 but in case of any planned capacity increase.

Within the scope of EIA, for the projects included in the Annex-1 list, a stakeholder engagement plan is prepared and a public information and participation meeting is held to inform the public about the investment and to receive their opinions and suggestions regarding the project with the participation of the Project Owner and the institutions and organizations authorized by the MoEUCC on the date determined by the MoEUCC and at the place and time determined by the Governorship. Public participation meetings are not held for the projects included in the Annex-2 list.

Prepared Stakeholder Engagement Plan is presented in the annex of the EIA application file. In cases where the Ministry deems necessary, during the EIA process for informing the public from the authorized institutions/organizations; may also request additional activities such as distributing informative brochures, conducting surveys, seminars, or sharing information by preparing a website related to the project. In addition, if requested by the Ministry, this plan is updated during the EIA process.

The activities under this Project are not included in Annex-1 and Annex-2 of the repealed Turkish EIA legislation, and therefore the Project is considered as out of scope. However, within the scope of WB OP 4.01 on Environmental Assessment, among project categories A, B or C, depending on the degree of potential impacts, the Project has been classified as Category B as its environmental and social impacts are typically site specific. In this context, for Category B projects, a public consultation meeting will be held with the affected, interested groups and local NGOs after the draft ESMP report is prepared.

The exclusion letter given by the Provincial Directorate of Environment, Urbanization and Climate Change (PDEUCC) is presented in Appendix-A.

Table 3-1 presents the summary of national laws and regulations aiming to minimize the potential environmental and social impacts/risks that may arise during the construction and operation phases of the Project.

Table 3-1. National Environmental and Social Legal and Policy Framework

| National Environmental, Legal and Political Framework |  |
| --- | --- |
| Environmental Impact Assessment |  |
| Environmental Law | Law No: 2872; Date of Ratification: 1983 |
| Regulation on Environmental Impact Assessment | Official Gazette No. 31907 dated 29 July, 2022 |
| Regulation on Environmental Permits and Licenses Regulation | Official Gazette No. 29115 dated 10 September 2014 |
| Water |  |
| Groundwater Law | Law No: 167, Date of Ratification: 1960 |
| Water Pollution Control Regulation | Official Gazette No. 25687 dated 31 December 2004 |
| Regulation on the Monitoring of Surface Water and Groundwater | Official Gazette No. 28910 dated 11 February 2014 |
| Regulation on Water Intended for Human Consumption | Official Gazette No. 25730 dated 17 February 2005 |
| Air |  |
| Regulation on Assessment and Management of Air Quality | Official Gazette No. 26898 dated 06 June 2008 |
| Regulation on Control of Exhaust Gas Emission | Official Gazette No. 30004 dated 11 March 2017 |
| Soil |  |
| Soil Conservation and Land Use Law and Applicable Regulation | Official Gazette No. 25880 dated 03 July 2005 |
| Regulation on Control of Soil Pollution and Point Source Contaminated Lands | Official Gazette No. 27605 dated 08 June 2010 |
| Noise |  |
| Regulation on the Ambient Noise Emission Caused by Equipment Used Outdoors | Official Gazette No. 26392 dated 30 December 2006 |
| Regulation on Environmental Noise Control | Official Gazette No. 32029 dated 30 November 2022 |
| Energy Efficiency |  |
| Energy Efficiency Law | Official Gazette No. 5627 dated 2 May 2007 |
| Waste |  |
| Waste Management Regulation | Official Gazette No. 29314 dated 02 April 2015 |
| Regulation on the Control of Waste Electrical and Electronic Equipment | Official Gazette No. 28300 dated 22 May 2012 |
| Regulation on the Control of Excavation Soil, Construction and Demolition Wastes | Official Gazette No. 25406 dated 18 March 2004 |
| Packaging Waste Control Regulation | Official Gazette No. 30283 dated 27 December 2017 |
| Medical Waste Control Regulation | Official Gazette No. 29959 dated 25 January 2017 |
| Regulation on the Control of Waste Batteries and Accumulators | Official Gazette No. 25569 dated 31 August 2004 |
| Regulation on the Management of Waste Oils | Official Gazette No. 30985 dated 21 December 2019 |
| Waste Vegetable Oil Control Regulation | Official Gazette No. 29378 dated 06 June 2015 |
| Regulation on the Control of End-of-life Tires | Official Gazette No. 26357 dated 25 November 2006 |
| Communiqué on the Transport of Wastes by Road | Official Gazette No. 29301 dated 20 March 2015 |
| Zero Waste Regulation | Official Gazette No. 30829 dated 12 July 2019 |
| Nature Conservation |  |
| Forestry Law | Official Gazette No:6831 dated 05 June 1986 |
| Cultural Heritage |  |
| Law on Protection of Cultural and Natural Properties | Official Gazette No: 18113 dated 23 July 1983 |
| National Social Legal and Policy Framework |  |
| Community Health and Safety |  |
| Public Health Law | Law No: 1593, Date of Ratification: 1930 |
| Law on Disabled People | Law No: 5378; Date of Ratification: 2005 |
| Health and Safety Signs Regulation | Official Gazette No. 28762 dated 11 September 2013 |
| Highway Traffic Regulations | Official Gazette No 23053 dated 18 August 1997 |
| Labour and Working Conditions |  |
| Occupational Health and Safety Law | Law No: 6331, Date of Ratification: 2012 |
| Regulation on Contractors and Sub-contractors, | Official Gazette No. 27010 dated 27 September 2008 |
| Labour Law (No. 4857) | Official Gazette No. 25134 dated 10 June 2003 |
| Social Security and General Health Insurance Law (5510) | Official Gazette No. 26200 dated 16 June 2006 |
| Law on Trade Unions and Collective Bargaining Agreements | Official Gazette No. 28460 dated 7 November 2012 |
| First Aid Regulation | Official Gazette No. 29429 dated 29 July 2015 |
| Regulation on Health and Safety Requirements for the Use of Work Equipment | Official Gazette No. 28628 dated 25 April 2013 |
| Regulation on Procedures and Principles of Occupational Health and Safety Training of Employees | Official Gazette No. 28648 dated 15 May 2013 |
| Regulation on Health and Safety Measures for Working with Asbestos | Official Gazette No. 28539 dated 25 January 2013 |
| Stakeholder Engagement |  |
| Laws on Right to Information (No. 4982) | Official Gazette No. 25269 dated 24 October 2003 |
| Regulation on the Principles and Procedures for The Enforcement of the Law on the Right to Information | Official Gazette No. 25445 dated 27 April 2004 |
| Law on Use of the Right to Petition (No. 3071) | Official Gazette No. 29186 dated 10 November 1984 |
| Law on the Protection of Personal Data | Official Gazette No. 29677 dated 7 April 2016 |

## International Standards

WB governs projects and activities as per the Safeguard Policies to assure that they are conducted in an environmentally, financially and socially sound manner. Safeguard Policies include environmental and social assessments and other instruments that address adverse environmental and social effects of projects as well as their prevention, reduction and mitigation. These policies are expanded in the “World Bank Operations Manual” that provides further guidance on the Operational Policies (OPs) and compilation. The following OPs are triggered for this project and included within the framework of this ESMP;

WB OP 4.01 - Environmental Assessment Policy

The purpose of this policy is

- To ensure that the projects proposed for Bank financing are environmentally and socially sound and sustainable,

- To inform decision-makers about the nature of environmental and social risks, and

- To increase transparency and involvement of decision-makers in the decision making process.

For the purposes of the WB OP 4.01, projects are classified in categories A, B or C depending on the severity of their potential impacts on the environment:

Category A projects; projects with impacts which could potentially result in significant and diverse environmental and/or social impacts and issues in the future and which could not be easily identified at the time of classification.

Category B projects; projects with environmental and/or social impacts that are specific to the location of the facility and/or with impacts that could be easily identified,prevented or managed.

Category C projects; projects resulting in minimum or no environmental and social issues.

FI projects; financial intermediation activities.

WB OP 4.04 - Natural Habitats

- The construction works under the project will not affect critical or non-critical natural habitats since the project area is unnatural and modified.

- Subprojects with a significant impact on a recognized critical habitat or ecosystem will be considered inappropriate for being funded within the scope of OP 4.01, and the key point to be addressed in the EIA study will be identifying the subproject alternatives in terms of location and scope.

- If the potential impact of a subproject on natural habitats is significant or if the impact is on critical natural habitats, the top priority will be to tackle the problem by identifying a new location. If this is not possible, appropriate mitigation measures will be adopted for the relevant circumstances.

WB OP 4.11 - Physical Cultural Resources

- In the first step of baseline studies, literature and site studies are conducted.

- Based on these studies, potential impacts on these resources and associated mitigation measures are assessed in the ESMP. However, buried properties (e.g. tombs or mounds) may not be identified during baseline studies due to the nature of physical cultural resources.

- The key point here has two dimensions:

- Identification of “artefacts found by chance” during construction, and

- Potential impact of the project on known cultural values.

WB OP 4.12 - Involuntary Resettlement

- Involuntary resettlement may cause severe long-term hardship, impoverishment, and environmental damage unless appropriate measures are carefully planned and carried out.

- For these reasons, the overall objectives of the Bank's policy on involuntary resettlement are the following:

  - Involuntary resettlement should be avoided where feasible, or minimized, exploring all viable alternative project designs.

  - Where it is not feasible to avoid resettlement, resettlement activities should be conceived and executed as sustainable development programs, providing sufficient investment resources to enable the persons displaced by the project to share in project benefits. Displaced persons should be meaningfully consulted and should have opportunities to participate in planning and implementing resettlement programs.

The Project has been evaluated according to WB OP 4.12 and no land acquisition is required under the Project.

The Project has been assessed based on WB OP 7.50 Projects on International Waterways. As the project site is in the middle of the central Anatolia, there is not any national borders. Thus, there is no condition that triggers WB OP 7.50.

The World Bank Group (WBG) General Environmental, Health and Safety (EHS) Guidelines, WB EHS Guidelines for Water and Sanitation,  will be adopted for this Project. If national regulations differ from the levels and measures presented in EHS Guidelines, the more stringent one will apply.

Türkiye is a signatory to many international agreements, including the:

Stockholm Convention on Organic Pollutants,

Convention on Long-range Trans-Boundary Air Pollution (CRLTAP),

Rotterdam Convention on the Prior Informed Consent Procedure for Certain Hazardous Chemicals and Pesticides in International Trade,

Basel Convention on the Control of Transboundary Movements of Hazardous Wastes and their Disposal,

Kyoto Protocol regarding to the United Nations Framework Convention on Climate Change,

Montreal Protocol on Substances that Deplete the Ozone Layer,

Barcelona Convention for the Protection of Marine Environment and the Coastal Region of the Mediterranean,

Vienna Convention for the Protection of the Ozone Layer,

Protocol on Environmental Protection to the Antarctic Treaty,

ILO Conventions;

  - ILO Convention on Forced Labour,

  - ILO Convention on Freedom of Association and Protection of the Right to Organize,

  - ILO Convention on Right to Organize and Collective Bargaining,

  - ILO Convention on Equal Remuneration,

  - ILO Convention on Abolition of Forced Labour,

  - ILO Convention on Discrimination (Employment and Occupation),

  - ILO Convention on Minimum Age,

  - ILO Convention on Worst Forms of Child Labour,

Paris Agreement.

## Major Gaps between the Turkish EIA Regulation and WB OP 4.01

The Turkish EIA procedures are, with some exceptions, in line with the WB Policies. The primary exceptions are in project categorization, the scope of environmental and social assessment, and land acquisition, resettlement, and public consultation. In cases where the Turkish legislation differs from WB Policies, the more stringent one will apply to the implementation of the project.

The gaps between the WB Environmental Policy and the National Legislation are presented in Table 3-2 below. Chapter 7 provides information on how these gaps will be managed and filled.

Table 3-2. Comparison between the World Bank Environmental Policy and the National Legislation

| Steps | EIA Regulation | World Bank OP 4.01 | To Fulfill Gaps |
| --- | --- | --- | --- |
| Screening | The EIA Regulation classifies the proposed projects into two categories: 1. Annex-1 Projects: Projects with considerable potential impacts, which require an EIA process and EIA Report. 2. Annex-2 Projects: Projects with or without considerable potential impacts on the environment. | Within the scope of WB OP 4.01, the proposed projects are classified into three categories: 1. Category A: A proposed project is classified as Category A, if it is likely to have significant adverse environmental and social impacts (depending on the type, location, sensitivity, and scale of the project and the nature and magnitude of its potential environmental impacts). In general, these impacts are major, irreversible, sensitive, variable, cumulative, precedent, and potentially influential over an area broader than the sites and facilities financed under the project. 2. Category B: A proposed project is classified as Category B if its environmental and social impacts are typically site-specific and structurally irreversible and if its impacts are less adverse than those of Category A subprojects and if mitigatory measures can be designed more readily than for Category A subprojects. The projects classified as Category B sometimes vary from the same type of Category A projects only in terms of their scale. 3. Category C: A proposed project is classified as Category C, if it is likely to have minimal or no adverse environmental impacts. If a project financed by the WB includes a series of sub-projects that are selected by a Financial Intermediary (FI) and financed by the WB loan, the project is classified as Category FI. | For Category A projects, an ESIA report, for Category B projects an ESMP is prepared to screen potential physical, biological, and social impacts of the project. An ESIA and ESMP aim to plan appropriate measures to eliminate or reduce adverse effects while enhancing positive impacts. This process is crucial for ensuring sustainable development and minimizing negative impacts on both the environment and communities. Assessment process and methodology needs to comply with World Bank Environmental and Social Standards. For Category C projects, an Environmental and Social Checklist is prepared to enable affective management of the potential physical, biological, and social impacts. |
| Public Participation Meeting | For the projects included in the list of Annex-1, which, therefore, require the preparation of an EIA report and stakeholder engagement plan. The public information and participation meeting, whose place and date is decided by the Provincial Directorate of Environment, Urbanization and Climate Change, is held not later than 10 days prior to the meeting by disclosing it publicly in local and national newspapers. No public information and participation meeting is held for the projects included in the list of Annex-2. | For all Category A and B subprojects proposed for WB funding, the borrower will consult and consider the views of the project-affected groups and non-governmental organizations regarding the environmental impacts of the subproject during the EA process. | A project specific Stakeholder Engagement Plan (SEP) is prepared. SEP aims to outline how a project will communicate with stakeholders and involve them in the decision-making process. The scope and aim of an SEP typically include: Aim of SEP: - To ensure transparent and effective communication: The SEP aims to build trust and maintain open lines of communication between the project team and stakeholders. - To involve stakeholders in the project lifecycle: It seeks to engage stakeholders at various stages of the project to gather their input, address concerns, and incorporate their feedback into project planning and implementation. Scope of SEP: - Identification of stakeholders: The SEP identifies all relevant stakeholders, including local communities, government agencies, NGOs, and other interested parties. - Engagement methods: It outlines the methods and tools that will be used to engage with stakeholders, such as public meetings, surveys, workshops, and online platforms. - Communication strategy: The SEP defines the communication channels and frequency of updates to keep stakeholders informed about project progress and changes. - Grievance mechanism: It includes a process for stakeholders to raise concerns or complaints and ensures these are addressed promptly and effectively. - Monitoring and reporting: The SEP establishes mechanisms for monitoring stakeholder engagement activities and reporting on their outcomes. |
| Scope of Environmental Assessment | For the projects in the list of Annex-1, an EIA Application File (EAF) will be prepared in line with the format given in Annex-3 to the EIA Regulation. According to the information given in the EAF, a special EIA report format will be prepared based on the views of committee members to be formed by MoEUCC, and the EIA report will be written in line with this format, and then submitted to MoEUCC. For the projects in the list of Annex-2, a Project Identification Document (PID) will be prepared based on the format given in Annex-4 to the EIA Regulation. The prepared report will be submitted to the Provincial Directorate of Environment, Urbanization and Climate Change. | For Category A subprojects, the borrower is responsible for preparing an ESIA report that examines the project's potential negative and positive environmental and social impacts, compares them with those of feasible alternatives, and recommends any measures needed to prevent, minimize, mitigate, or compensate for adverse impacts and improve environmental and social performance. The scope of the environmental and social assessment document for a Category B subproject may vary from subproject to subproject, but it is narrower than that of Category A ESIA. As with the ESIA required for Category A, the borrower will investigate the potential negative and positive environmental and social impacts of the subproject, and will recommend measures required to prevent, minimize, mitigate or compensate for adverse impacts and enhance environmental and social performance. When the project category is identified as B; this information could be included in ESMP, if there are no site-specific problems that require a site-specific assessment process in addition to ESMP. | The scope of an Environmental and Social Impact Assessment (ESIA) encompasses several key elements to ensure comprehensive evaluation and management of potential impacts: 1. Project Description: Detailed information about the project, including its objectives, location, and activities. 2. Baseline Data Collection: Gathering data on the existing environmental and social conditions in the project area. 3. Impact Assessment: Identifying and evaluating potential environmental and social impacts of the project. 4. Mitigation Measures: Developing strategies to avoid, minimize, or compensate for adverse impacts. 5. Policy, Legal, and Administrative Framework: Reviewing relevant laws, regulations, and policies that the project must comply with. 6. Stakeholder Engagement: Involving stakeholders in the assessment process to gather their input and address their concerns. |
| EA Review and Approval | The Committee will review the draft version of EIA report for the projects in the list of Annex-1. Then, the final EIA report containing the committee's assessments will be submitted to MoEUCC for final review. MoEUCC will determine whether EIA is positive; an "EIA Positive" decision is rendered, the project will not be continued further. The PIF prepared for the projects in the list of Annex-2 will be reviewed by the Provincial Directorate of Environment, and the "EIA Required" or "EIA Not Required" decision will be taken accordingly. For the projects for which the "EIA is Required" decision is rendered, the procedure governing the projects in the list of Annex-1 will apply. | For projects involving Financial Intermediaries (FI), the financial intermediary is responsible for meeting the requirements in OP 4.01. Normally, the EA process should be completed by the Financial Intermediary before the subproject is approved for funding of WB loan. | When the borrower has inadequate legal or technical capacity to carry out key EA-related functions (such as review of EA, environmental monitoring, inspections, or management of mitigatory measures) for a proposed project, the project includes components to strengthen that capacity. |
| Disclosure | The EIA Report for the projects in the list of Annex-1 will be made available to the public opinion at the headquarters of MoEUCC or provincial directorates. Following MoEUCC's final assessment of the EIA report, the Governor's Office will disclose its reasoned decision publicly. For the projects in the list of Annex-2, the final PIF will be disclosed publicly at the Provincial Directorates. | In addition to the points given in the Public Participation section, the Financial Intermediary will make the draft ESIA report prepared in local language for Category A subprojects available at a public place accessible to project-affected groups and local Non-governmental organizations (NGOs). Upon finalization of a Category A subproject ESIA report, the Financial Intermediary will submit an English copy of the final report to the WB together with the English Executive Summary. The Bank will distribute the executive summary to its executive directors, and discloses it publicly on an external website. For Category B subprojects, the Financial Intermediary will submit an English copy of the final version of the Category B EA report to the WB and the WB will disclose it publicly on an external website. | Upon finalization and approval of the WB, ESIA/ESMP is disclosed to the PAPs and other stakeholders. |
| Implementation, Monitoring and Inspection | Pursuant to the EIA Regulation, MoEUCC will monitor and inspect the projects that are regarded as "EIA Not Required" or "EIA Positive", respectively, according to the provisions provided in PIF or EIA Report. In addition, the project owner should submit monitoring reports to MoEUCC, and MoEUCC needs to submit these reports to the Governor's Office for announcement to the public. | During subproject implementation, the Financial Intermediary will report to the World Bank on (a) compliance with measures agreed with the Bank on the basis of the findings and results of the EA and additional social assessments, if any, including implementation of ESIA, and (b) the findings of monitoring programs. The Bank will base supervision of the project's environmental aspects on the findings and recommendations of the Environmental Assessment, including the measures outlined in legal agreements, ESMP, and other project documents. | When the borrower has inadequate legal or technical capacity to carry out key EA-related functions (such as review of EA, environmental monitoring, inspections, or management of mitigatory measures) for a proposed project, the project includes components to strengthen that capacity. |
| Source: ILBANK "Sustainable Cities Project - II Additional Financing Environmental and Social Management Framework", April 2019 |  |  |  |

# ENVIRONMENTAL BASELINE OF THE PROJECT

## Project Location and Topography

The project location (see Figure 4-1) is Yerköy District Central of Yozgat Province. It is located 39 km far in the southwest of Yozgat City Centre. It is 81 km away from Kırşehir Province and 182 km away from Ankara Province. It is surrounded by Çorum Province to the north, Şefaatli District to the east, Kırşehir and Kırıkkale provinces to the west. The district has a total area of 1.245 km² and has 61 villages.

Figure 4-1. Location of Yozgat Province and its Districts and the Project Area

The mean altitude of Yerköy District is 774 m a.s.l. In the north of the development plan (north of Kırıkkale-Yozgat Highway), the land rises towards the north. Towards the south of Kırıkkale-Yozgat Highway, the land first descends and then rises again towards Çamlık region in the south. Delice Creek flows in the south-north orientation within the development plan, therefore, in the regions close to Delice Creek, the land descends from south to north. The highest elevation within the boundaries of the development plan is 840 m, whereas the lowest elevation is 757 m (PID, 2022).

The landforms of the district are composed of wide plains and eroded hills. Yerköy Plain covers a large part of the land, which is covered by alluviums carried by Delice Creek, and is surrounded by Çiçekdağı and Orta Mountain from the east and south, and eroded hills from the west and north. The most important stream is Delice Creek, which enters the borders of the district after the Karadağdere valley. Delice Creek experiences fluctuations in water volume throughout the year, generally decreasing during the summer months and increasing in the spring. This river receives water from several tributaries located within the district and eventually flows beyond the provincial boundary into neighbouring regions.

The hills in the district are mostly bare and there are willow, poplar and fruit trees in the valley of Delice Creek, as in the valley of Karadağdere. There are oak forests on Aygar Mountain, which includes Salmanlı Village in the northwest of Yerköy district.

## Land Use and Ownership Status

Proposed “Yerköy Additional Drinking Water Supply System Components Project” that is the Component 1 of the entire Project includes renewal of 5 km of drinking water network pipes in miscellaneous locations to be chosen by Municipality during TA design review period (Ø110-Ø140 mm, including house connections, valves, hydrants). All renewals will be chosen on open public roads that is under the responsibility of Yerköy Municipality.

Proposed “Yerköy (Yozgat) Additional Sewerage System Components Project” that is the Component 2 of the entire Project includes renewal of 26.4 km sewerage network lines (including auxiliary structures like control manholes, parcel manholes and connections). All proposed sewerage lines shall be constructed on open public roads that is under the responsibility of Yerköy Municipality.

There will be a railway crossing within the scope of the sewerage network project. A protocol shall be prepared with General Directorate of State Railways for the crossing of the network pipe under the railway through horizontal drilling.

Moreover, there will be a creek crossing within the scope of the sewerage network project. A protocol shall be prepared with DSİ for the passage of the network pipe in RC (resistant to crack) jacket from the bottom of the creek.

## Geology

### General Geology

Yerköy District, located in the Yozgat Province of Turkey, exhibits a fascinating geological profile that reflects the complex and dynamic geological history of the region. The general geology of this area can be understood by examining its tectonic setting, rock formations, and seismic activity.

Rock Formations and Stratigraphy:

The geological strata in and around Yerköy primarily consist of sedimentary rocks such as limestone, sandstone, and conglomerates, interspersed with volcanic rocks. These formations are often from the Tertiary and Quaternary periods, indicating a relatively young geological age in terms of Earth's history. The area might also exhibit traces of older Mesozoic or even Paleozoic formations, indicative of the region's long and complex geological history.

The units outcropping around Yozgat are listed as follows from the oldest to the youngest; Ankara Melange (Coniacian – Campanian), Çökelik Volcanics (Turonian – Santonian), Yozgat Magmatics (Senonian – Paleocene), Yoncalı Formation (Upper Paleocene – Middle Eocene), Bayat Formation (Upper Paleocene – Middle Eocene), İncik Formation (Upper Paleocene – Middle Eocene), Kızılırmak Formation (Middle Miocene), Bozkır Formation (Middle Miocene) and Quaternary aged alluviums.

The settlement central of Yerköy district is mostly weakly cemented and sedimentary in character. It is overlain by Upper Paleocene - Middle Eocene aged Yoncalı and İncik formations, Middle Miocene aged Kızılırmak Formation and Quaternary aged current alluviums.

Yoncalı Formation (Upper Paleocene - Middle Eocene):

The formation, named for the first time by Erdoğan, Akay, & Uğur (1996) (see Figure 4-2) starts with a 2-5 m basal conglomerate at the base and presents different lithologies in different parts of the basin according to the direction of feeding and proximity to the source area. It is stated that around Yerköy, carbonate shales with local coal levels overlie the conglomerates at the base and there are levels represented by nummulite limestones towards the top. It was stated that the Yoncalı Formation was deposited in a marine environment, and the northern edge of the basin is somewhat more complex than the tectonically active and therefore lithologically blocky, rocky and calm southern margin. The age of the unit was determined as Lower Eocene, Upper Paleocene – Middle Eocene, Eocene, based on the fossil contents obtained from different levels by different researchers.

Figure 4-2. Geological Map of Yozgat Province and its Vicinity (Erdoğan, Akay, & Uğur, 1996)

Incik Formation (Upper Paleocene - Middle Eocene):

The formation, first named by (Birgilli, Yoldaş, & Ünalan, 1975), unconformably overlies the Yozgat Magmatics and Çökelik Volcanics. The unit, which is laterally indented and conjoined with the Yoncalı and Bayat formations, is unconformably overlain by the Kızılırmak and Bozkır formations at the top. Red-burgundy coloured and poorly sorted, sandstone is more dominant in the upper levels of the unit, the lower levels of which are formed by alternations of sandstone - siltstone and conglomerate. Researchers emphasized that the lower parts of the unit are composed of medium – well cemented bedded sandstones and gypsum – anhydrite mudstones intercalated, while the middle – upper levels consist of mudstones and conglomerate and sandstones intercalated. Considering the age, stratigraphic position and fossil content of the unit, it was determined as Upper Eocene - Miocene, Upper Eocene - Upper Miocene, Upper Paleocene - Middle Eocene by different researchers.

Kızılırmak Formation (Middle Miocene):

Kızılırmak Formation unconformably overlies the older Yozgat Magmatics, Incik Formation and Bayat Formation and shows a laterally intricate relationship with the Bozkır Formation. The unit is unconformably overlain by Pliocene and younger sediments. The unit presents a lithology consisting mainly of red-brown unbedded or less clearly bedded conglomerate, sandstone, mudstone, shale and gypsum levels. The lithologies that make up the unit are loosely attached, pulp-supported and unstable. The unit with an average total thickness of 400 m was completely deposited in terrestrial and fluvial environments. Stratigraphically, there are 20-25 m thick gypsum levels in the middle levels. These levels are mostly located near the southern part of the basin (around Yerköy). These gypsum, green and red mudstones were deposited in the playa lakes in places formed by rivers. Upper Miocene-Pliocene and Middle Miocene were found suitable for the age of the unit, based on the obtained fossil content and stratigraphic position.

### Geological Investigation of Project Area

In the scope of the Yerköy (Yozgat) Drinking Water Project, a geotechnical survey report is prepared by Gür Mühendislik Ltd. in March 2017 to understand the ground conditions of areas where project components shall be constructed. Besides that, entire ground investigation report including test pit logs, laboratory results and other geological information is presented as Appendix of “Yerköy (Yozgat) Drinking Water Project” (Bilgilensan Ltd., 2017), which was submitted and approved by ILBANK.

In the scope of “Yerköy (Yozgat) Sewerage Project”, a site investigation study has been performed by Akın Geotechnics Ltd. and approved by ILBANK Kayseri Regional Directorate on 28th of March 2016 to understand the ground conditions of areas where project components shall be constructed. Entire ground investigation report including test pit logs, laboratory results and other geological information is presented as Appendix of “Yerköy (Yozgat) Sewerage Project” (STAT Ltd., 28.03.2016) which was submitted and approved by ILBANK.

For the lines to be manufactured, no risk has been determined in terms of the safe bearing capacity of the ground. Since the depth of the lines will be around 1.50 meters and there is no problem in the ground, it is thought that the foundation excavations can be done vertically according to the research and observations.

According to the research pits, the excavation class ratios on the network lines were considered in the observations, and the combined excavation class ratio was determined as 45% soil 45% scruff, 10% soft rock. 90% of these excavations will be done by machine and 10% by hand.

After bedding and covering is applied, excavation material can be used for backfilling, removing the pieces with a grain size larger than 10 cm (it will be appropriate to use 5-15 mm crushed stone for bedding and covering). No slope stability problems such as landslides and rockfalls were observed in the field and along the lines to be designed.

## Soil and Soil Quality

Yerköy District area is 116,028 hectares. 84,486 hectares, which constitutes approximately 73% of the whole area, is agricultural lands. Forests and semi natural forests cover 29,324 ha, which constitutes 25% of the whole area. Artificial area is 2,016 ha (1.7 % of the whole district area). The land usage classes of Yerköy District are as given in Table 4-1.

Table 4-1. Land Usage Classes of Yerköy District (from Corine Database)

| Land Usage Classes | ha | % |  |
| --- | --- | --- | --- |
| 1) Artificial Areas | 2,015.96 | 1.74 |  |
| 2) Agricultural Areas | 84,486.52 | 72.82 |  |
| 3) Forest and Semi-Natural Areas | 29,324.04 | 25.27 |  |
| 4) Wetland | 166.64 | 0.14 |  |
| 5) Water Masses | 35.04 | 0.03 |  |
| TOTAL | 152,211 |  |  |

Source: https://corinecbs.tarimorman.gov.tr/

Yozgat Municipality does not have any studies on soil pollution (Yozgat Province 2020 Environmental Report, 2021).

## Water Resources

Delice Creek, which will be crossed by the sewage line, flows through the development plan borders in south-north orientation, then turns to the northwest direction and merges with Kızılırmak River within the borders of Çankırı Province.

There are no lakes in the vicinity of the district.

The most important dam reservoir in the immediate vicinity of the district is the Cemil Çiçek (Musabeyli) Dam. Water obtained from the Cemil Çiçek Dam is treated and distributed to Yozgat, Yerköy, Çiçekdağı and the surrounding settlements for drinking water purposes. The construction of the dam was started in 2007 and commissioned in 2012. Cemil Çiçek Dam is a drinking water dam constructed at a crest elevation of 1,128.00 m in the basin of Kamışçık, Cennet, Baymul creeks and other small nearby creeks, approximately 13 km northwest of Yozgat. Its active volume is 46 hm3.

Cemil Çiçek Dam is about 1.5 km from Yerköy. Alluvial deposits of Killik Özü Creek and Delice Creek, located in the north, are rich in groundwater. The water obtained from the deep wells drilled in the alluviums of both streams is used to meet some of the drinking water needs of Yerköy.

## Water Supply System of Yerköy District

### Water Sources of Yerköy District

The water is supplied to Yerköy District from three (3) sources as given below:

- DSİ Cemil Çiçek Dam Reservoir,

- Delice Creek Wells,

- Kiliközü Wells.

DSİ Cemil Çiçek Dam Reservoir

Cemil Çiçek Dam Reservoir (see Figure 4-5) was constructed at a crest elevation of 1,128.00 m in the basin of Kamışçık, Cennet, Baymul creeks and other small creeks, approximately 13 km northwest of Yozgat. It has been planned to meet the future drinking water needs of Yozgat province central, Yozgat Organized Industrial Zone Area, Çiçekdağı District, Saray District and some surrounding villages on the route of the transmission line as well as Yerköy District. Average water supply is 17.50 hm3/year for drinking water purposes and 5.50 hm3/year for irrigation purposes.

Figure 4-3. Cemil Çiçek Dam Reservoir (Photo of DSİ)

Musabeyli (Cemil Çiçek Dam Reservoir) Drinking Water Transmission Line, Storage and Treatment Plant Project was built by DSI and commissioned in mid-2016. Water allocated from the dam reservoir for Yerköy Municipality is approximately 3.12 hm3/year (≈100.00 l/s). Currently, an approximately flowrate of 30-60 l/s of water is obtained from the Cemil Çiçek (Musabeyli) dam reservoir to Yerköy District, because one of the planned reservoirs of DSI (i.e., DY-DSI2 reservoir) has not been constructed yet; therefore, it is proposed under the scope of SCP-II-AF of WB. It is planned that the future drinking water needs of Yerköy will be met entirely from the Cemil Çiçek dam treatment plant and the transmission lines of the Killiközü and Delice Creek Wells will be left as reserve in the project.

Delice Creek Wells

There are six (6) wells opened by Municipality and one (1) well by DSİ near Delice Creek. Water from these wells is collected in a collection tank and pumped to the reservoirs through a pump station. Characteristics of these wells are as given in Table 4-2.

Table 4-2. Characteristics of Delice Creek Wells

|  | Ground Elevation (m) | Flowrate (l/s) | Pumping head (m) | Power (kW) |
| --- | --- | --- | --- | --- |
| DK-L1 | ~780.00 | ~10.00 | 17.00 | 5.50 |
| DK-L2 | ~780.00 | ~15.00 | 17.00 | 7.50 |
| DK-L4 | ~780.00 | ~15.00-25.00 | 19.00 | 11.00 |
| DK-BELEDİYE2 | - | ~15.00-25.00 | - | 45.00 |
| DK-DSİ (39468) | - | ~20.00-30.00 | - | 55.00 |
| DK-L5 | ~780.00 | ~15.00 | 17.00 | 7.50 |
| DK-L6 | ~780.00 | ~15.00 | 17.00 | 7.50 |

Figure 4-4.Photos from Delice Creek Wells

Kiliközü Region Wells

There are also a group of wells in Kiliközü Region. Water from these wells is collected in a collection tank and pumped to the reservoirs through a pump station. Characteristics of these wells are provided in Table 4-3.

Table 4-3. Characteristics of Kiliközü Region Wells

|  | Ground Elevation (m) | Flowrate (l/s) | Pumping head (m) | Power (kW) |
| --- | --- | --- | --- | --- |
| DK-DSİ(39469) | ~760 | 15.00 | 24.50 | 7.50 |
| DK-L8A | ~760 | 20.00 | 17.00 | 7.50 |
| DK-L2A | ~760 | 25.00 | - | - |
| DK-BELEDİYE1 | ~760 | 25.00 | 17.00 | 7.50 |
| DK-L3 | ~760 | 25.00 | 17.00 | 7.50 |

Currently, Delice Creek wells are in operation (approximately 16-20 hours a day, 6-12 months annually). Although DSİ Musabeyli Reservoir Dam Water is allocated as 100 l/s, currently 30-60 l/s is used since one of the planned DSİ reservoir and connection line has not been constructed. Kiliközü wells are operated only three (3) months for 3-5 hours last year according to Municipality operator team. Accordingly, water consumption is roughly estimated as 3 million m3/year.

### Water Treatment

The construction of Musabeyli (Cemil Çiçek) Reservoir Water Treatment Plant (WTP) with 62.300 m³/day capacity (see Figure 4-7) was started in year 2012. Aeration, coagulation, flocculation, filtration, disinfection are used as treatment processes.

Figure 4-5.Cemil Çiçek Reservoir WTP (Photo of DSİ)

From the Cemil Çiçek dam reservoir treatment plant transmission line, a branch line (400 DF PN10-31) feeds DM-DSİ1 reservoir (4000 m3).

Currently, chlorination is carried out with chlorine gas at Cemil Çiçek WTP, in the DTM-1 collection tank in the Killiközü wells region and in the DTM-2 collection tank in the Delice wells region.

### Existing Transmission Lines

Characteristics of the transmission lines are given in the Table 4-4.

Table 4-4. Transmission Line Characteristics

|  | Q l/s | Pipe Material and Diameter | L (m) |
| --- | --- | --- | --- |
| Cemil Çiçek Dam Reservoir WTP – DM1 Reservoir | 99 | 400 mm DFN10 – 31 | 13,570 |
| Killiközü Wells TM-1 – DM-1 | 107 | 450 mm ACP | 1,743 |
| Delice Wells TM-2 – DM-4 | 2x30 | 400 mm ACP | 474 |

### Existing Water Tanks

The characteristics of the existing water tanks are provided in Table 4-5.

Table 4-5. Characteristics of Existing Water Tanks

| Reservoir No | Ground Elevation (m) | Outlet Pipe Diameter (m) | Inlet Pipe Diameter (m) | VOLUME (m3) | STATUS |
| --- | --- | --- | --- | --- | --- |
| DM-1 | 866.00 | 865.00 | 868.75 | 500 | TO BE ABANDONED |
| DM-2 | 821.40 | 820.40 | 824.40 | 2000 | TO BE ABANDONED |
| DM-3 | 821.40 | 820.40 | 824.40 | 2000 | TO BE ABANDONED |
| DM-4 | 841.80 | 840.80 | 844.80 | 2000 | TO BE ABANDONED |
| DM-5 | 842.25 | 841.25 | 845.25 | 700 | TO BE ABANDONED |
| DM-6 | 841.30 | 840.30 | 844.30 | 2000 | TO BE ABANDONED |
| DTM-1 | 763.00 | 762.00 | 765.00 | 400 | TO BE ABANDONED |
| DTM-2 | 775.50 | 774.50 | 778.00 | 500 | TO BE ABANDONED |
| DM-DSİ-1 | 865.00 | 864.00 | 868.50 | 4000 | TO BE USED (Under Construction by DSI) |

### Existing Network

Drinking water network was designed between 1993 and 1995 and construction was made by ILBANK in 1998. The drinking water network lines consists PVC and ACP (Asbestos Cement Pipes) pipes with diameter range of ø80 – ø500. Yerköy Municipality renewed the networks of two (2) neighbourhoods of the district centre. Then, in 2019, with the financing of EIB, water supply project components including network lines have been constructed. It is presented in Table 4-6.

Table 4-6. Former Water Supply Network Pipes

| Diameter | Length | Material |
| --- | --- | --- |
| Ø80-Ø100-Ø125 mm | Approximately 230 km | PVC |
| Ø150-Ø500 |  | ACP |

ACP pipes are important during the dismantling activities since asbestos removal will require special mitigation measures in line with the relevant Regulation on Safety and Health Measures in Works with Asbestos (Official Gazette dated January 25, 2013).

### “Yerköy Drinking Water Project” Financed by EIB under coordination of ILBANK

In order to solve drinking water supply problems of Yerköy, “Yerköy (YOZGAT) Drinking Water Project” was designed by Bilgilensan Ltd. And approved by ILBANK Kayseri Regional Directorate in 2017. Part of this Project was constructed until September 2020 with the financing of the EIB. The constructed part is summarised in Table 4-7.

Table 4-7. Water Supply System Pipes Constructed after 2016 in the scope of EIB Project

| Items Constructed | Quantity |  | Characteristics |
| --- | --- | --- | --- |
| Ø 110 network line | 31,829 m | 49,073 m | HDPE, PN10 |
| Ø 140 network line | 9,628 m |  | HDPE, PN10 |
| Ø 160 network line | 2,349 m |  | HDPE, PN10 |
| Ø 225 network line | 1,837 m |  | HDPE, PN10 |
| Ø 280 network line | 1,525 m |  | HDPE, PN10 |
| Ø 315 network line | 1,362 m |  | HDPE, PN10 |
| Ø 400 network line | 543 m |  | HDPE, PN10 |
| Pressure Break Valve Chamber | 2 piece |  |  |
| Flowmeter Chamber | 2 piece |  |  |
| Hydrant | 30 piece |  |  |
| Ø 32 mm house connections | 1,107 piece |  |  |
| Ø 40 mm house connections | 47 piece |  |  |
| SCADA System | 1 set |  |  |

## Sewerage Network of Yerköy District

Existing sewerage network and collector line were tendered by ILBANK in 1974 and completed in 1978. In addition to this network, which covers 60% of the residential areas, the construction of additional lines was started by Yerköy Municipality in 1990. In addition, the construction of the Ø400 sewer network line was started in 1996 by ILBANK Kayseri Regional Directorate near railway and highway. In line with the demand arising from the growth of the district in the following years, Haşim Kılıç and Ayanoğlu Neighbourhoods and some of the sewerage lines of Selçuk and Gültepe Neighbourhoods were renewed by the Yerköy Municipality in 2011-2012.

“Yerköy (YOZGAT) Sewage Project” was designed by STAT Ltd. And approved by ILBANK Kayseri Regional Directorate on 28th of March 2016. During the construction works, a renovation project was arranged by the Yerköy Municipality in order to remove the two (2) wastewater package pump stations and to solve the system through gravity. This was approved by ILBANK Kayseri Regional Directorate on 17th of January 2020. A part of the Project was built until 22nd of September 2020 with the financing of the EIB. The information on the constructed part is given in Table 4-8.

Table 4-8. Sewerage System Pipes Constructed until 2020 in the scope of EIB Project

| Items Constructed | Quantity |  | Characteristics |
| --- | --- | --- | --- |
| Ø 200 network line | 31,829 m | 33,401 m | TYPE5 SN8 CORRUGATED |
| Ø 300 network line | 1,525 m |  | TYPE5 SN8 CORRUGATED |
| Ø 400 network line | 1,362 m |  | TYPE5 SN8 CORRUGATED |
| Ø 150 parcel connections | 3,771 m |  |  |
| Parcel Chambers | 982 no’s |  |  |

## Existing WWTP

Existing Çiçekdağı, Köseli, Yerköy Group Wastewater Treatment Plant (WWTP) (see Figure 4-8) is planned to treat the domestic wastewater of three (3) municipalities. The wastewater treatment plant, which is commissioned in 2015, is located approximately 5.3 km northwest of the Yerköy District Centre. Capacity of the WWTP is 52,000 P.E. for 2026 and Q24=5,316 m3/day and has Environmental Licence (Licence No: 276439090.0.1; Valid until 27.11.2025). This capacity is sufficient to serve until 2059 as verbally stated by the Yerköy Municipality upon inquiry. There is not any issue that may trigger WB OP 7.50 since the project will be implemented in the middle of central Anatolia. The receiving body after the discharge is Delice Creek, which passes through north of the existing plant.

The units in the treatment plant are as follows:

- By-pass Structure,

- Coarse and Fine Screens,

- Inlet Pump Station (TM1),

- Aerated Grit and Grease Chamber,

- Inlet Parshall Weir,

- Anaerobic Tanks,

- Distribution Structures,

- Aeration Tanks,

- Sedimentation Tanks,

- Effluent Parshall Weir,

- Sampling Cabinet,

- Return and Excess Sludge Pumping Station (TM2),

- Decanter Building, and

- Other Auxiliary buildings

Figure 4-6.Location Map and Photos from Çiçekdağı, Köseli, Yerköy Group WWTP

## Noise

The noise level measurement was performed by 2U1K on November 10 and 13, 2022 at the closest residential units. The measurement study was carried out in order to determine the baseline noise levels in the project area. Since there are roads that are in use and woodland between other sensitive receptors and the project site, the closest point to the project site was chosen in order to minimize the impact of these roads on the measurements and to reflect the worst-case scenario. The geographical coordinates of the noise measurement points are given in Table 4-9. The location of noise measurement points and measurement photos are shown in Figure 4-9, Figure 4-10, and Figure 4-11, respectively. Noise measurement report is presented in Appendix-B.

Table 4-9. Measurement Points

| Measurement Location | Coordinates |  |
| --- | --- | --- |
|  | Latitude | Longitude |
| Closest Residential Unit to the Project Area-1 (Sewerage Line) | 39.643471° | 34.473431° |
| Closest Residential Unit to the Project Area-2 (Drinking Water Line) | 39.622124° | 34.478054° |

Figure 4-7. Location of Measurement Points

Figure 4-8. Measurement Photo of Location 1

Figure 4-9. Measurement Photo of Location 2

The measurement results of the baseline noise levels are given in Table 4-10, whereas the comparison table for the baseline noise levels with the limit values specified in WBG General EHS Guidelines - Noise Management and Annex II (Measuring and Monitoring Environmental Noise Level) of Regulation on Environmental Noise Control (RENC) is provided in Table 4-11.

Table 4-10. Measurement Results of the Baseline Noise Levels

| Measurement Location | Date | Measurement Type | Measurement Result (dBA) |  |  | RENC Limit Values |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Leq | L90 | LAmax | LeqAday | LeqAevening | LeqAnight |
| Closest residential unit to the project area-1 (Weekday) | 10.11.2022 | Leq-daytime | 73.4 | 61.2 | 94.1 | 65 |  |  |
|  | 11.11.2022 |  |  |  |  |  |  |  |
|  | 10.11.2022 | Leq-evening | 70.6 | 54 | 85.8 |  | 60 |  |
|  | 11.11.2022 |  |  |  |  |  |  |  |
|  | 10.11.2022 | Leq-night | 65.7 | 51.1 | 85.7 |  |  | 55 |
|  | 11.11.2022 |  |  |  |  |  |  |  |
| Closest residential unit to the project area-1 (Weekend) | 12.11.2022 | Leq-daytime | 70 | 61.7 | 88.3 | 65 |  |  |
|  | 13.11.2022 |  |  |  |  |  |  |  |
|  | 12.11.2022 | Leq-evening | 68.9 | 53.3 | 86.1 |  | 60 |  |
|  | 13.11.2022 |  |  |  |  |  |  |  |
|  | 12.11.2022 | Leq-night | 64.8 | 50.7 | 84.6 |  |  | 55 |
|  | 13.11.2022 |  |  |  |  |  |  |  |
| Closest residential unit to the project area-2 (Weekday) | 10.11.2022 | Leq-daytime | 47.1 | 36.4 | 74.4 | 65 |  |  |
|  | 11.11.2022 |  |  |  |  |  |  |  |
|  | 10.11.2022 | Leq-evening | 45.9 | 33.4 | 68.2 |  | 60 |  |
|  | 11.11.2022 |  |  |  |  |  |  |  |
|  | 10.11.2022 | Leq-night | 40.9 | 32.9 | 67.5 |  |  | 55 |
|  | 11.11.2022 |  |  |  |  |  |  |  |
| Closest residential unit to the project area-2 (Weekend) | 12.11.2022 | Leq-daytime | 45.4 | 34.9 | 65.8 | 65 |  |  |
|  | 13.11.2022 |  |  |  |  |  |  |  |
|  | 12.11.2022 | Leq-evening | 45.6 | 33.8 | 66.9 |  | 60 |  |
|  | 13.11.2022 |  |  |  |  |  |  |  |
|  | 12.11.2022 | Leq-night | 38.9 | 30.5 | 57.9 |  |  | 55 |
|  | 13.11.2022 |  |  |  |  |  |  |  |

Table 4-11. Comparison of the Baseline Noise Levels with Limit Values in WBG General EHS Guidelines and RENC

| Measurement Location | Date | Measurement Type | Measurement Result (dBA) |  |  | WBG General EHS Guidelines Limit Value |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | LeqAday 07:00-22:00 | LeqAnight 22:00-07:00 |
|  |  |  | Leq | L90 | LAmax | Leq-daytime | Leq-night |
| Closest residential unit to the project area-1 (Weekday) | 10.11.2022 | Leq-daytime | 73 | 60.4 | 93.3 | 55 |  |
|  | 11.11.2022 | Leq -night | 66.4 | 51.4 | 85.9 |  | 45 |
| Closest residential unit to the project area-1 (Weekend) | 12.11.2022 | Leq-daytime | 69.6 | 60.9 | 88 | 55 |  |
|  | 13.11.2022 | Leq -night | 64.9 | 50.8 | 84.6 |  | 45 |
| Closest residential unit to the project area-2 (Weekday) | 10.11.2022 | Leq-daytime | 46.9 | 36 | 73.5 | 55 |  |
|  | 11.11.2022 | Leq -night | 41.8 | 33 | 68.5 |  | 45 |
| Closest residential unit to the project area-2 (Weekend) | 12.11.2022 | Leq-daytime | 45.6 | 34.7 | 65.7 | 55 |  |
|  | 13.11.2022 | Leq -night | 39.5 | 30.7 | 62.4 |  | 45 |

As per the WBG General EHS Guidelines - Noise Management, day and night noise limit values for residential receptors are 55 dBA and 45 dBA, respectively. As per the guidelines, noise impacts should not exceed these levels or result in a maximum increase in background levels of 3 dB at the nearest receptor location off-site.

Consequently, as seen in Table 4-10 and Table 4-11, measured noise values are above the national (RENC) and international (WBG EHS Guidelines) daytime, evening, and night limit values at Measurement Point-1, but all are in line with these limit values for Measurement Point-2. It is predicted that the reason for this exceedance is the proximity of the Measurement Point-1 to avenue.

## Air Quality

The PM10 level measurement was performed by 2U1K on November 10 and 11, 2022 at the settlements closest to the project area. The geographical coordinates of the air quality measurement points are given in Table 4-12. The location of measurement point and measurement photos are given in Figure 4-12, Figure 4-13, and Figure 4-14 respectively. Air Quality Measurement Report is given in Appendix-C. Since there are roads that are in use and woodland between other sensitive receptors and the project site, the closest point to the project site was chosen in order to minimize the impact of these roads on the measurements and to reflect the worst-case scenario.

Table 4-12. Measurement Points

| Measurement Location | Coordinates |  |
| --- | --- | --- |
|  | Latitude | Longitude |
| Closest Residential Unit to the Project Area-1 (Sewerage Line) | 39.643471° | 34.473431° |
| Closest Residential Unit to the Project Area-2 (Drinking Water Line) | 39.622124° | 34.478054° |

Figure 4-10. Location of Measurement Points

Figure 4-11. Measurement Photo of Location-1

Figure 4-12. Measurement Photo of Location-2

The measurement results of the baseline PM10 values are given in Table 4-13 together with the limit values specified in WBG General EHS Guidelines - Air Emissions and Ambient Air Quality and Annex I of Regulation on Air Quality Assessment and Management (RAQAM).

Table 4-13. Baseline PM10 Measurement Results

| Measurement Location | Date | PM10 Measurement Result (µg/m³) | Limit Values (µg/m3) |  |
| --- | --- | --- | --- | --- |
|  |  |  | WBG General EHS Guidelines | RAQAM |
| Closest residential unit to the project area-1 | 10-11.11.2022 | 57 | 50 | 50 |
| Closest residential unit to the project area-2 | 10-11.11.2022 | 19 | 50 | 50 |

The PM10 measurement presented in Table 4-13 was conducted over a 24-hour averaging period. This is the standard time frame used for assessing particulate matter levels, and it allows for the evaluation of daily exposure levels to PM10 at the specified measurement point. Depending on the Project's nature and potential sources of particulate matter emissions, the focus on PM10 have been deemed sufficient, since the particulate emission will form due to construction activities, rather than PM2.5 to assess its potential impact on the closest residential unit.

As seen in Table 4-13, measured PM10 values are below the national and international limit values for Measurement Point-2, however above for Measurement Point-1 since the measurement location is close to the intercity road.

## Waste Management

Excavation and Demolition Waste

In addition to the landfill area, there are also excavation and soil storage area at Mutafoğlu Neighborhood belonging to the Yozgat Municipality (Yozgat Province 2020 Environmental Report, 2021).

According to the provisions of the Regulation on Control of Excavated Soil, Construction and Demolition Wastes, the vegetative soil is used by Yozgat Municipality and relocated in the areas, in line with the demands of public institutions and organizations and citizens for rehabilitation of parks, recreation, and filling purposes.

The product recovered from the construction and demolition wastes is given to the official institutions free of charge by the Yozgat Municipality, and it is ensured that the product is used in daily cover material for landfills, filling, and infrastructure works in line with related legislation.

Landfill

The waste collected will be delivered to licenced Samanfakılı Integrated Landfill Site owned by Municipality Union of Yozgat Province. The Landfill site (with a disposal capacity of 250 tons/day) is in operation since 2007. The facility comprises following units:

- sanitary landfill;

- mechanical sorting plant;

- biomethanization system; and

- energy production plant.

The site is located approximately 25 km of northeast of Yerköy District Centre (see Figure 6-1).

Transportation of Excavated Soil, Construction and Demolition Wastes

Excavation management information system was established by Yozgat Municipality. It is a system in which the permits of transportation vehicles are managed in the excavation soil and construction/demolition waste management processes in accordance with the provisions of the Regulation on Control of Excavation Soil, Construction and Demolition Wastes. Vehicles in the current operation can be taken under control via the vehicle tracking system, and the facilities are operated depending on the automation system.

This system allows only authorized vehicles to be taken to the facilities with the cameras integrated into the license plate recognition system, where the preparation and control of waste dispatch permit documents can be tracked.

Zero Waste Management

There have been 440 public institutions and organizations and three (3) municipalities across the Yozgat Province, into the zero waste information system, which was established in order to implement the Zero Waste Project quickly and to keep the data under control. Yerköy Municipality has not got Zero Waste Certificate yet (Yozgat Province 2020 Environmental Report, 2021).

## Meteorological Conditions

The climate in Yerköy District is referred to as a local steppe (continental) climate where summers are hot and dry, while winters are cold and harsh. This location is classified as Csa by Köppen and Geiger. The average annual temperature in Yerköy is 11.8°C. The average annual rainfall is 390 mm (see Table 4-14 and Figure 4-15).

Table 4-14. Average temperature and precipitation data

|  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Avg. Temp. (°C) | -0.4 °C | 1.5 °C | 6 °C | 11 °C | 16 °C | 20.3 °C | 23.7 °C | 23.7 °C | 19.2 °C | 13.1 °C | 6.3 °C | 1.4 °C |
| Min. Temp. (°C) | -4.9 °C | -3.8 °C | -0.2 °C | 4.3 °C | 9.3 °C | 13.5 °C | 16.2 °C | 16.4 °C | 12.3 °C | 7.1 °C | 0.9 °C | -2.8 °C |
| Max. Temp. (°C) | 4.7 °C | 7.3 °C | 12 °C | 17.1 °C | 22 °C | 26.5 °C | 30.5 °C | 30.5 °C | 25.9 °C | 19.4 °C | 12.4 °C | 6.7 °C |
| Precipit. (mm) | 46 | 37 | 51 | 48 | 45 | 28 | 7 | 5 | 10 | 24 | 38 | 51 |
| Humidity(%) | 72% | 66% | 59% | 53% | 49% | 44% | 38% | 38% | 41% | 52% | 63% | 70% |
| Rainy days (d) | 6 | 6 | 7 | 7 | 7 | 5 | 1 | 1 | 2 | 3 | 5 | 7 |

Source: https://en.climate-data.org/asia/turkey/yozgat/yerkoey-8564/

Precipitation is the lowest in August, with an average of 5 mm. In March, the precipitation reaches its peak, with an average of 51 mm. Between the driest and wettest months, the difference in precipitation is 46 mm. The variation in annual temperature is around 24.1°C. The month with the highest relative humidity is January (71.84 %) and the month with the lowest relative humidity is July (37.53 %). The month with the highest number of rainy days is March (9.60 days).

Source: https://en.climate-data.org/asia/turkey/yozgat/yerkoey-8564/

Figure 4-13. Average climate graph in Yerköy District

## Natural Hazard Potential

The project area is in the 2nd degree seismic zone according to Türkiye Earthquake Risk Map, which was approved and used as of 1996. Türkiye Earthquake Risk Map was renewed by Disaster and Emergency Management Presidency (AFAD) Earthquake Department, published in the Official Gazette dated March 18, 2018 and numbered 30364 and put into force on January 1, 2019. Below is the new Türkiye Earthquake Hazard Map (see Figure 4-3).

Figure 4-14.Türkiye Earthquake Risk Map (AFAD, 2018)

According to the information in AFAD database (https://deprem.afad.gov.tr/depremkatalogu), earthquakes observed in Yerköy and surrounding area (inside 100 km radius) which has a magnitude more than 4 is shown in Figure 4-15.

According to the database, a total of 40 earthquakes are observed which has magnitude more than 4.0. Two (2) of them is higher than 6 (6.2 and 6.6), eight (8) of them are between 5 and 6 magnitude and the remaining has magnitude between 4-5 range (see Figure 4-16).

Figure 4-15. Earthquakes Observed around Yerköy and Inside 100 Km Radius in 1900-2022

## Biodiversity and Protected Areas

The habitat at the project area of influence is modified (continuous and discontinuous urban fabric, and complex cultivation patterns) (see Figure 4-17). The critical and natural habitats are examined within the scope of the World Bank’s Operational Policy (OP) 4.04 on natural habitats and there is no critical and natural habitat in the vicinity of the project area.

In the light of this information, it is concluded that there are no natural habitats in the project area and its immediate surroundings as per CORINE habitat classes (see Figure 4-11).

Figure 4-16. CORINE Habitat Classes at the Project Area and Its Immediate Vicinity

The distribution of natural habitats and flora and fauna has been highly suppressed as a result of the intense anthropogenic impact at the project area. The flora and fauna species possibly seen in the area consist of cosmopolitan species that have adapted to the anthropogenic activities. In terms of flora species, the distribution of culture species is seen especially. The fauna distributed in the project area is composed of species with high tolerance to the impact of the settlement areas such as intense human presence, noise and traffic.

In evaluating the threat/protection status of species, Bern Convention (Convention on the Conservation of European Wildlife and Natural Habitats); and IUCN (International Union for Conservation of Nature) Red List Database were used.

Bern Convention

The Convention was put into force in 1982 for the conservation of European wildlife and natural habitats. Fauna species protected by Bern Convention are listed in four categories:

- Appendix I: Strictly protected flora species

- Appendix II: Strictly protected fauna species

- Appendix III: Protected fauna species

- Appendix IV: Prohibited means and methods of killing, capture and other forms of exploitation

IUCN Red List of Threatened Species

The International Union for Conservation of Nature (IUCN) Red List is published to draw attention to the species whose population is under risk or threatened. IUCN includes the species to the Red List after researching the reasons causing decrease in its population. IUCN Red List categories are given below:

- EX:	Extinct

- EW:	Extinct in the Wild

- CR:	Critically Endangered

- EN:	Endangered

- VU:	Vulnerable

- NT:	Near Threatened

- LC:	Least Concern

- DD:	Data Deficient

- NE:	Not Evaluated

Red Book of Flora in Türkiye (Ekim et al., 2000), which is prepared as per the 1994 IUCN Red List Categories and Criteria, is used during the determination of risk status of the flora species in the study area.

The flora and fauna species provided in the sections given below are prepared considering the findings of the field study carried out on 16th of August 2022 and additionally the literature research.

Flora

In the field study, 32 species belonging to 12 families were identified. There is no endemic species identified during the studies. The conservation status of flora identified in the project area is given in Table 4-15.

Table 4-15. Flora Species Detected in the AoI as a Result of Studies

| Species Name | Common Name | ENDEMISM | IUCN | BERN |
| --- | --- | --- | --- | --- |
| Apiaceae |  |  |  |  |
| Artedia squamata | - | - | - | - |
| Caucalis platycarpos | Burr Parsley | - | - | - |
| Scandix pecten-veneris | Shepherd's-Needle | - | - | - |
| Araceae |  |  |  |  |
| Arum detruncatum | - | - | - | - |
| Asteraceae |  |  |  |  |
| Chardinia orientalis | - | - | - | - |
| Crupina crupinastrum | False Saw Wort | - | - | - |
| Filago pyramidata | Broadleaf Cottonrose | - | - | - |
| Logfia arvensis | Cottonrose | - | - | - |
| Senecio vernalis | Eastern Groundsel | - | - | - |
| Tragopogon longirostis | Goatsbeard | - | - | - |
| Caryophyllaceae |  |  |  |  |
| Cerastium chlorifolium | Chickweed | - | - | - |
| Convolvulaceae |  | - | - | - |
| Convolvulus arvensis | Field Bindweed | - | - | - |
| Fabaceae |  |  |  |  |
| Astragalus spruneri | Milkvetch | - | - | - |
| Lathyrus inconspicuus | Vetchlings | - | - | - |
| Medicago lupulina | Black Medick | - | - | - |
| Onobrychis oxyodonta | Sainfoins | - | - | - |
| Trifolium purpureum | Clover | - | - | - |
| Trigonella lunata | - | - | - | - |
| Trigonella monantha | - | - | - | - |
| Vicia cracca | Cow Vetch | - | - | - |
| Vicia galilaea | Vetch | - | - | - |
| Lamiaceae |  |  |  |  |
| Lallemantia iberica | Dragon's Head | - | - | - |
| Teucrium parviflorum | Germander | - | - | - |
| Pinaceae |  |  |  |  |
| Pinus nigra | Black Pine | - | - | - |
| Poaceae |  |  |  |  |
| Alopecurus myosuroides | Slender Meadow Foxtail | - | - | - |
| Puccinellia intermedia | Salt Grass | - | - | - |
| Trisetum flavescens | Golden Oat Grass | - | - | - |
| Rubiaceae |  |  |  |  |
| Cruciata articulata | - | - | - | - |
| Salicaceae |  |  |  |  |
| Populus alba | White Poplar | - | - | - |
| Salix excelsa | Willow | - | - | - |
| Valerianaceae |  |  |  |  |
| Valerianella coronata | Corn Salad | - | - | - |
| Valerianella vesicaria | Corn Salad | - | - | - |

Among the flora species identified in the project area, there is no species included in the IUCN Red List. In addition, there is no endemic species among these species.

Fauna

Amphibians

A total of three (3) Amphibian species belonging to three (3) families were identified in the area. Systematic information on these species and conservation status belonging to species are given in Table 4-16.

In terms of IUCN Red List, amphibian species identified in the project area, it is seen that all of the species are in LC (least concern) category. According to Bern Convention, two (2) species are in the list of Annex-II and one (1) species are in the list of Annex-III. None of the amphibian species are endemic. However, it is composed of widely spread species.

Table 4-16. Amphibian Species Detected in the AoI as a Result of Studies

| Species Name | Common name | ENDEMISM | IUCN | BERN |
| --- | --- | --- | --- | --- |
| Bufonidae |  |  |  |  |
| Pseudepidalea viridis | Green Toad | - | LC | App -2 |
| Hylidae |  |  |  |  |
| Hyla arborea | European Tree Frog | - | LC | App -2 |
| Ranidae |  |  |  |  |
| Pelophylax ridibundus | Marsh Frog | - | LC | App -3 |

Reptiles

A total of five (5) Reptilian species belonging to four (4) family species were identified in the area. Systematic information on these species and conservation status belonging to species are given in  Table 4-17. A total of five (5) reptilian species identified along the project route were one (1) turtle, four (4) lizard species.

According to IUCN criteria, Testudo graeca is included in VU (Vulnerable) category. Rest of the species identified in project area are listed in LC (Least Concern) category. Although this species is in the VU category in the IUCN Red List, its population and distribution is wide spread in every region except the Eastern Black Sea region in Türkiye. It is generally found in dry, stony and sandy terrains. According to the Bern Convention, three (3) species are listed in Annex-2 and two (2) species are listed in Annex-3. These reptilian species are widely spread in Türkiye and they are not endemic.

Table 4-17. Reptilian Species Detected in the AoI as a Result of Studies

| Species Name | Common name | ENDEMISM | IUCN | BERN |
| --- | --- | --- | --- | --- |
| Agamidae |  |  |  |  |
| Stellagama stellio | Starred Agama |  | LC | App -2 |
| Gekkonidae |  |  |  |  |
| Hemidactylus turcicus turcicus | Turkish Gecko |  | LC | App -3 |
| Lacertidae |  |  |  |  |
| Darevskia saxicola | - |  | LC | App -3 |
| Ophisops elegans | Snake-eyed Lizard | - | LC | App -2 |
| Testudinidae |  |  |  |  |
| Testudo graeca | Common Tortoise | - | VU | App -2 |

Birds

As a result of the studies carried out, a total of 19 bird species belonging to 10 families were identified in the study area. These bird species are widely spread in Türkiye, and they are not endemic.

The conservation status of birds identified in the study area is given in Table 4-18. According to the IUCN Red List, all of the bird species those have been identified in the study area are in the category "LC: Least Concern".

According to the Bern Convention, six (6) species are listed in Annex-2 and seven (7) species are listed in Annex-3. The remaining six (6) species are not included in any conservation status of the Bern Convention.

Table 4-18. Bird Species Detected in the AoI as a Result of Studies

| Species Name | Common name | ENDEMISM | IUCN | BERN |
| --- | --- | --- | --- | --- |
| Alaudidae |  |  |  |  |
| Alauda arvensis | Eurasian Skylark | - | LC | App -3 |
| Galerida cristata | Crested Lark | - | LC | App -3 |
| Melanocorypha calandra | Calandra Lark | - | LC | App -2 |
| Ciconiidae |  |  |  |  |
| Ciconia ciconia | White Stork | - | LC | App -2 |
| Columbidae |  |  |  |  |
| Columba livia | Rock Dove | - | LC | App -3 |
| Streptopelia decaocto | Eurasian Collared-dove | - |  | App -3 |
| Corvidae |  |  |  |  |
| Corvus monedula | Eurasian Jackdaw | - | LC | - |
| Corvus frugilegus |  |  |  | - |
| Pica pica | Eurasian Magpie | - | LC | - |
| Corvus cornix | Rook | - | LC | - |
| Emberizidae |  |  |  |  |
| Emberiza calandra | Corn Bunting | - | LC | App -3 |
| Fringillidae |  |  |  |  |
| Fringilla coelebs | Common Chaffinch | - | LC | App -3 |
| Carduelis carduelis | European Goldfinch | - | LC | App -2 |
| Muscicapidae |  |  |  |  |
| Erithacus rubecula | European Robin | - | LC | App -2 |
| Oenanthe isabellina | Isabelline Wheatear | - | LC | App -2 |
| Oenanthe oenanthe | Northern Wheatear | - | LC | App -2 |
| Passeridae |  |  |  |  |
| Passer domesticus | House Sparrow | - | LC | - |
| Sturnidae |  |  |  |  |
| Sturnus vulgaris | Common Starling | - | LC | - |
| Turdidae |  |  |  |  |
| Turdus merula | Eurasian Blackbird | - | LC | App -3 |

Mammals

A total of 12 mammal species belonging to six (6) families were identified in the project area. These mammal species are widely spread in Türkiye and are not endemic.

The conservation status of mammals identified in the project area is given in Table 4-19. According to the IUCN Red List, all of the mammal species those have been identified in the project area are in "LC: Least Concern” category.

According to the Bern Convention, three (3) species are listed in Annex-2 and three (3) species are listed in Annex-3. The remaining five (5) species are not included in any conservation status of the Bern Convention.

Table 4-19. Mammal Species Detected in the AoI as a Result of Studies

| Species Name | Common name | ENDEMISM | IUCN | BERN |
| --- | --- | --- | --- | --- |
| Cricetidae |  |  |  |  |
| Cricetulus migratorius | Grey Dwarf Hamster | - | LC | - |
| Erinaceidae |  |  |  |  |
| Erinaceus concolor | Southern White-breasted Hedgehog | - | LC | App -3 |
| Muridae |  |  |  |  |
| Apodemus sylvaticus | Long-tailed Field Mouse | - | LC | - |
| Meriones tristrami | Tristram's Jird | - | LC | - |
| Mus musculus | House Mouse | - | LC | - |
| Rattus rattus | House Rat | - | LC | - |
| Rhinolophidae |  |  |  |  |
| Rhinolophus ferrumequinum | Greater Horseshoe Bat | - | LC | App -2 |
| Rhinolophus hipposideros | Lesser Horseshoe Bat | - | LC | App -2 |
| Soricidae |  |  |  |  |
| Crocidura leucodon | Bicolored Shrew | - | LC | App -3 |
| Crocidura suaveolens | Lesser Shrew | - | LC | - |
| Vespertilionidae |  |  |  |  |
| Pipistrellus pipistrellus | Common pipistrelle | - | LC | App -3 |
| Pipistrellus savii | Savi's Pipistrelle | - | LC | App -2 |

Nationally Protected Areas in and around the Project Area

In the scope of the National Parks Law No. 2873, which was published in the Official Gazette dated 11 August 1983 and numbered 18132, there is no area with a protection status within the Project Area and AoI.

Internationally Recognized Areas of High Biodiversity Value in and around the Project Area

The Project AoI does not include Internationally Recognized Areas of high biodiversity value, such as Key Biodiversity Area (KBA), World Heritage Natural Sites, Biosphere Reserves, Ramsar Wetlands of International Importance, Important Bird Areas, and Alliance for Zero Extinction Sites. Neither of these areas is in the vicinity of the project site.

Project AoI cannot be classified as a critical habitat as there are no IUCN red-listed species, there are no "National Protected Areas" or "Internationally Recognized Areas of High Biodiversity VAlue", and there are no feeding, breeding and stopover areas for migratory species within the project AoI.

# SOCIAL BASELINE OF THE PROJECT

This section compiles quantitative and qualitative data regarding the current social condition of the Project. The socio-economic baseline study is intended to describe socio-economic conditions and trends in areas that are potentially affected by the Project to have an understanding of potential impacts and to develop appropriate mitigation measures. The socio-economic baseline identifies major socio-economic issues in the province and local communities and develops a socio-economic database that can be leveraged to monitor any post-Project changes in affected communities.

The following topics were selected to discuss the socio-economic indicators of the settlements around the project area:

- Cultural Heritage,

- Traffic and Transportation,

- Demography and Population,

- Means of Livelihood and Employment

- Education,

- Health,

- Vulnerable Groups,

- Infrastructure Services,

- Land Acquisition,

- Level of Information about the Project.

The primary data regarding the communities living around the project area and the potential project impacts were obtained through key informant interviews with the headmen of Hüyük, Selçuk, Ayanoğlu, Karacaşar, Erzurum and Kale neighbourhoods conducted by phone calls on October 26, 2022.

Secondary data has an important role in reaching key stakeholders and project-affected people before designing the field study and understanding the socio-economic baseline and potential social risks and impacts. The information obtained from secondary data enhances the quality of field studies and time efficiency during field studies. This set of data was collected and prepared using regional and national statistics and project documents.

## Cultural Heritage

Yozgat Province is one of oldest settlement locations in Türkiye. The region was dominated by Hittites, Phrygians, Persians and Byzantines. It stands on one of the high hillside of Bozok Plateau. The name of the plateau also gives the province’s name until 1927 (The Offical Yozgat Municipality Web Site). The history of the name is coming from Bozok Turkmens, which are a Turkish nomad tribe that settled the land around A.C.16 (Yozgat Province Governorship Website).

Yerköy District is also famous with their rich history. Same as Yozgat, several civilizations are settled around the district (Yerköy Municipality Web Site). Archaeological remains that belonged Hittites, Phrygians, Persians, Romanians and Byzantines are spread through Yerköy. According to interview held with the headman of Hüyük Neighbourhood, it is learned that there is a mound in Hüyük Neighbourhood. It is 110 m in diameter and 20 m high and houses were built on its southern skirts. The surface finds from the mound indicate that it was inhabited since the third millennium B.C. (Yozgat Provincial Directorate of Culture and Tourism Web Site).

In order to evaluate the project area and its surroundings in terms of cultural heritage, a letter of opinion was requested from the Ministry of Culture and Tourism, Yozgat Regional Council for the Conservation of Cultural Assets (see Appendix-D). There is no cultural asset record in the archive of the Regional Council Directorate. In addition, as a result of the on-site inspection by the experts of the Regional Council Directorate, no cultural assets that need to be preserved were found on the surface. In case of any chance finds during the activities in the area, the nearest Museum Directorate or Civil Administrative Authority should be notified in accordance with the provision of Article 4 of the Law No. 2863 titled Notification Obligation and the chance find procedure will be applied.

The chance find procedure is divided into the following stages:

- Action 1: Immediately stop all construction works in the vicinity of the chance find, in case of discovery of archaeological finds;

- Action 2: Immediately notify the project manager and/or environmental department;

- Action 3: Take photographs or make technical drawings;

- Action 4: Record the location of the location by keeping all remains in their position (without moving them);

- Action 5: Prevent damage to or loss of movable objects by encircling the area;

- Action 6: Contact an archaeologist from a local university for guidance;

- Action 7: Prepare the Chance Find Form (Annex 1).

Detailed information about Chance Find Procedure is presented in Appendix-F.

## Traffic and Transportation

Since there is no activity such as transportation of heavy items or construction crew that will create heavy traffic in the project area both during the construction and operation periods, no additional impact requiring special mitigation measures (such as new access road arrangements or arrangements at critical locations) is expected on the traffic. It is assessed that general mitigation measures such as training of drivers, speed limitations, limitation of unnecessary use of noisy equipment’s etc. are sufficient for minimization of potential traffic impacts. During the construction phase, citizens of neighbourhoods can use alternative main or side roads that will be determined by Yerköy Municipality.

## Demography and Population

Based on the 2024 data from the address-based population registration system, the population of Yozgat Province is 413,106 consisting of 207,294 males and 205,867 females. Statistical data is provided in Table 5-1 and Table 5-2.

Table 5-1. Data on the Population in Yozgat Province 2024

| Settlement | Female | Male | Total Population |
| --- | --- | --- | --- |
| Yozgat | 205,867 | 207,294 | 413,106 |

(Turkish Statistical Institute, 2024), Accessed on: 02.04.2025

Table 5-2. Data on Population for the Last Five (5) Years in Yozgat

| Settlement | Years | Total Population | Total population change in the last Five (5) years |
| --- | --- | --- | --- |
| Yozgat | 2024 | 413,161 | Decreasing |
|  | 2023 | 420,699 |  |
|  | 2022 | 418,442 |  |
|  | 2021 | 418,500 |  |
|  | 2020 | 419,095 |  |

(Turkish Statistical Institute, 2024), Accessed on: 02.04.2025

The project will be located in Yerköy District, which has a total population of 33,069 consisting of 16,113 males and 16,956 females.

Within The Project of Sewage and Potable water, a large-scale network will be established. Potential impacts can be experienced in Hüyük, Selçuk, Ayanoğlu, Karacaşar, Erzurum and Kale neighbourhoods during the construction phase. The Project beneficiaries will cover a wider range of local communities. Therefore, the project will serve all stakeholders residing in Yozgat Province. During the lifetime of the Project, in line with the complaints from the stakeholders, the AoI can be expanded by the experts of Project Implementation Unit.

The population data from official sources regarding the Project AoI and its change in the last five (5) years are presented in Table 5-3 and Table 5-4.

Table 5-3. Data on the Population in the Project AoI

| Settlement | Total Population (2024) |
| --- | --- |
| Hüyük Neighborhood | 1,785 |
| Selçuk Neighborhood | 931 |
| Ayanoğlu Neighbourhood | 7,396 |
| Karacaşar Neighbourhood | 828 |
| Erzurum Neighbourhood | 2,396 |
| Kale Neighbourhood | 790 |

(Turkish Statistical Institute, 2024), Accessed on: 02.04.2025

Table 5-4. Data on Population for the Last Five (5) Years in the Project AoI

| Years | Neighbourhoods |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Hüyük | Seçluk | Karacaşar | Ayanoğlu | Erzurum | Kale |
| 2020 | 1,838 | 1055 | 940 | 7,684 | 2,381 | 942 |
| 2021 | 1,922 | 1003 | 917 | 7,632 | 2,391 | 911 |
| 2022 | 1,866 | 1004 | 867 | 7,644 | 2,356 | 852 |
| 2023 | 1,829 | 939 | 855 | 7,196 | 2,270 | 804 |
| 2024 | 1,785 | 931 | 828 | 7,396 | 2,396 | 790 |
| Total population change in the last five (5) years | Decreasing trend | Decreasing trend | Decreasing trend | Decreasing trend | Increasing trend | Decreasing trend |

The highest population is in Ayanoğlu neighbourhood, while the lowest population is in Kale neighbourhood among the neighbourhoods within the AoI of the project area. After interviews conducted with the headmen, it was predominantly expressed that population was decreasing in the neighbourhoods, the reason for which was indicated as service industry and employment need developing throughout the district.

In the key informant interviews conducted with headmen, it was asked whether there were immigrants and/or refugees in the neighbourhoods. It has been learned that there are 8-10 households in Hüyük, , one (1) household in Erzurum, one (1) person in Kale has Syrian origin. In addition, there are three (3) disabled people in Erzurum, one (1) person in Kale and eight (8) people in Karacaşar. However, neither socio-cultural nor language issues were experienced within the local community. It was found out that immigrants were able to speak Turkish and their children were enrolled in schools.

## Means of Livelihood and Employment

According to TurkStat, major means of livelihood of in Yozgat are agriculture, animal husbandry and labour. Yozgat has one of the fertile farmlands of the Central Anatolia Region. When the sectoral distribution of the workforce is analysed within the Yozgat economy, 80% of the population is based on agriculture. Of Yozgat's 1,407,400 hectares of land, 42% is agricultural land (Yozgat Provincial Directorate of Agriculture, 2017). The main types of agricultural products are grains. Of 597,333 hectares of agricultural land, 58% is include wheats, barleys, ryes and beets.

Animal husbandry, which is another source of livelihood, is based on small cattle breeding, poultry and beekeeping.

In addition, there are many factories around Yozgat province. These are categorized as clothing, plastic, food packaging, ceramic, machinery, and metal industries. Based on the interviews with the headmen of Yerköy District, apart from agriculture, residents’ main source of income is labour power. Many residents of Yerköy earn their living by working at Çanakkale Seramik, which produces ceramic products.

### Major Economic Activities in Settlements Located in the Project AoI

Based on the key informant interviews held with the headmen of Hüyük, Gültepe, Karacaşar, Ali Galip Gençoğlu, Erzurum and Kale neighbourhoods in the project area, the economic activities are mostly dependent on agriculture, animal husbandry and private sector. The main resource of income of neighbourhoods is presented in Table 5-5.

Table 5-5. Common Economic Activities in the Project Area

| Neighbourhoods | First Common Economic Activity | Second Common Economic Activity |
| --- | --- | --- |
| Hüyük | Agriculture | - |
| Karacaşar | Agriculture | Animal Husbandry |
| Erzurum | Public Service | - |
| Kale | Retirement | - |

Source: Interviews with Headmen

Yerköy District is bordered by agricultural lands and neighbourhoods are very close to each other. In case of lack of agricultural land in the neighbourhood, residents work in nearby neighbourhoods. However, based on interviews with the headmen, recently, the residents of Yerköy District have been looking for job opportunities in the city centre due to scarcity of local opportunities.

## Education

According to the data from Yozgat Provincial Directorate of National Education, there are 514 schools, 4,881 classrooms, 5,744 teachers and 74,742 students within the provincial borders.

Table 5-6. Number of Schools in Neighbourhoods

| Schools | Hüyük Neighborhood | Erzurum Neighborhood | Kale Neighborhood | Karacaşar Neighborhood |
| --- | --- | --- | --- | --- |
| Secondary School |  |  |  |  |
| High School |  |  |  |  |

Source: Interviews with Headmen

In Yerköy, there are 35 schools, 356 classrooms, 534 teachers and 6,855 students. In addition, the number of students per classroom is 21. Based on interview held on headmen, numbers of secondary and high schools in neighbourhoods presented in Table 5-6.

## Health

There are 15 state hospitals, 1,316 beds and 2,791 medical personnel in Yozgat Province. In Yerköy District, there is one (1) hospital. According to interviews with headmen of neighbourhoods, the numbers of healthcare centres and hospitals are presented in Table 5-7.

Table 5-7. Number of Medical Services

| Medical Service | Hüyük Neighborhood | Erzurum Neighborhood | Kale Neighborhood | Karacaşar Neighborhood |
| --- | --- | --- | --- | --- |
| Healthcare Centres |  |  | - |  |
| Hospitals |  | - | - | - |

Source: Interviews with Headmen

The headman of Kale neighbourhood mentioned that residents visit the healthcare centre in Erzurum Neighbourhood.

## Vulnerable/Disadvantaged Groups

A site visit was made on August 16, 2022 to directly observe the project site, identify sensitive receptors, and determine if there are formal/informal users on the land.

As provided in Section 5.3, neighbourhoods that are in the scope of the Project are underpopulated. According to the information provided by the headmen of Hüyük,  Karacaşar,  Erzurum and Kale neighbourhoods, poor families are the most common category in terms of vulnerable groups. As a second group, the groups of people with physical/mental disabilities and people over 65 living alone were observed. The headmen of neighbourhoods did not report any widowed female-headed households and child-headed households. Based on interviews with headmen, the number of vulnerable/disadvantaged groups are presented in the Table 5-8.

Table 5-8 Vulnerable/Disadvantaged Groups in the Project Area

| Neighbourhoods | Individuals over 65 years of age living alone | Poor families* | Physically / Mentally disabled |
| --- | --- | --- | --- |
| Hüyük | - | 10 | - |
| Karacaşar | - | 90 | 8 |
| Erzurum | 6 | 30 | 3 |
| Kale | 55 | 100 | 1 |

Source: Interviews with Headmen, 2022

* Households, which are depended on social and economic support are defined as Poor Family by headmen.

## Infrastructure Services

The interviews with headmen revealed that the neighbourhoods under the Project complain about inadequate sewerage and the high cost of drinking water. In addition, residents living in the higher areas of the neighbourhood have difficulty accessing mains water. People are requesting improvement of these systems. Hence, the sewerage renovation project is welcomed by the public. Information about infrastructure services in the Project Area that gathered by interviews with headmen are presented in Table 5-9.

Table 5-9  Available Infrastructure Services in the Project Area

| Neighbourhoods | Water Resource | Irrigation Resource | Sewerage System | Waste Management |
| --- | --- | --- | --- | --- |
| Hüyük | Mains Water | Drilling | + | + |
| Karacaşar | Mains Water | Pond | + | + |
| Erzurum | Mains Water | Mains Water | + | + |
| Kale | Mains Water | Mains Water | + | + |

Source: Interviews with Headmen, 2022

## Land Acquisition

It was stated during the interviews with the representatives of the Project Owner that the land has been in the possession of the municipality. Title deed record is presented in Appendix-E. According to observations of site visit, there is no informal users around the project area. The land is free of squatters, encroachers, and other encumbrances. No negative effects are expected if mitigations are followed. No land acquisition will be required as part of the Project. Similarly, there will be no physical and/or economic displacement within the scope of the Project.

## Level of Information about the Project

### Results of the Key Informant Interview with Headmen

Community-level information was gathered through key informant interviews by telephone on 26th October 2022 with Mustafa Koyuncu, Hüyük Neighbourhood’s former headman, , Bektaş Ceylan, Karacaşar Neighbourhood’s headman, Cemal Adıyaman, Erzurum Neighbourhood’s headman and Osman Eren, Kale Neighbourhood’s headman. The study aims to measure the level of knowledge of the neighbourhood headmen within the scope of the Project to have more realistic view of the headmen about potential project impacts and expectation from the project, and to obtain information about the neighbourhood. In the interviews, it was observed that the neighbourhood headmen were not informed about the project. In accordance with the environmental and social elements and best practice mitigation measures given in Section 8 within the framework of the Project and based on the requirements of information disclosure, stakeholder engagement, grievance mechanism, stakeholders will be informed before the construction works start.

# ENVIRONMENTAL AND SOCIAL IMPACTS OF THE PROJECT

## Air Quality

This section assessed the impacts of the predicted emissions from the Project on air quality. Air quality measurements results are given in Section 4.10. The measures that will be taken to prevent, minimize or reduce the resulting emissions are given in Chapter 8.

As it is explained in Section 4.10, AoI is taken as the project area and its vicinity (i.e. 100 m). In particular, the project’s environmental impacts are limited to the footprint and these impacts are effective for limited time during construction phase.

### Construction Phase

The impact assessment discussed here covers the expected short-term emissions from additional construction activities.

The PM10 measurement conducted at the closest residential unit to the project area isbelow the threshold values for Measurement Point-2 but above for Measurement Point-1, the methods to reduce and effectively manage the adverse environmental risks and impacts that may occur are provided in Chapter 8.

Exhaust Gases

The source of emissions includes exhaust gases from diesel engines of earthmoving equipment. The measures to be taken to prevent, mitigate and effectively manage negative environmental impacts that are predicted to arise, and the relevant mitigation methods are presented in Chapter 8.

Emission factors given Exhaust Emissions for Construction Vehicles (“Exhaust Emission Factors for Non-road Engine Modelling - Compression-Ignition (Report No. NR-009A)) prepared by the United States Environmental Protection Agency to calculate the amount of possible emissions from the vehicles that will be used during the construction works of the Project is used (see Table 6-1).

Table 6-1. Emission Information of Machinery and Equipment to be Used in Excavation and Construction Works

| Machinery – Equipment | Number | Motor power (HP) | Emission Coefficient (g/HP-hour) |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | HC | CO | NOX | PM |
| Truck | 1 | 235 | 0.4 | 1 | 4.5 | 0.4 |
| Backhoe Loader | 1 | 200 | 0.4 | 1 | 4.5 | 0.4 |
| Excavator | 1 | 260 | 0.4 | 1 | 4.5 | 0.4 |
| Loader | 1 | 220 | 0.4 | 1 | 4.5 | 0.4 |
| Total | - | - | 1.6 | 4 | 18 | 1.6 |

The vehicles to be used within the construction will be regularly maintained, the exhaust emissions will be measured and recorded by authorized institutions, and the provisions of the Exhaust Gas Emission Control and Gasoline and Diesel Quality Regulation will be complied with.

Dust Emission

The construction activities, can result in dust emissions from a combination of on-site excavation and haulage of soil materials, contact of heavy equipment with the soil, and exposure of soil stockpiles to the wind. In addition to the negative impact of resulting particulate matters on human health, this can give rise to potentially harmful build-up on immovable properties and vegetation.

The emission factors specified in Table 12.6 in Annex-12 given in the Regulation on Control of Industrial Air Pollution, which is used for calculation of dust emissions from excavation activities are presented in Table 6-2.

Table 6-2. Emission Factors to be used in Dust Emission Mass Flow Calculations

| Activity | Uncontrolled Emission Factors | Controlled Emission Factors |
| --- | --- | --- |
| Excavation | 0.025 kg/ton | 0.0125 kg/ton |
| Loading | 0.010 kg/ton | 0.005 kg/ton |
| Unloading | 0.010 kg/ton | 0.005 kg/ton |

The total estimated excavation amount is ~50,768 m3 assuming the average excavation depth is 1.5 m and width is 2 meters.

(Soil Bulk Density is taken as 1.6 tons/m3)

50,768 m3* 1.6 tons/m3=81,228.8 tons

Construction work is planned to be completed in 18 months and daily working time is planned as 8 hours.

81,228.8 tons/(18 months*30days/months*8hours/day) = 18.80 tons/h

Mass Flow Rate of Dust Emission to Occur During Removal, Loading and Unloading of Vegetal Soil

Uncontrolled = 18.80 tons/hour x (0.025+0.01+0.01) kg/ton = 0.846 kg/hour

Controlled = 18.80 tons/hour x (0.0125+0.005+0.005) kg/ton= 0.423 kg/hour

Dust emission from excavation works has been calculated as 0.423 kg/hour in total for the controlled situation. This value is below 1 kg/hour, which is the limit value given for modelling study in the Industrial Air Pollution Control Regulation; therefore, no modelling is required. Also, this value is not significant.

The measures to be taken to prevent, mitigate and effectively manage negative environmental impacts that are predicted to arise, and the relevant mitigation methods are presented in Chapter 8.

### Operation Phase

During the operation phase, maintenance and repair activities may create dust and other airborne pollutants that can impact air quality. However, such impacts will occur in a limited area for a limited duration. Thus, the impact is assessed as negligible. The methods to reduce and effectively manage the negative environmental effects that may occur are provided in Chapter 8.

## Water Use

### Construction Phase

The contractor has not been assigned within the scope of construction works yet. The contractors to be involved in the construction phase will be selected by tender. During the construction phase, daily potable water demand of personnel will be met by carboys purchased from licensed companies according to the list of licensed companies announced by the Ministry of Health in compliance with the requirements of the Regulation on Water Intended for Human Consumption and Public Health Law.

Although the number of the personnel employed during the construction phase of the facilities is not certain, it is anticipated that approximately 50 people will work. The average daily water consumption per person is regarded as 220 L/day (TurkStat-2018), and the required amount of water for the construction phase of the Project is calculated below.

Daily water demand=number of people*avg. water consumption=50*220=11000Lday(11m3day)

The average daily potable water consumption per person (assuming 2 L/day per person) is given as calculated below.

Daily potable water demand=number of people*avg. water consumption=50*2=100Lday(1m3day)

The water demand for suppression of dust generated in the project area due to the construction works will be met using Yerköy Municipality's Water Trucks, which will be filled from the municipality's infrastructure. During the construction, utility water and the water used in dust suppression will be supplied from the water supply network in the district.

Within the scope of the project, the total construction area will be (6,291 m+8,965 m) x 2 m = 30,512 m², where 2 m is the total width of excavations for both pipelines. 5 liters of water will be used per meter square. Accordingly, 30,512 m² x 5 L / m = 152,650 L = 152.65 m³ water will be used to prevent dust emission. This amount of water spraying will be carried out in dry seasons.

### Operation Phase

There will be no additional water use during operation as maintenance and repair works will be carried out by existing municipal staff.

## Wastewater

### Construction Phase

The wastewater to be generated during the construction phase will be domestic wastewater from the personnel. It is predicted that 50 personnel will be employed during the construction phase.

Daily water usage per person is regarded as 220 L / (person.day) according to TurkStat data (2018). The amount of water used per day is calculated as 11,000 L/day (11 m3/day). With the assumption that all this water to be used by personnel will turn into wastewater, the amount of generated wastewater is:

Wastewater Amount=Daily water consumption*transfer percentage=11,000Lday*1.0=11m3day

The existing sewerage system will be used for the wastewater generated by the personnel, and this wastewater will be treated at the Yerköy Wastewater Treatment Plant.

### Operation Phase

Since there will be no additional water use (considering that the maintenance and repair works will be carried out by the existing municipal staff), there will be no additional wastewater generation.

## Waste Management

### Construction Phase

Domestic Solid Waste

Domestic solid waste will be generated from the personnel who will work during the construction phase of the project. The domestic solid waste generated will mostly consist of organic waste.

The amount of domestic solid waste from the personnel is calculated according to the data established by TurkStat (2018) that an average of 1.13 kg of domestic solid waste will be generated per person per day in Türkiye:

Number of Employees=50 people

Unit Solid Waste Amount=1.13 kgperson×day TurkStat-2020

Generated Solid Waste Amount=50 ×1.13 kgperson×day=56.5 kgday

The domestic solid waste generated will be stored in available trash containers and collected by the Yerköy municipality via garbage trucks. The waste collected will be delivered to licenced Samanfakılı Integrated Landfill Site owned by Municipality Union of Yozgat Province. The Landfill site (with a disposal capacity of 250 tons/day) is in operation since 2007. The facility comprises following units:

- sanitary landfill;

- mechanical sorting plant;

- biomethanization system; and

- energy production plant.

The site is located approximately 25 km of northeast of Yerköy District Centre (see Figure 6-1).

Figure 6-1 Salmanfakılı Solid Waste Disposal Area

Excavation Waste

In accordance with the Regulation on the Control of Excavation Soil, Construction and Demolition Wastes, excavated soil and construction waste producers are responsible for the transportation of the excavated soil and construction waste generated to the storage areas that have necessary permissions, using transportation vehicles with the necessary transportation permits.

The limited amount of excavation soil and construction wastes generated during the construction phase of the Project will be disposed in waste storage facilities at Mutafoğlu Neighbourhood belonging to the Yozgat Municipality.

Packaging Waste

The packaging waste, such as paper and cardboard, metal, plastic and glass materials, and mixed packaging will be collected separately from other types of waste in specific waste bins. Waste boxes will be collected by licensed packaging waste collectors periodically.

The resulting wastes will be collected in separate containers and disposed of by licensed companies. Currently, no agreement with a licensed waste collection company has been signed since construction activities have not started yet. However, once the construction activities commence, the agreements with licensed disposal companies will be ensured.

Hazardous Waste

During the construction phase of the project, petroleum-based products, such as lubricants, hydraulic fluids or fuels, may result in the potential for release into the environment during storage, transportation or use in equipment. Additionally, contaminated / oily fabrics, cloths and filters, contaminated packaging materials, toner cartridges, paint residues, fluorescent tubes, cleaning cloths and filters, hazardous insulating materials and pressurized tubes are other hazardous wastes that are likely to be generated.

Hazardous wastes that are likely to be generated during the construction phase will be collected separately in specific vessels / containers at the construction site and stored in a specific area that is established on the concrete floor and connected to the drainage channel to prevent it from reaching the ground or other bodies of water. A roof or overhead cover will be provided for the hazardous waste storage area to protect waste containers from rainwater exposure, thus preventing spills, leaks, and environmental pollution while safeguarding workers' safety. Additionally, prevailing wind directions will be considered when designing the storage area to prevent the dispersal of particulate matter, dust, or contaminants, thereby reducing health risks to workers and the environment. The wastes generated should be temporarily stored at their source in line with the criteria set based on their types. The temporarily stored waste will be labelled with the phrase 'hazardous or non-hazardous waste' as well as the waste code, the amount of waste stored and the date of storage.

These wastes will be delivered to licensed disposal / recycling facilities with separate waste codes. Hazardous wastes will be transported by licensed vehicles within the scope of the "Communiqué on the Waste Transportation by Road".

Asbestos containing pipes will not be removed and will be left in place. If the removal is unavoidable ACPs will be clearly marked as a ACM. Asbestos will be properly contained to minimize exposure. To minimize asbestos dust, water or wetting agent/chemical will be used before removal (if removal is necessary).  Asbestos will be handled and disposed of by licenced professionals who meet legal regulation expectations. If asbestos-containing material is temporarily stored, it will be securely sealed in closed containers and appropriately labelled. Security measures will be taken to prevent unauthorized removal from the area. Removed ACPS will not be reused.

Waste Batteries and Accumulators

Waste batteries will be collected separately in waste battery bins. The collected waste batteries will be delivered to the Portable Battery Manufacturers and Importers Association (TAP) (authorized waste battery collector) for disposal at the licensed facility.

These wastes will be handled in accordance with the procedures and principles of the Regulation on the Control of Waste Batteries and Accumulators. An agreement will be made with authorized companies to ensure the disposal of waste. If not handled properly, these wastes can have an adverse impact on human health and the environment.

Medical Waste

During the construction phase, medical wastes will be generated only from first aid responses. According to the Medical Waste Control Regulation, medical wastes stored in specific containers and areas will be collected by licensed vehicles and delivered to licensed disposal companies.

It is expected that the medical waste produced during the construction phase will be generated in very small amounts due to first aid actions. While the medical waste is expected to be generated in trace amounts, they can lead to significant effects such as contracting infectious diseases if not handled properly.

End of Life Tyres

The purpose of this regulation is to prevent environmental harm caused by end-of-life tires, establish regulations for recycling or disposal processes, and determine the administrative and technical principles related to relevant restrictions. Excluding bicycle and solid tires, the regulation encompasses legal provisions for the collection, transportation, storage, recycling, disposal, import, export, and transit of all other end-of-life tires as well as measures to be taken, inspections to be conducted, and legal responsibilities.

As per the regulation, end of life tires will be renewed at a certified tyre service to ensure that these are appropriately handled and impacts to environment are minimized.

### Operation Phase

Maintenance and repair activities may generate waste materials (typical the ones generated during the construction works as described in above section) that require proper disposal. Waste generated during maintenance and repair activities should be segregated into different categories based on their type and potential for reuse or recycling. This can include categories such as hazardous waste, recyclables, and non-recyclables. Each category of waste should be disposed of in the appropriate manner, according to national waste legislation.

## Noise and Vibration

### Construction Phase

The result of the baseline noise measurement performed at the sensitive receptor (N1) is above the threshold values and presented in Section 4.9.

The major sources of noise during construction include the heavy equipment used during earthworks and other construction activities, and the construction traffic associated with the transportation of excavated soils and construction materials. Increased noise levels during construction phase have the potential to cause adverse effects on background noise levels, including health risks in the nearest sensitive receptors. The actual level of impact from construction operations will further depend on the type of equipment to be used, the time range and duration, and the perception of certain noise patterns (for example, continuous, periodic, irregular).

The equivalent noise levels (Leq) for the machinery and equipment to be used in this phase were determined by the Ministry of Industry and Trade in accordance with the provisions of the "Regulation on the Ambient Noise Emission Caused by Equipment Used Outdoors (2000/14/EC)’’, which came into effect upon being published in the Official Gazette No. 26392 dated 30.12.2006, and the "Control of Industrial and Environmental Noise" document published by the Turkish Acoustical Society was used as a reference. These values are given in Table 6-4 together with the amount of the equipment to be used.

Table 6-4. Machinery/Equipment to Be Used during the Construction Phase and Noise Levels

| Machinery – Equipment | Number | Noise Level (dBA) |
| --- | --- | --- |
| Truck | 1 | 104 |
| Backhoe Loader | 1 | 75 |
| Excavator | 1 | 95 |
| Loader | 1 | 105 |

Noise calculations were made using the formulas below. The worst-case scenario where all vehicles would operate simultaneously at the same point was taken into account when calculating noise values.

The total equivalent noise level generated by noise sources is calculated using the formula (1) given below. In this formula, noise sources are considered to be in the same place.

…………………………………………….. (1)

Where;

n	= number of noise sources,

Li	= Sound power level of each source (dB(A))

= Total equivalent noise level

Leq=10 x log1 x 1010410+1 x 107510 + 1 x 109510+1 x 1010510

Leq = 107.77 dBA

The power level (Lp) of the sound which is caused by machinery/equipment and which reaches a given distance was calculated using the formula (2) given below 1;

……………………………... (2)

Lp: Sound power (noise) level (dBA)

Q: The reduction factor selected by the flat or rugged nature of terrain was taken as 3 due to the terrain being flat.

r		: Distance (m)

The distance-dependent change in sound level is presented in Table 6-5 and Figure 6-1.

Table 6-5. Levels of Noise from Equipment by Distance

| r (m) | Lp (dBA) |
| --- | --- |
| 0 | 107.77 |
| 25 | 73.59 |
| 50 | 67.57 |
| 75 | 64.05 |
| 100 | 61.55 |
| 130 | 59.27 |
| 150 | 58.03 |
| 250 | 53.59 |
| 500 | 47.57 |
| 750 | 44.05 |
| 1000 | 41.55 |
| 1250 | 39.61 |
| 1500 | 38.03 |

Figure 6-1 Levels of Noise from Equipment by Distance

The limit values in Annex-II, Table 5 of the Regulation on Environmental Noise Control (RENC), which will not be exceeded by the noise from construction operations at the nearest receptor, are given in Table 6-6, and the limit values determined by WBG General EHS Guidelines in Table 6-7.

The nearest residential unit for noise calculations was selected at a distance of 6.5 m to the road where project components will be constructed. The expected noise level at this receptor is 107.77 dBA. The calculated level is above the limit values presented in Table 6-6 and Table 6-7. Considering that the construction works at this receptor will continue for a limited period of time, it is apparent that the expected effect will be temporary.

According to the noise calculations for the second sensitive receptor at 1,166 m limit values are not exceeded. Also, considering that the values are calculated by estimating the worst-case scenario in which all equipment will operate at the same point at the same time, it is clear that the actual noise level will be much lower than the calculated value. Therefore, noise from construction works within the scope of the Project is not expected to have a long-term adverse impact on sensitive receptors closest to the work site.

Additionally, it is also stated in the WBG General EHS Guidelines that "Noise impacts will not exceed the levels presented in Table 6-6, or result in a maximum increase in background levels of 3 dB at the nearest receptor location off-site." For the nearest receptor, this standard is also exceeded.

Table 6-6. Environmental Noise Limit Values for the Construction Site

| Type of Operation | Measured Parameter | Environmental Noise Level |  |  |
| --- | --- | --- | --- | --- |
|  |  | LeqAday | LeqAevening | LeqAnight |
| Industrial facilities, transportation resources | LAeq,5min. | 65 dB(A) | 60 dB(A) | 55 dB(A) |

Table 6-7. WBG Noise Limit Values

| Type of Operation (Construction, Demolition and Repair) | Lday (dBA) | Lnight (dBA) |
| --- | --- | --- |
| Limit value not to be exceeded by the noise from construction site activities at the sensitive receptor | 55 | 45 |

Potential vibration effects within the scope of the project will be caused by truck movements and use of construction machinery. The increase in vibration may disturb the occupants of residential buildings and other noise-sensitive buildings close to the Project area boundaries. In case of complaints, noise and vibration measurements will be made. To reduce noise impacts, the number of machinery and equipment working simultaneously will be kept at as low as possible. The contractor will ensure that silencers and mufflers are in place. Additionally, noise barriers will be used at locations with high sensitivity.

### Operation Phase

No activities that could be considered as a noise source is expected during the operation phase of the planned project except for the repair and maintenance activities that will be local and short termed.

## Land Use and Soil Quality

### Construction Phase

A change in land use is not expected since the project area is located within the boundaries of the existing settlement zone on open public roads that is under the responsibility of Yerköy Municipality and at the Municipality service area and will be restored after work. Since there will be no fuel or similar storage within the project site, it is not anticipated to experience significant spill-like accidents, but there might be limited accidental spills from the construction machinery/equipment). Measures to be taken to prevent soil pollution are given in Chapter 8.

### Operation Phase

No change in soil quality is expected during operation since there will be no storage or soil related activity. There might be only limited accidental spills from the machinery/equipment to be used during maintenance and repairs works.

No change in land use is foreseen during operation phase.

## Landscape

### Construction Phase

Although, there are health facilities, commercial units, prayer zones, entertainment venues around the planned area of the Project, it consists of predominantly residential areas. A temporary disturbance due to construction is expected, but it will be of short duration.

### Operation Phase

Since the project is infrastructure, no landscape effect is expected during operation.

## Biodiversity and Protected Areas

### Construction Phase

The Project to be constructed will be located within the municipal boundaries and in an unnatural/modified habitat. No natural flora, fauna or protected area is found in the project area. In addition, since the activities to be performed will be restricted to the project area, the natural flora and fauna will not be affected by construction works under the project.

### Operation Phase

No activities that could cause a negative impact on biodiversity is expected during the operation phase of the planned project.

## Population / Demography

### Construction and Operation Phases

Since the construction works to be carried out by the Project Owner for the Project will be carried out in the neighbourhoods located in the Yerköy district centre, it is foreseen by the Project Owner that no accommodation will be built for the employees within the scope of the Project. However, if a camp site or containers is constructed for the Project, the camp site or containers will meet the standards for worker accommodation prepared by IFC and EBRD and approved by the World Bank.

Any work permits for the workers employed as part of the project will be followed by the Project Owner, and recruitments will be carried out within the framework of legal practices. Recruitments will be performed by checking the legal work permits to meet the labour conditions during construction and operation periods, detailed in Section 6.14. Informal, child labour or forced labour will not be allowed.

Considering that most of the construction works will take place in the city centre, where many shops/offices and residential buildings are located, the Municipality will take the health and safety measures given in Section 6.15.

For the avoidance of any negative impact on the local communities due to presence of workers during the construction phase and their potential interaction with community members, contractors are responsible for providing code of conduct training to each worker and ensuring that all workers are informed about the Code of Conduct and signed it during the recruitment phase before starting to work. The Project Owner will ensure that contractors establish the code of conduct and will check that workers undergo training on communication with the public before starting work.

The Project Owner is responsible for providing minimum legal labor standards as per ILO regulations (child/forced labor, no discrimination, working hours, minimum wages, written contracts to workers, indication terms and conditions of contract including work hours, rights and obligations in Code of Conduct).

According to interviews with headmen, poor households are the most common vulnerable group among neighbourhoods. During the construction phase, labour force by local people will be prioritized.

Besides, in operation phase, if it is necessary, there will be maintenance and repair works in water supply and sewerage system. No major impact is expected during the operation phase, except for dust and traffic density increment that is only anticipated during the maintenance and repair works.

## Cultural Heritage

To evaluate the baseline situation of the project site and its surroundings in the context of cultural heritage, an opinion letter was requested from Yozgat Provincial Directorate of Culture and Tourism. As a result of the evaluations, no cultural assets or archaeological artifacts were identified. If any archaeological remains or artifacts are found during the construction, it will be recorded as “chance finds”.

A “Chance Find Procedure” has been prepared for the steps to be followed and implemented after the chance finding (see Appendix-F). In case of a chance find, all activities will be stopped, the site will be secured and the Cultural and Natural Assets Conservation Board or Museum Directorate will be notified about chance finds and site will be secured by the Contractor. The approval of the relevant Conservation Board, which is responsible for the area where the construction site is located, will be needed to continue any activity on site. No demolition/construction work will be carried out pending the approval.

## Vulnerable/Disadvantaged Groups

A site visit was made on 16th of August 2022 to directly observe the project site, identify sensitive receptors, and determine if there are formal/informal users on the land. The ownership of the project area belongs to the Project Owner and there are no informal or formal users on the land.

Since the population of neighbourhoods underpopulated as it mentioned in Section 5.3, there are not variety of disadvantaged communities. According to interviews with headmen, poor households are the most common vulnerable group among neighbourhoods. During the construction and recruitment phases, vulnerable/disadvantaged groups will be informed about the construction works. The communication style (online meetings, direct meetings, etc.) between the Project Owner and these groups will be determined by the vulnerable/ disadvantaged groups.

## Economy / Employment

### Construction Phase

It is predicted that temporary employment will be provided for construction works during the construction phase. Approximately 50 people are expected to be employed. Priority will be given to contributing to the local economy using locally available materials during the construction and to paying attention to the procurement of various goods and services from local resources.

Besides, during operation phase, which includes maintenance and repair works, there will be no new employment. Existing municipal staff will be working in maintenance and repair works.

A contractor management plan and workforce management plan will be prepared by the project owner to manage the contractor's work process.

## Land Acquisition

### Construction Phases

Since the Project is targeting to construct additional structures to sewerage and drinking water systems in Yerköy, there will be no need for land acquisition within the scope of the Project.

The existing access roads will be used for project activities, and no additional land will be acquired for access roads. If additional access roads are needed in the future, an environmental and social impact assessment will be conducted for the proposed route.

The measures presented in this ESMP will be followed by the Project Owner and contractor to build temporary safety passage for the avoidance of unjust treatment of the citizens until the excavation works in front of the shops, houses and communal areas are completed.

There are no planned land acquisition and involuntary resettlement plan within the scope of the Project. However, in case of any unlikely case, "Land Acquisition and Involuntary Resettlement Policy Framework" of ILBANK SCP-II AF will be used.

## Labour Conditions

### Construction Phase

The Project Owner will be responsible for human resources for construction and operation phases. Türkiye is currently in the middle of a harmonization process with the European Union, and labour laws are being reviewed to ensure harmonization. The Project will comply with national labour, social security and occupational health and safety laws as well as the principles and standards of the International Labour Organization convention. Based on the national principles in the International Labour Organization convention, the Project Owner will take the following measures:

- Not employing children under the age of 18;

- Eliminating forced labour and ensuring a Human Resources Policy compatible with the European Convention on Human Rights and the Turkish Constitution;

- Eliminating discrimination based on language, race, gender, political thought, philosophical belief and religion in business relations;

- Ensuring workers’ access to the right of collective bargaining (Law No. 6356 on Trade Unions and Collective Bargaining Agreements, and Labour Law No. 4857);

- All employees will be issued written employment contract defining work, work hours, wages, rights and duties, etc. and

- Ensuring access to the Project grievance mechanism that is functional effectively.

The Labour Law (4857) applies to all workplaces and employers, employees, employer representatives and worker representatives, regardless of the business activity.

### Training

The occupational health and safety training will be provided to the employees of contractor as part of each contract executed within the scope of the project, which will at least include the subjects provided in the Regulation on the Procedures and Principles of Occupational Health and Safety Training of Employees, and the ESMRs will contain the plans regarding the training to be provided to personnel.

Additionally, the contractor will provide training to its personnel, who will work during the performance of the works, on the environmental and social impacts that will be considered during the on-site works and are included in this ESMP document. The contractor will keep its personnel informed about the fulfilment of all measures to prevent and/or minimize environmental and social impacts during the on-site construction, subject to the inspection by the Project Owner.

The contractor will ensure that the on-site personnel are primarily trained on the issues that include the risks and protection measures specific to the worker's job and post before starting work.

In addition, the training on risks that may arise from the circumstances, such as changes in post or job, replacement of work equipment or application of new technology, will be provided.

Training programs will be repeated at periodically considering the changing and emerging risks provided in the Regulation on the Procedures and Principles of Occupational Health and Safety Training of Employees. Information and training will be provided not only for personnel, but also for the measures to be taken for community health and safety.

The contractor is required to separately and measurably demonstrate the knowledge, skills, behaviours and attitudes that the on-site personnel will have regarding occupational health and safety, environmental and social issues.

The Contractors are obliged to give code of conduct training, including GBV and SEA/SH, to each worker so that the presence of workers who will work during the construction do not result in any disturbance/conflict within the local communities and their interaction with community members do not result in inappropriate behaviours/misconducts. The Project Owner will ensure that the Contractors develop a Code of Conduct and that all workers are informed and received training about it before starting to work. Code of Conduct will be part of the employment contract to be signed by all workers at the job start-up phase. The training given on the Code of Conduct will be controlled and reported by Environmental and Social Experts.

Scaling and evaluation will be carried out at the end of the training provided. According to the results of the evaluation, the training program can be modified or trainers can be replaced or training can be repeated, if needed, upon determining whether the training is effective.

## Community Health and Safety

Community health and safety issues are associated with risk factors that may arise from construction and operation phases of the Project. It is anticipated that the local people will be affected by the resulting dust and noise, especially during the construction phase.

To minimize the impact of the traffic activities that are expected to intensify during the construction phase, the working hours will be adjusted according to the peak hours of transportation. The views of relevant stakeholders will be sought to determine a common working strategy for construction activities to be performed especially in front of and/or around areas, such as schools and hospitals. The construction activities to be performed around or in front of hospitals and/or healthcare providers will be planned not to hinder the public access to these services. Special crossings will be developed by taking additional measures for the elderly, pregnant women, people with small children and the disabled. The Project Owner and Contractors will comply with the measures presented in this ESMP in order to create temporary security measures so that the construction works to be carried out around the mosque and the residences located next to the project area will not cause unjust treatment to the citizens.

In addition, due to the sewerage construction work, partial water outages can be expected in neighbourhoods which are in the scope of the Project. It can have a negative impact to both residents and public houses. In case of any planned water outrage, hospitals, schools, public houses and residents will be warned at least two (2) days in advance.

Accidents and failures can be expected in the site of construction. The Project Owner is responsible to prevent the adverse impacts of the construction phase over the community. However, since the scope of the Project is not a land but a network, it will be not possible to encircle the construction site completely. Yet, pits and dangerous materials, which will be present at the construction site will be managed by the safety standards. Necessary warning signs and partial safety lines and physical barriers will be provided by the Project Owner to protect the community health and provide the safety.

Existing roads will be used within the scope of construction works. Possible damages on road surfaces due to traffic caused by heavy machinery will be rehabilitated by the Contractor. In case of any damage to the infrastructure elements on private lands due to construction activities, it will compensated by the Contractor. Mitigation measures will be implemented by the Contractor. In order to make a clear assessment, present condition of the roads and existing infrastructure can be documented (e.g. by photographs) by the contractor before the start of construction works.

Community health and safety management plan will be prepared by the contractor during the construction period and by the project owner during the operation period.

Communities in the vicinity of the project area may be exposed to physical hazards, such as exposure to noise, exposure to dust emissions, hazard from electricity, traffic accidents, etc., associated with project components during the construction phase. Additionally, confined spaces or falling hazards may occur due to unattended infrastructure. Construction activities will be announced to the affected local people, businesses, and governmental bodies at least two (2) days in advance.

### Measures to Be Taken Against Communicable Diseases during Construction and Operation Phases

The Project owner will investigate how the project affects community health. The impact of communicable diseases (e.g. HIV/AIDS, Malaria, GB virus, etc.) and risks of transmission on communities in the Project area and the Project personnel will be investigated, and necessary measures will be taken.

The general features of communicable disease agents are listed below.

- Microbes reproduce in the presence of favourable conditions, such as heat, humidity and nutrient medium, increasing in numbers rapidly.

- Some of the germs can lead to diseases in humans, while others can cause diseases in both humans and animals.

- While some germs themselves cause diseases (cholera, flu virus, amoeba, etc.), some can cause diseases (tetanus, botulinum, etc.) through the toxic substances they secrete.

- Some germs can cause local infection at the entry site, while others can cause general diseases.

- Some germs, after penetrating the body, prefer specific organs and tissues and cause diseases (hepatitis viruses settle in the liver; meningitis-causing germs settle in the brain membranes). While some of the germs are transmitted from person to person (hepatitis viruses, flu viruses, etc.), some are not (tetanus, brucella, etc.).

- While some germs can cause epidemics (cholera, typhoid fever, influenza, infectious meningitis, hepatitis A, etc.), some do not (tetanus, etc.)

While the common symptoms of communicable diseases vary depending on the type of disease, they are generally fever, weakness, fatigue, loss of appetite, skin rash, body pain, nausea, vomiting, diarrhea, headache, burning sensation during urination, cough, expectoration, genital discharge, runny nose, chills, shivering, jaundice, increased pulse rate, enlargement of inguinal and armpit lymph nodes, enlarged liver-spleen, increased respiratory rate, neck stiffness, redness-inflammation in the throat, pain, etc. Chain of Infection Transmission is presented in Figure 6-3.

Figure 6-2. Chain of Infection Transmission

The project owner will prevent or reduce the likelihood of public exposure to communicable diseases as well as waterborne, water-related and vector-borne diseases that may arise from project activities. When doing so, the project owner will consider that communities may be exposed to risks at different levels and that vulnerable individuals/groups are more susceptible than other groups. For issues involving Community Health, Safety and Security, the project owner should, during the Project, investigate the opportunities to improve environmental conditions to help reduce the frequency of these diseases, where certain diseases are endemic in communities. The project owner will prevent or reduce the spread of potential communicable diseases from the personnel employed on a temporary or permanent basis for the project.

## Occupational Health and Safety

If the necessary measures are not taken during construction works, this may especially result in accidents that will threaten the health and safety of workers. In this regard, the Project Owner and the contractor are liable for providing a safe and healthy working environment for workers. During the construction phase, workers may be exposed to a range of hazards, such as exposure to noise, dust, heat, hazardous chemicals, working at height, working in confined spaces, working with electrical equipment’s, working with small cranes, etc. Most common OHS Risk areas and general mitigation measures are provided in Table 6-8.

Table 6-8. Common OHS Risks and General Mitigation Measures

| Risk Area | General Mitigation Measure |
| --- | --- |
| WORKING AT HEIGHTS Working from heights is the most common cause of fatal injuries to workers. | - All employees who work at height need suitable training in working on different pieces of equipment, and such work must be planned appropriately. Safety approaches and precautions should be adopted, such as: where practical, avoid the need to work at height. - Put collective measures in place where working at height can’t be avoided to prevent falls. Such as the use of equipment to provide an extra level of safety to reduce the risk of a fall—for example, a scaffold with a double guard-rail or edge protection. Minimize the consequences of a fall by providing a safety net. - Wear the necessary PPE such as a safety harness. - Apply the work permit system when working at height |
| MOVING OBJECTS A construction site is an ever-changing environment, with many objects moving around, often on uneven terrain. Delivery vehicles, heavy plant machinery and overhead lifting equipment pose a hazard to site workers and operators. | Sites should always be planned to manage plant and pedestrian interface where physical barriers and suitable segregation is in place. To reduce risks, workers should: - Never stand behind large operating plant machinery and never stand under suspended loads. - Avoid working close to moving object and be careful of their surroundings, especially if they do not have lights or beepers. - Always ensure you have a banksman to guide plant vehicles when reversing or manoeuvring on a public road. - Always wear PPE (Personal Protective Equipment) such as a hard hat and high visibility jacket to ensure he/she is seen. |
| SLIPS, TRIPS, AND FALLS Slips, trips, and falls can happen in almost any environment, and, in construction, there are more common incidents of these kinds of injuries than in other industries. The HSE reports that around a quarter of injuries reported are due to Slips, Trips and Falls. As construction sites often have uneven terrain and the typography is forever changing, it is unsurprising that slips, trips, and falls are a common hazard. HSE reports that several thousand construction workers are injured every year following a slip or trip. Most of these could be avoided by effectively managing working areas and access routes, such as excavations and footpaths. | Managers and Site supervisor on construction sites must effectively manage the site so that workers can move around it safely. Risks should always be reported and sorted to reduce the chances of injury. To reduce harm due to Slips, Trips and Falls; - Keep work and storage areas tidy and designate specific areas for waste collection. - Where surfaces are slippery with mud, they should be treated with gravel. - Where surfaces are slippery with ice, they should be treated with grit. - All slippery areas should be signposted, and footwear with a good grip should be worn. |
| NOISE Working around loud, excessive and repetitive noise can cause long term hearing problems, such as deafness. Noise can also be a dangerous distraction and may distract the worker from the task at hand, which can cause accidents. | A comprehensive noise risk assessment should be carried out where the risk assessment has highlighted a noise hazard with the works to be undertaken. |
| HAND ARM VIBRATION SYNDROME HAVS (Hand Arm Vibration Syndrome) is a debilitating and painful disease of the blood vessels, nerves, and joints. It is typically caused by the continued use of hand-held power tools, including vibratory power tools and ground working equipment. Some of the workers at risk of developing HAVS, resulting in the inability to do fine work, and cold temperatures can trigger painful attacks on the fingers. Once the damage is done, it is permanent. | HAVS is preventable if construction works are correctly planned to minimize exposure to vibration during work and workers are monitored are given appropriate protection when using vibrating tools and equipment. + Replacement of exposed workers should be organized at regular intervals. |
| MATERIAL HANDLING – MANUAL AND BY EQUIPMENT Materials and equipment are constantly being lifted and moved around construction sites, whether manually or by equipment. Either way, handling carries a degree of risk. | For manual handling, training must be provided to ensure employees can lift and carry materials safely. For lifting equipment handling, there are lots of risks, especially when operating lifting equipment on uneven ground. If an employee is required to use lifting equipment, they must be trained to operate the equipment safely, and a regular test should be taken to check their ability to use the equipment. Always check your plant is fit for use and that it’s certificated and inspected before use. |
| EXCAVATIONS Incidents commonly occur within excavations on construction sites, such as an unsupported excavation collapsing with workers inside. | Common safety measures that need to be put in place to prevent excavations from collapse and to reduce the risk of operatives falling into excavations. - Never work in an unsupported excavation. - Ensure an excavation is supported and fully secure. - Regularly inspect the excavation both before and during the work shift. - Always check that the edge protection of an excavation is 100% intact before you enter it. - Always maintain a safe distance from the edge of all deep excavations. - Do not start work until the excavation work permit system is approved |
| ELECTRICITY Most of the accidents arise from contact with overhead or underground power cables and electrical equipment/machinery. | - In civil engineering, strikes to services are common. The strikes happen when excavation is undertaken without adequately checking the ground for existing services. Consequently, incidents can easily be avoided by using technology such as CAT and Genny scanning equipment to scan an area and foresee potential services and prevent service strikes. |
| AIRBORNE FIBRES AND MATERIALS Construction dust is often an invisible, fine, and toxic mixture of hazardous materials and fibres. This can damage the lungs and lead to chronic obstructive pulmonary disease, asthma, silicosis and other such diseases. The project requires handling of asbestos containing materials, e.g. pipes. Asbestos is a toxic mineral. It may cause asbestosis when inhaled. | - All employers have to ensure protective equipment is used. - An asbestos removal specialist will lead demolition, removal, repair and maintenance works for asbestos containing material. - They will be provided with asbestos masks. Also, employers will use gloves and coveralls to prevent skin irritation. |
| SITE SECURITY Having inadequate security around a construction site may danger the public and lead to an unnecessary incident | - Always make sure that boundary safety fencing is 100% secure and there are no openings for the public to access. |

Occupational accidents and injuries may take place during these activities, if potential risks at various stages of the Project are not managed properly. Potential accidents occurring during the operation phases of projects may lead to potential health concerns associated with non-routine risks.

Dust suppression techniques such as the application of water or non-toxic chemicals should be used to minimize dust from vehicle movements. During the operation, the storage, use and disposal of hazardous materials will be strictly controlled in alignment with occupational health and safety, near-misses, work permits, driving permits, height work permits, and environmental protection and good industrial practices.

Employees will receive adequate information about job descriptions, responsibilities and risks that may threaten occupational health and safety. Employees will be provided with the necessary personal protective equipment that meet national and international standards as well as information on work and occupational safety provided through regular training.

The Project Owner will require all employees and contractors to adhere to local and international health and safety legislation and guidelines. This will include using suitable personal protective equipment (PPE) (safety helmets, ear protectors, protective gloves, etc.), implementing a management system for activities associated with health and safety risks, keeping available the permits for working at height, working in confined spaces, and driving vehicles, and adhering to these rules.

Lastly, the Occupational Health and Safety Management Plan and Emergency Preparedness and Response Plan (EPRP), which will include the response measures for the risks and impacts associated with the works to be conducted, in case of accident, sabotage, fire and electric shock, infectious diseases, earthquake, flood, storm and chemical spill, will be developed by the Project Owner for operation phase and by the Contractor for the construction phase. These plans will be prepared for construction and operation, at least three (3) months before the start of construction and operation and will be submitted to ILBANK and consequently to the WB.

## Traffic and Transportation

Since there is no activity such as transportation of heavy items or construction crew that will create heavy traffic in the project area where the project will be carried out both during the construction and operation periods, no additional impact requiring special mitigation measures (such as new access road arrangements or arrangements at critical locations) are anticipated.

The times when the traffic density is low will be preferred for excavation trucks, and the necessary warning signs will be placed for the special link road. The personnel operating vehicles and heavy equipment will be dedicatedly assigned and that they will be provided with traffic and road safety training. The maintenance of the construction machinery and equipment will be carried out regularly and regulatory speed limitations will be followed for construction vehicles, and this should be included in the construction site traffic management plan to be prepared by the contractor.

Prior to construction activities, the Contractor will install all signs, barriers and control devices needed to ensure the safe use of the road by traffic and pedestrians, as required by the traffic management plan to be prepared.

# ENVIRONMENTAL AND SOCIAL ASPECTS AND BEST PRACTICE MITIGATION MEASURES

The activities to be performed in the scope of the Project are presented in Table 8-1 and considered for the assessment of the best practice mitigation measures defined for the Project.

The activities to be carried out within the scope of the Project will be in compliance with the most up-to-date national legislation and WB standards. Where Turkish legislation differs from WB Policies (including WBG General and Sector-specific EHS Guidelines), the stricter one will be applied for the implementation of the Project.

The mitigation plans prepared for the construction and operation phases are presented in Section 8.1 and Section 8.2, respectively.

## Mitigation Plan for the Construction Phase of the Project

| No. | Topic | Definition of Potential Impact | Type of Impact | Impact Significance Before Mitigation | Cost | Measures to be Taken | Responsibility | Key Performance Indicators |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| C1 | Disclosure | Insufficient information | Adverse | Low | Included in construction costs | - Before the start of construction works, the local people and all relevant stakeholders will be informed of the works to be performed and the measures to be taken. - The information on the start and finish dates of construction and working periods and the permits obtained from the provincial/district municipality will be shown by the project owner in a signboard that is easily visible to all personnel at the construction site. | Contractor (to implement) Project Owner (to monitor) | - Number of grievances - Percentage of closed grievances within the target timeframe |
| C2 | Occupational Health and Safety (OHS) | Inadequate workers health and safety conditions | Adverse | High | Included in construction costs | - The Project management unit to be formed by the Project owner and the contractor's project team will include staff(s) (at least one environmental and social expert and OHS expert) who will take part in full-time and effectively control the implementation of the Project. Additionally, Project Owner will make sure that the measures provided below are taken by the contractor, and enforce necessary actions/sanctions in case lack of these measures on site. - To control and manage the emergency cases (fire, earthquake, etc.), which may occur during the construction activities under the project and which require urgent action, an Emergency Preparedness and Response Plan (EPRP) will be prepared by the contractor and shared with all employees. The contractor will prepare a training program regarding the plans. - The Project Owner will ensure a safe working environment for the workers and will require all employees and contractors to adhere to local and international health and safety legislation and guidelines. - Workers will be provided with all necessary personal protective equipment (PPE) (hard hats, safety harnesses, protective coveralls, glasses, gloves, armour-clad shoes, etc.). - Non-smoking areas will be allocated at the construction site. - Appropriate hand and face washing facilities will be provided to the employees, and also shower facilities for dusty works. - Technical and OHS trainings (and toolbox talks), including the code of conduct indicating the possible risks regarding the work site and works to be carried will be given to workers by the contractor. These will include regular trainings to workers on epidemic diseases symptoms, how to be protected and what to do when symptoms appear. Training will also be given on risks that may arise due to changes in workplace or job, change of work equipment, application of new technology. Information and training activities will be carried out not only for the employees, but also about the measures to be taken for community health and safety. - All employees will be informed about working conditions, job definitions, responsibilities, relations with the local community and potential work risks. - Workers will be required to comply with all OHS regulations given in Table 3-1 and necessary inspections will be made. - The contractor formally agrees that all work will be carried out in a safe and disciplined manner and is designed to minimize risks on neighbouring residents and environment. - All activities will be implemented in line with both the Law on Occupational Health and Safety and its relevant regulations which presented in Table 3-1, and also the WBG EHS Guidelines. - The contractor will ensure a safe working environment for the workers in line with international best practice and Turkish Legislation. - The contractor will assign a full-time personnel with relevant certification and experience in charge of OHS and she/he shall monitor the site implementations. - Before the construction works start, a Risk Assessment study will be implemented for all works to be carried out. EPRP will be prepared and put into practice. Both the Risk assessment and EPRP will take into consider the COVID-19 risks and other communicable disease risks, as relevant. - Emergency teams will be formed, and drills and training programs will be carried out in line with emergency scenarios. - Employees will have a good command of EPRP, and the grievance will be reported to the authorized teams and resolved. - Project and site-specific OHS Management Plan based on construction site OHS risk assessment and that will also cover measures to address COVID-19 and/or any other pandemic/communicable disease risk, which will be in line with the WBG EHS Guidelines (both general and sector specific) will be developed before the commencement of works and implemented on site. - OHS trainings and toolbox talks will be provided to the employees including the code of conduct indicating the possible risks regarding the work site and works to be carried out. Appropriate signposting of the sites will be provided and then workers will be informed of key rules and regulations to follow. - First aid kit will be kept available at the construction site, taking into account that first aid response may be required before the casualty is referred to the nearest healthcare provider. - Both trainings and incidents (fatalities, lost time incidents and near misses, any significant events including spills, fire, outbreak of pandemic or communicable diseases, social unrest, etc.) will be recorded. - In the event of any significant incident (e.g. environmental, social, labour or lost-time incidents) the Contractor shall immediately notify Yerköy municipality and the municipality shall inform ILBANK and WB within 24 hours. Then, within 30 days, a report on the root causes of the incident and the corrective actions to be taken will be presented to ILBANK and WB. - Guidance, directives and recommendations of Ministry of Health, Ministry of Family, Labor and Social Services, WHO and the WB shall be followed and all relevant necessary measures shall be taken, both for occupational health and safety of employees and for workplaces, in case of an outbreak of any other pandemic/communicable disease including COVID-19. - Since the works will be performed at areas close to the public, the public access to these areas shall be restricted by any means. If a trench needed to be left open for night, the sufficient illumination of the area shall be ensured by the Contractor and necessary signs shall be placed, and the area shall be enclosed with physical barriers, leaving no space between them. - Installation of concrete molds, concreting, installation of water tank etc. may require working at height, working in confined space etc. Therefore, relevant procedures such as Confined Space Entry Procedure, Working at Height Procedure, etc. will be prepared in accordance with applicable national requirements and internationally accepted standards. work permit system will be implemented for working at height and confined space entries. - Adequate and appropriate training in confined space hazard control, atmospheric testing, use of required PPE as well as the serviceability and integrity of PPE shall be verified before workers are required to enter a permitting confined space. In addition, adequate and appropriate rescue and/or rescue plans and equipment shall be in place before the worker enters the confined space. In the event of an accident, coordination will be established with the emergency response teams to ensure that the most accurate first aid is given. The EPRP will be revised in accordance with the operation period and necessary training will be given to all personnel. - Only personnel holding the height work permit will work at height, and safeguarding measures (guardrails, fall arrest) will be in place. - The areas to be excavated will not be accessible except by authorized personnel. Loading and unloading activities will be carried out together with the persons who will supervise the personnel who will carry out the activity. - The construction areas will be surrounded, and necessary security measures will be taken, no one will be allowed to enter except for the staff. - All equipment used during the construction phase will be kept in good working condition. - Provisions of the Regulation on Health and Safety Measures In Working With Asbestos shall be complied with within the scope of the Project. - The asbestos prior to removal (if removal is necessary) will be treated with a wetting agent to minimize asbestos dust. - Asbestos will be handled and disposed by skilled and experienced professionals in accordance with the legislation. - During the removal of ACPs, under the supervision of the employer, asbestos removal workers, other workers in the workplace and employee representatives will be informed by the asbestos removal specialist. - Regarding the works including a risk of exposure to asbestos dust, a risk assessment will be made by considering the type and physical properties of asbestos and the degree of exposure of workers. - Prior to the works at the area where asbestos is present, a comprehensive method statement on asbestos removal, handling, storage, disposal with OHS and environmental measures will be prepared and approved by a certified asbestos specialist. - Necessary markings for asbestos will be posted at the work area and warning signs will be placed. - Places reserved for food will be chosen outside the places with a risk of contamination with asbestos dust. | Contractor (to implement) Project Owner (to monitor) | - % of scheduled HSE Inspection - % of attendance at HSE meetings - % of closing of Non-Compliance Reports (NCRs) - Reporting safe observations - Reporting unsafe observations - Reporting near misses - % of Toolbox attending - % of Risk Assessment compliance - % of Legal Requirements compliance - Results of scheduled audits - HSE training carried out to training matrix - > 90% of all training to matrix - % of attendance at scheduled trainings - Engagement in HSE program by individual managers and supervisors - Engagement in HSE program by contractor’s - Number of non-compliances against the mitigation controls identified in OHS Plan |
| C3 | Employment / Economy | Child labour, forced labour and unregistered employment Contribution to economy | Adverse | Low | Included in construction costs | - Care will be taken to contributing to the local economy through the use of local materials and to procuring various goods and services from local resources. - Priority will be given to the local labour where possible and practical. - Efforts will be exercised to allocate employment opportunities to the local parties and the settlements within the AoI. - The work permits of the employees will be controlled within the scope of the Project, prohibiting child labour, forced labour, and child labour under the age of 18. - A contractor management plan and workforce management plan will be prepared by the project owner to manage the contractor's work process. - Discrimination in the workplace will be eliminated. - Necessary measures will be taken by contractor to make sure that workers coming from outside the city will be given a training program on dialogue and communication with local communities, and that there are no social or cultural issues between host communities and external workers. It is the Project Owner's responsibility to ensure that the contractor complies with the determined criteria. | Contractor (to implement) Project Owner (to monitor) | - Number of grievances - Percentage of closed grievances within the target timeframe - Number of non-compliances against the mitigation controls identified in Contractor and Workforce Management Plans |
| C4 | Social Life | Potential Community Disturbance | Adverse | Low | Included in construction costs | - The Contractor will provide training to the site personnel on environmental and social issues. It is the Project owner's responsibility to ensure that the contractor complies with the determined criteria. - The operations to be carried out during construction works will be performed not to restrict / hinder the social and economic life of local people. - To avoid any impact on the safety and daily life of communities, safety and information signs will be placed on site before the work. - The public, and nearby institutions and organizations, and hospitals and schools will be informed at least two days before starting repair / maintenance works that may cause disturbance temporarily. - The construction activities to be performed around or in front of hospitals and/or healthcare providers will be planned not to hinder the public access to these services and the opinions of the relevant stakeholders will be sought in order to determine the common working strategy in this regard - The Project Owner will ensure that contractors establish the code of conduct and will check that workers will be given training especially on communication with local people of foreign nationality public before starting work, so that local people of foreign nationality will not be adversely affected by external workers. | Contractor (to implement) Project Owner (to monitor) | - Number of grievances - Percentage of closed grievances within the target timeframe |
| C5 | Labor Conditions | Improper Working Conditions, Child labor, forced labor and unregistered employment | Adverse | Low | Included in construction costs | - Workers will be allowed to have access to the Grievance Mechanism and will be required to be aware about this Mechanism. - All workers will be given training on discrimination and codes of conduct. The trainings given to the employees will be explanatory about the concepts of SEA/SH and GBV. At the same time, through the trainings, it will be ensured that workers learn the Grievance Mechanism of the Project (explained in detail in the Project's SEP document) and the steps to be followed in exercising their legal rights. Access to the Grievance Mechanism will be easy and effective. The grievance mechanism officer designated for the Project will be announced to all employees during the trainings to be given before starting work. There will be brochures and posters containing the grievance mechanism and the contact information of the authorized person in places such as the cafeteria, canteen and service areas used by the employees. - Minimum legal labour standards will be met (child/forced labour, anti-discrimination, working hours, minimum wages) as per International Labour Organization (ILO) regulations. - At the same time, the Operation Policies of the World Bank given in Chapter 3 and the national legislation given in Table 3-1 will be complied with in terms of the working conditions. - Workers will be provided hygienic and adequate facilities. - Workers will be allowed to have access to primary healthcare on site, enabling the provision of prescriptions. - Discrimination based on language, race, gender, political thought, philosophical belief and religion will be avoided in business relations. - A contractor management plan and workforce management plan will be prepared by the project owner to manage the contractor's work process. - Workers will be issued a written contract stipulating working hours, wages, rights and duties etc., and the Code of Conduct. | Contractor (to implement) Project Owner (to monitor) | - Number of grievances - Percentage of closed grievances within the target timeframe |
| C6 | Community Health and Safety | Community health and safety risks | Adverse | High | Included in construction costs | - To minimize the impact of the traffic activities that are expected to intensify during the construction phase, the working hours will be adjusted according to the peak hours of transportation. - Special crossings will be created by taking additional measures for the elderly, pregnant women, people with small children and the disabled. - The project area will be fenced to avoid physical hazards to the communities associated with the project and construction activities will be announced to the affected local people, businesses and governmental bodies at least two (2) days in advance. - Contractors will take necessary health and safety measures, such as using appropriate warning signs and signboards, arranging time schedule of noisy works (mostly after 9:00 AM before 6 PM), making the regular maintenance of the machinery, replacement or repair of part which cause noise and performing watering in dry seasons, under the supervision of the Project Owner during site preparation and construction activities so that the public is informed of the construction plan and locations in a timely manner and the construction sites are determined. - Care will be taken to ensure that warning signs are visible at night and in bad weather conditions. - In accordance with the regulation the adequate number of appropriate firefighting equipment will be always kept available at construction sites. - An EPRP will be prepared and implemented in order to be able to take and manage measures to protect community health and safety. Project employees, local people and response teams will be informed about this plan and necessary periodic drills will be conducted. - Local people will be informed about possible dangers and precautions to be taken with brochures that will be placed on signs and notice boards to be hung in various areas in the neighbourhood. - Detailed information on the use of the Grievance Mechanism and contact information on the grievance mechanism officer will be made available to the public. (Via the project website, information brochures left at the Mukhtars offices, posters and hand brochures in places such as schools, health centres, hospitals, mosques, which are the common areas used by the community intensively). - Damages that may occur on the road surfaces due to traffic caused by heavy construction machinery during construction works on existing roads will be repaired by the contractor. In case of any damage to infrastructure elements on private lands due to construction activities, mitigation measures will be taken, and compensation will be provided by the contractor. - Community health and safety management plan will be prepared by the contractor during the construction period. | Contractor (to implement) Project Owner (to monitor) | - Number of communicable and non-communicable diseases and injuries experienced. - Number of community health safety & security complaints from local communities as recorded in the grievance register and percentage of closed grievances within the target timeframe. - Number of reported community health & safety incidents - Number of reported noise and dust incidents - Number of non-compliances against the mitigation controls identified in Community health and safety management plan and percentage of closed non-compliances within the target timeframe. |
| C7 | Land Use | Damages to adjacent lands and structures | Adverse | Low | Included in construction costs | - Any unintended damages caused to adjacent land and structures during construction will be compensated and repaired by Contractor. - If grievances are received regarding unauthorized use of privately-owned lands, damage to neighbouring lands, etc. through the Grievance Mechanism to be established, assessments / investigations will be performed on a case-by-case basis, and corrective actions will be planned and implemented, where necessary. - Materials will be stored in closed and protected areas. - If it is required to provide an additional space for closed and protected areas, the contractor will fulfil temporary rental formalities or obtain relevant permits. | Contractor (to implement) Project Owner (to monitor) | - Number of grievances - Percentage of closed grievances within the target timeframe |
| C8 | Stakeholder Engagement | Communication issues with the stakeholders | Adverse | Low | Included in construction costs | - An adequate timing will be planned for interaction / communication with communities and for engagement. - Regular consultations will be carried out with the authorities and communities regarding the project management. - Comprehensive information on the stakeholder engagement is provided in SEP of the Project and the SEP will be updated and implemented throughout the Project. | Contractor (to implement) Project Owner (to monitor) | - Number of grievances - Percentage of closed grievances within the target timeframe - Records of stakeholder engagement activities |
| C9 | Grievance Mechanism | Grievance Issues | Adverse | Low | Included in construction costs | - An efficient Grievance Mechanism will be initiated to allow potentially affected individuals to voice their concerns on the Project. | Contractor (to implement) Project Owner (to monitor) | - Number of grievances - Percentage of closed grievances within the target timeframe |
| C10 | Documentation | Missing documentation | Adverse | Low | Included in construction costs | - All activities, information meetings, opinions/suggestions, grievances, etc. provided during the construction period will be documented continuously | Contractor (to implement) Project Owner (to monitor) | N/A |
| C11 | Sustainable Development Goals | Failure to set sustainable goals | Adverse | Low | Included in construction costs | - Throughout the life of the project, workers will be recruited from the region as much as possible. - Throughout the life of the project, priority will be given to working with local suppliers and procuring services from the local employees in the service industry, as much as possible (fuel supply, vehicle maintenance/food, beverage and spare parts supply, etc.). - Resource efficiency and management actions will be taken; use of renewable energy and energy efficiency measures, reducing the carbon footprint, responsible supply chain management and green procurement. | Contractor (to implement) Project Owner (to monitor) | N/A |
| C12 | Traffic and Pedestrian Safety | Direct and indirect threats posed by construction activities against traffic and pedestrians | Adverse | High | Included in construction costs | - Traffic Management Plan to be prepared by the Contractor will be implemented and the workers will be trained about the Plan. - Actions will be taken to ensure that any vehicles operating during the construction period obey the set speed limit (30 km/hr). - Traffic and warning signs will be placed around and near the project area. - The project area will be made visible. - Local people will be informed about potential hazards and risks through brochures and posters left in common areas frequently used by local people such as headman's offices, hospital, health centre, mosque, coffee house and marketplace. - The activities affecting the local traffic will be planned considering the rush hours of the traffic as much as possible. - All drivers involved in the project will be informed about road safety, speed limits, and traffic rules to be followed during the project, and requirements to be observed. - The weight of all vehicles will not exceed the legal limits according To Highway Traffic Regulation. - In case of hazardous chemical or waste storage on site, the transfer of these wastes will be performed out by licensed carriers not to pose a threat to community health. - The routes developed in agreement with the competent authorities will be used for special cargos. The designated routes will be programmed to prevent traffic congestion on the roads and will be published in advance to prevent possible disturbance. - The arrangements in traffic will be discussed with the Municipality and planned jointly. - To prevent unauthorized access to the construction site, the construction site will be surrounded by fence/curtain/physical barriers, and uncontrolled entrances will be prevented. | Contractor (to implement) Project Owner (to monitor) | - Number of non-compliances against the mitigation controls identified in Traffic Management Plan and percentage of closed non-compliances within the target timeframe. - Number of drivers found to be exceeding speed limits or driving unsafely - Number of road traffic accidents involving: - Accidental injuries and deaths, - Spillages (such as cargo or fuel), - Wildlife-vehicle collisions. - Number of traffic-related grievances and percentage of closed grievances within the target timeframe. |
| C13 | Air Quality | Air pollution from Construction Works | Adverse | Low | Included in construction costs | - Dust from outdoor sources will be minimized by employing control measures such as covering the piles and increasing the moisture content. - Dust suppression techniques such as the application of water or non-toxic chemicals will be used to minimize dust from vehicle movements. - Truck loading and unloading operations will be carried out with due care, and materials will be prevented from scattering around. - Modern equipment and vehicles that can meet the applicable emission standards will be selected for construction works. - All vehicles will have exhaust emission permits and all vehicles will be regularly maintained. - Exhaust systems and emission levels of machinery and vehicles will be checked by the contractor. - Project Grievance Mechanism will be implemented. - In case of any complaints, air quality measurement will be carried out at the nearest sensitive receptors by an authorized environmental laboratory, and the results will be recorded. - Speed limits will be set for construction equipment, and actions will be taken to ensure that such limits are complied with. - During transportation, excavated materials will be covered with nylon canvas. - Any damage caused by inadequate dust suppression measures (i.e. pollution of the surrounding area, transport to a residential area by wind, dust deposits by the wind, etc.) will be compensated by the contractor. - Compliance with the air emission limit values stipulated in national legislation and WBG General EHS Guidelines will be ensured. | Contractor (to implement) Project Owner (to monitor) | - Air Quality incidents - Records of Non-Compliance with air quality standards and percentage of closed non-compliances within the target timeframe. - Community complaints/grievances on air quality (particularly dust) and percentage of closed grievances within the target timeframe. |
| C14 | Noise | Noise from Construction Works | Adverse | Low | Included in construction costs | - Residents living near the project area will be informed during the construction phase. - Construction works will be planned in consultation with local communities, and operations with the highest noise generation potential will be scheduled during the time of the day that will cause minimum disturbance. - Noise control devices, such as temporary noise barriers and deflectors, will be used for operations causing impact as well as exhaust silencers for combustion engines. - Use of roads close to the settlements in transportation activities for the project will be avoided or minimized. - Equipment and vehicles used externally will be regularly maintained. - "Low noise" equipment will be used as much as possible during the construction phase. Where construction equipment is provided with impermeable acoustic covers or enclosures, covers will be kept closed while equipment is in operation. - When equipment is not working, they will be turned off or reduced to the minimum level. - Vibration levels will be monitored in case of complaints, and measures will be taken to reduce vibration if standards are exceeded. - Noise measurement will be carried out at the nearest noise sensitive receptors by an authorized environmental laboratory, in case of any complaints. - Compliance with the noise limit values stipulated in national legislation and WBG General EHS Guidelines will be ensured. | Project Owner (to monitor) Contractor (to implement) | - Noise and Vibration incidents - Records of Non-Compliance with Project standards and percentage of closed non-compliances within the target timeframe. - Number of noise-related community grievances and percentage of closed grievances within the target timeframe. |
| C15 | Soil Quality | Soil contamination from Construction Works | Adverse | Low | Included in construction costs | - Provisions of the Regulation on the Control of Soil Pollution and Sites Contaminated by Point Sources shall be complied with within the scope of the Project. - Wastes and wastewater to be generated during the construction phase of the Project will be stored and disposed of in a controlled manner in accordance with the relevant regulations and in line with the management practices described in this report. - Measures such as regular equipment maintenance, providing workers with appropriate training, and ensuring that all equipment and materials are properly stored and handled will be implemented. - A spill response plan will be developed before construction begins to ensure that a timely and effective response can be carried out in the event of a spill or accident. The plan should include procedures for containing and cleaning up spills, as well as identifying the responsible parties and the reporting requirements. Employees will be trained on the plan prior to the construction phase. - Removing contaminated soil, using bioremediation techniques to break down pollutants, and replacing affected soil with clean soil. - After a spill or accident, monitoring of the soil quality will be conducted to ensure that remediation efforts are effective. Additionally, all spills and accidents will be recorded and reported to the regulatory agencies as appropriate. | Contractor (to implement) Project Owner (to monitor) | - Soil Quality incidents - Records of Non-Compliance with soil quality standards and percentage of closed non-compliances within the target timeframe. - Accident reports |
| C16 | Asbestos Management | Waste management failure, pollution from hazardous waste | Adverse | Medium | Included in construction costs | - Before starting construction or demolition work, an assessment will be carried out to identify any asbestos-containing materials (ACMs) that may be present. A thorough investigation is required to determine the presence of asbestos. If asbestos is detected, a meticulous asbestos management plan will be carefully developed and the workers will be trained on this Plan. - Prior to the works at the area where asbestos-containing material is present, a comprehensive method statement on asbestos-containing material removal, handling, storage, disposal with OHS and environmental measures will be prepared and approved by a certified asbestos specialist. - If ACMs are identified, the relevant authorities will be notified and approval obtained before starting any work. The approval will specify the type of work that can be carried out and the requirements for safe removal and disposal. - During asbestos removal, measures will be taken to prevent the release of asbestos fibers into the air. This can include wetting down the materials with water to prevent dust, using negative air pressure systems, and using airtight containers to transport the waste. - Asbestos-containing material/waste will be marked clearly as hazardous material and when possible, it will be appropriately contained and sealed to minimize exposure. - If asbestos-containing material/waste is to be stored temporarily, it will be securely enclosed inside closed containments and marked appropriately. Security measures will be taken against unauthorized removal from the site. - Workers involved in asbestos removal will be provided with appropriate personal protective equipment, including respirators, gloves, and protective clothing. - The removed asbestos-containing material/waste will not be reused and will be disposed of at designated facilities that are authorized to handle hazardous waste in line with national legislation. The waste will be securely packaged, labelled, and transported to the facility in accordance with the national legislation. - The work area will be monitored for asbestos fibers during and after removal to ensure that the work is being carried out safely. Records of the work will be kept, including the type and quantity of ACMs removed, the methods used, and the disposal sites. | Contractor (to implement) Project Owner (to monitor) | - Amount of asbestos-containing material/waste removed and disposed of - Asbestos-containing material/waste transportation and disposal records - Amount of total hazardous waste generated - Accident reports |
| C17 | Waste Management | Waste management failure, pollution from waste | Adverse | Medium | Included in construction costs | - Waste management plan will be prepared and the employees will be trained on the plan. - During the construction period, any waste will be collected separately at source, and stored in the temporary waste storage area. - All types of waste will be transferred to a licensed disposal/recycling facilities via licensed waste transportation companies following the relevant national waste legislation. - Impermeability will be provided on the floors of the Temporary Storage Area, minimum requirements are defined by Waste Management Regulation (02.04.2015729314) and a suitable drainage system which is closed and does not reach surface water will be installed. Spill kits will be available at the Temporary Storage Area and necessary precautions will be taken against possible fires such as provision of appropriate firefighting equipment. - Topsoil will be separated from general trash and organic, liquid and chemical wastes on site, and stored in appropriate containers/locations. - Construction and excavation waste will be regularly collected by licensed collectors and disposed of at the permitted excavation waste storage site of the Municipality. - Waste disposal records will be kept regularly. To keep these records, a Waste Registry Information Form will be prepared, which will contain information on the waste code, amount, and transfer and disposal method as presented in the Waste Management Regulation - ANNEX4. - Where appropriate, waste will be reused or recycled. - Temporary storage of medical waste will be performed in accordance with Article 14 of the Medical Waste Control Regulation. In addition, medical waste will be transported to processing facilities in accordance with Article 15 of the same regulation. - In cases tires of vehicles need to be changed during construction activities, end-of-life tires will be delivered to the companies that distribute and sell tires via the authorized transportation companies. For hazardous wastes - The Waste Declaration Form indicated in the regulation will be filled and approved every year by the end of March with the previous year's information using the web based program prepared by the Ministry of Environment and Urbanization and a copy will be kept for five years. - All required measures will be taken for the health and safety of the employees responsible for the collection, transportation and temporary storage of the waste. - In order to prevent pollution due to spills / leakages, polluted areas will be restored to their original condition within a maximum timeframe of one month from the time of the incident. - In case of spills / leakages, the office of the Provincial Directorate will be informed in 24 hours and a report detailing the accident date, accident location, type and quantity of the waste, cause of the accident, and actions taken for rehabilitation will be reported to the Provincial Directorate of Ministry of Environment and Urbanization within 30 days. - Wastes will be temporarily stored in durable, leak-proof, safe containers at international standards and placed on a covered, concrete (impermeable) floor area, away from the buildings of the construction site. The containers will have hazardous waste labels, indicating quantity and the storage date. If the containers are damaged, the waste will be transferred into other containers having the same specifications. Containers will always be kept closed and different types of hazardous wastes will not be mixed. | Contractor (to implement) Project Owner (to monitor) | - Amount of Waste generated as per types of waste - Ratio of recovered/reused/ recycled waste to total waste generated - Waste transportation, recovery/recycling, disposal records |
| C18 | Domestic Waste | Waste management failure, pollution from waste | Adverse | Low | Included in construction costs | - Any domestic waste generated will be sorted at source (plastic, glass, paper, etc.), and reusable waste will be recycled. - Unrecyclable domestic waste will be collected in closed sanitary trash bins and will be disposed of by the solid waste collection system of Yozgat/Yerköy Municipalities, i.e. Samanfakılı Integrated Landfill. | Contractor (to implement) Project Owner (to monitor) | - Amount of domestic waste generated - Ratio of recovered/reused/ recycled domestic waste to total domestic waste generated |
| C19 | Waste Oils | Waste management failure, pollution from waste | Adverse | Low | Included in construction costs | - If different categories of oils are generated from the works at the construction site, these oils will be stored separately. - Containers where waste oils are stored will be kept closed and protected from rainwater. - Waste oils will only be transported by licensed transportation companies and will only be delivered to licensed recycling or disposal facilities. | Contractor (to implement) Project Owner (to monitor) | - Amount of waste oil generated - Ratio of recycled to total waste generated |
| C20 | Waste Batteries and Accumulators | Waste management failure, pollution from waste | Adverse | Low | Included in construction costs | - Waste batteries will be collected separately from other wastes, delivered to authorized organizations and recycled. - Waste batteries and accumulators will be delivered to waste battery and accumulator disposal facilities within the Municipal borders through authorized transportation companies. | Contractor (to implement) Project Owner (to monitor) | - Amount of waste batteries and accumulators generated - Ratio of recycled total waste generated |
| C21 | Excavation Soil, Construction and Demolition Wastes | Waste management failure, pollution from waste, loss of top soil | Adverse | Low | Included in construction costs | - Consideration will be given to recycling of excavation soil and construction wastes and especially to their reuse as infrastructure material. - For a robust recycling and disposal system, waste will be sorted at source. - Removal of the excavated material, which will not be used for backfilling, from the site will be performed at regular intervals without waiting. These materials will be transferred to permitted excavation waste storage area by licensed transportation companies. | Contractor (to implement) Project Owner (to monitor) | - Amount of excavation soil, construction and demolition waste generated - Ratio of recovered/reused/ recycled waste to total waste generated |
| C22 | Wastewater and Water Management | Wastewater management failure, pollution from wastewater | Adverse | Low | Included in construction costs | - Wastewater generated during the construction works will be integrated into the existing sewerage system and will be treated by Yerköy WWTP. - The water to be used for dust suppression will be followed in m³. - Surface runoff due to dust suppression activities will be prevented. | Contractor (to implement) Project Owner (to monitor) | - Minimization and continued improvement in the number of the reported water quality related incidents. - Zero NCRs per year - Zero grievances per year - No significant adverse impact - No infrastructure damage and damage to loads/humans |
| C23 | Hazardous Materials | Pollution from hazardous materials | Adverse | Low | Included in construction costs | - Containers containing hazardous materials will be placed in sealed vessels to prevent spills and leaks. - Toxic paints, solvents or lead-based paints will not be used. - Hazardous chemicals will be stored not to pose a threat to community health. - Construction activities may pose the potential for accidental release/leakages of petroleum-based products, such as lubricants, hydraulic fluids, or fuels during their storage, transfer, or use in equipment. All chemical storage containers, including diesel fuel, and hazardous liquid waste drums/containers will be placed in secondary containment so as to minimize the risk of soil, surface water and groundwater contamination during construction. | Contractor (to implement) Project Owner (to monitor) | - Ratio of hazardous waste generated to total waste (by contamination + by generation) |
| C24 | Cultural Heritage | Loss of cultural heritage | Adverse | Low | Additional cost is not expected. | - Any artifacts found during the construction works will be indicated and recorded as “chance finds”. A “Chance Find Procedure” has been prepared for the steps to be followed and will be implemented in case of the chance find (see Appendix-F). - Workers/employees will be trained in cultural heritage issues. - In case of a chance find, all activities will be stopped, the site will be secured and the Cultural and Natural Assets Conservation Board or Museum Directorate will be informed about the chance finds and site will be secured by the Contractor. The approval of the relevant Conservation Board, who is responsible for the area where the construction site is located, will be required to continue any activity on site. No demolition/construction work will be carried out when awaiting the said approval. - Any correspondence on this subject will be updated in accordance with all decisions taken, and all documents will be submitted as annexed to ESMP. | Contractor (to implement) Project Owner (to monitor) | - Number of chance find records and reports |
| C25 | Biodiversity | Protection | Adverse | Low | Additional cost is not expected. | - No direct impact is expected on flora and fauna during the construction phase. Therefore, there is no need to take additional mitigation measures other than the ones provided in above items to protect soil, air, and water environment. | Contractor (to implement) Project Owner (to monitor) | - Zero damage to natural habitats, wetlands and sites considered as protected areas |

## Mitigation Plan for the Operation Phase of the Project

| No. | Topic | Definition of Potential Impact | Type of Impact | Impact Significance Before Mitigation | Cost | Measures to be Taken | Responsibility | Key Performance Indicators |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| O1 | Labor Conditions | Improper Working Conditions Child Labor, forced Labor and unregistered employment | Adverse | Low | Additional cost is not expected | - Workers will be familiar with the Grievance Mechanism officer and will be enabled to have access to and be aware of the Grievance Mechanism. - Minimum legal labour standards will be met (child/forced labour, anti-discrimination, working hours, minimum wages) as per ILO regulations. - At the same time, WB OPs given in Chapter 3 and the national legislation given in Table 3-1 will be complied with in terms of the working conditions. - Workers will be issued a written contract stipulating working hours, wages, rights and duties etc., and the Code of Conduct. | Project Owner (to implement) | - Number of grievances - Percentage of closed grievances within the target timeframe |
| O2 | Occupational Health and Safety | Inadequate workers health and safety conditions | Adverse | Low | Additional cost is not expected | - Before starting work, employees will be knowledgeable about job descriptions, responsibilities, relationships with the local people, and risks that may threaten occupational health and safety. - Workers will be provided with appropriate induction, health and safety training and information. - All equipment used during the operation phase will be kept in good working condition. - OHS management plan will be prepared by the project owner during the operation period. - EPRP will be prepared for a potential accident and emergency. Emergency teams will be formed, and drills and training programs will be carried out in line with emergency scenarios. - Employees will have a good command of EPRP, and the grievance will be reported to the authorized teams and resolved. - In case of any potential accident involving injury during the operation phase, the first aid kit will be kept available. - The Project Owner formally agrees that all work will be carried out in a safe and disciplined manner and is designed to minimize risks on neighbouring residents and environment. - All activities will be implemented in line with both the Law on Occupational Health and Safety and its relevant regulations, and also the WBG’s EHS Guidelines. - The Project Owner will ensure a safe working environment for the workers and supply appropriate personal protective equipment (PPE). - Guidance, directives and recommendations of Ministry of Health, Ministry of Labor and Social Services, WHO and the WB shall be followed and all relevant necessary measures shall be taken, both for occupational health and safety of employees and for workplaces, in case of an outbreak of any other pandemic/communicable disease including COVID-19. - All regulations regarding OHS (see Table 3.1) will be effective for the personnel. - OHS trainings and toolbox talks will be provided to the employees including the code of conduct. These will include regular trainings to workers on COVID-19 symptoms, how to be protected and what to do when symptoms appear. - Both trainings and incidents (fatalities, lost time incidents, outbreak of pandemic or communicable diseases, social unrest, etc.) will be recorded. - In the event of any significant incident (e.g. environmental, social, labour or lost-time incidents) municipality shall inform ILBANK and WB within three business days. Then, within 30 days, a report on the root causes of the incident and the corrective actions to be taken will be presented to ILBANK and WB. - Equipment that meets international standards in terms of performance and safety will be used at the operation phase. | Project Owner (to implement) | - % of scheduled HSE Inspection - % of attendance at HSE meetings - % of closing of NCRs - Reporting safe observations - Reporting unsafe observations - Reporting near misses - % of Toolbox attending - % of Risk Assessment compliance - % of Legal Requirements compliance - Results of scheduled audits - HSE training carried out to training matrix - > 90% of all training to matrix - % of attendance at scheduled trainings - Engagement in HSE program by individual managers and supervisors - Engagement in HSE program by contractor’s |
| O3 | Community Health and Safety | Community health and safety risks | Adverse | Low | Additional cost is not expected | - The public, and nearby institutions and organizations, and hospitals and schools will be informed at least two days before starting repair / maintenance works that may cause disturbance temporarily. - Preparation of community health and safety plan (as stipulated in above sections). - Special crossings will be created at the maintenance/repair areas, as needed, by taking additional measures for the elderly, pregnant women, people with small children and the disabled. - To prevent unauthorized access to the maintenance/repair areas and avoid associated physical hazards to the communities, the site will be secured, surrounded by fence/curtain/protection tape, and uncontrolled entrances will be prevented - The grievance mechanism officer will be introduced to the local people and updated information about the grievance mechanism will continue to be provided. In case of an update in the documents, the updated information will be announced to the local people through the relevant headman's office. | Project Owner (to implement) | - Number of communicable and non-communicable diseases and injuries. - Number of community health safety & security complaints from local communities as recorded in the grievance register and percentage of closed grievances within the target timeframe. - Number of reported community health & safety incidents - Number of reported noise incidents |
| O4 | Grievance Mechanism | Grievance issues | Adverse | Low | Additional cost is not expected | - An efficient Grievance Mechanism will be initiated to allow potentially affected community members and the employees to voice their concerns on the Project and have their grievances adequately addressed in a timely manner. | Project Owner (to implement) | - Number of grievances - Percentage of closed grievances within the target timeframe |
| O5 | Stakeholder Engagement | Communication issues with the stakeholders | Adverse | Low | Additional cost is not expected | - Interaction / communication will be established with communities, and adequate timing will be planned for engagement activities. Additionally, regular consultations will be carried out with the authorities and communities regarding the project management. | Project Owner (to implement) | - Number of grievances - Percentage of closed grievances within the target timeframe - Records of stakeholder engagement activities |
| O6 | Waste and Chemical Management |  | Adverse | Low | Additional cost is not expected | - Waste generated will be managed in accordance with the waste management hierarchy and in line with national waste legislation. Training to the employees on waste management practices will be provided as appropriate. - Waste will be characterized based on their composition, source, types, generation rates or local legal requirements in case of maintenance of the project. - In addition to the adoption of waste prevention strategies, putting recycling plans into practice will considerably reduce the total amount of waste. - If waste materials are still generated after appropriate waste prevention, reduction, reuse and recycling measures are put into action, all necessary measures will be taken to avoid potential effects of waste material treatment and disposal on human health and the environment. - Containers containing hazardous materials will be placed in sealed vessels to prevent spills and leaks. - Toxic paints, solvents or lead-based paints will not be used. - Hazardous chemicals will be stored not to pose a threat to community health. - Construction activities may pose the potential for accidental release/leakages of petroleum-based products, such as lubricants, hydraulic fluids, or fuels during their storage, transfer, or use in equipment. All chemical storage containers, including diesel fuel, and hazardous liquid waste drums/containers will be placed in secondary containment so as to minimize the risk of soil, surface water and groundwater contamination during construction. | Project Owner (to implement) | - Amount of waste generated as per type of waste - Ratio of hazardous waste generated to total waste (by contamination + by generation) - Ratio of recovered/reused/ recycled waste to total waste generated |

# ENVIRONMENTAL AND SOCIAL MONITORING

The monitoring, review and audit program detailed in Section 9.1 and Section 9.2 will be implemented during construction and operation phases to monitor the implementation of the environmental and social commitments of the ESMP requirements. Monitoring for the implementation of mitigation measures and commitments provided in the ESMP will be carried out continuously by the contractor and Project Owner in line with Monitoring Plan starting from the Construction Project. The Project Owner will be responsible for ensuring that the Contractor and its subcontractors comply with applicable national/international regulations and lenders' requirements.

Key performance indicators (KPIs) of this procedure will be monitored, verified and evaluated within the scope of the project monitoring phase. The KPIs are presented in Table 9-1 below.

Table 8-1. Key Performance Indicators

| KPI | Target |
| --- | --- |
| Air Quality |  |
| Air Quality incidents | Reducing the number of reported air quality related incidents to zero |
| Non-Compliance with air quality standards and percentage of closed non-compliances within the target timeframe. | Zero non-compliance per year |
| Community complaints /grievances on air quality (particularly dust) and percentage of closed grievances within the target timeframe. | Minimization and continued improvement in the number of air quality related community complaints. |
| Noise |  |
| Noise and Vibration incidents | Reducing the number of reported noise and vibration related incidents to zero |
| Non-Compliance with Project standards and percentage of closed non-compliances within the target timeframe. | Zero Non Compliance Reports (NCRs) per year |
| Number of noise-related community grievances and percentage of closed grievances within the target timeframe. | Zero grievances per year |
| Water |  |
| Spill incident | Reducing the number of reported waste quality related incidents to zero |
| Non-Compliance with Project standards | Zero NCRs per year |
| Wastewater collection system | Zero grievances per year |
| Flood incidents | No infrastructure damage and damage to loads/humans |
| Waste |  |
| - Amount of Waste generated as per types of waste | Total waste generated |
| Waste transportation, recovery/recycling, disposal records | Ratio of recovered/reused/recycled waste to total waste generated |
| Soil |  |
| Spill incident | Reducing the number of reported soil quality related incidents to zero |
| Non-Compliance with Project standards and percentage of closed non-compliances within the target timeframe. | Zero NCRs per year |
| Number of soil-related community grievances | Zero grievances per year |
| Traffic |  |
| Number of non-compliances against the mitigation controls identified in Traffic Management Plan | Zero NCRs per year |
| Number of drivers found to be exceeding speed limits or driving unsafely | Zero exceedance per year |
| Number of road traffic accidents involving: Accidental injuries and deaths, Spillages (such as cargo or fuel), Wildlife-vehicle collisions. | Zero accidents per year |
| Number of traffic-related grievances | Zero grievances per year |
| Health, Safety and Environment |  |
| % of scheduled HSE Inspection | >90% |
| % of attendance at HSE meetings | >90% |
| % of closing of NCRs | 100% |
| Reporting safe observations | 100% |
| Reporting unsafe observations | 100% |
| Reporting near misses | 100% |
| % of Toolbox attending | >90% |
| % of Risk Assessment compliance | >90% |
| % of Legal Requirements compliance | >90% |
| Results of scheduled audits | >85% |
| HSE training carried out to training matrix > 90% of all training to matrix | >90% |
| % of attendance at scheduled trainings | >90% |
| Engagement in HSE program by individual managers and supervisors | >90% |
| Engagement in HSE program by contractor’s | >90% |
| Labour and Working Conditions |  |
| Number of worker grievances closed out within the target timeframe | Zero worker grievances closed out of time |
| Community Health and Safety |  |
| Number of communicable and non-communicable diseases and injuries. | Zero diseases or injuries |
| Number of community health safety & security complaints from local communities as recorded in the grievance management system. | Zero complaints |
| Number of reported community health & safety incidents | Zero incidents per year |
| Number of reported noise incidents | Zero incidents per year |

## Construction Phase

| Issue | Monitoring Location | Timing / Frequency of Monitoring | Parameters Monitored | Monitoring Method | Target/ threshold values | Legal Requirements for monitoring | Key Performance Indicators | Cost | Responsible Party |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Disclosure | Settlements near the project area | Monthly | Grievances | - On-site inspections - Minutes of meetings - Grievance mechanism records | All grievances closed out within the target timeframe | - Regulation on the Principles and Procedures for the Enforcement of the Law on the Right to Information - WB OP 4.01 | - Grievance Records - Number of grievances - Percentage of closed grievances within the target timeframe | No additional cost | Project Owner |
| Labour Conditions | Project area | Monthly | Grievances | - Internal and external audits - Grievance records - Accident records - Training records - Sample contracts - Human Resource Policy - Number of the local employees - Legal work permit | All grievances closed out within the target timeframe | - Labour Law (No. 4857) - Law on Trade Unions and Collective Bargaining Agreements - ILO International Regulations | - Number of worker grievances - Percentage of closed grievances within the target timeframe | No additional costs | Project Owner Contractor |
| Occupational Health and Safety | Project area Settlements near the project area | Daily | Safe conditions on the construction site Risk analysis and procedures Disease Incidents Grievances Toolbox talks and trainings HSE Inspection Legal Requirements EPRP Drill reports OHS practices in the field (Use of PPE, etc.) Availability of an adequate OHS organizational structure | - On-site inspections - Interviews with employees - Complaint records - Training and toolbox records - Contract examples - Internal and external audits - Incident/Accident and near miss records - Drill records | The targets are expressed numerically in Table 9-1 | - Occupational Health and Safety Law - Regulation on Health and Safety Requirements for the Use of Work Equipment | - % of scheduled HSE Inspection - % of attendance at HSE meetings - % of closing of NCRs - Reporting safe observations - Reporting unsafe observations - Reporting near misses - % of Toolbox attending - % of Risk Assessment compliance - % of Legal Requirements compliance - Results of scheduled audits - HSE training carried out to training matrix - > 90% of all training to matrix - % of attendance at scheduled trainings - Engagement in HSE program by individual managers and supervisors - Engagement in HSE program by contractor’s | No additional costs | Project Owner Contractor |
| Community Health & Safety | Project area Residential areas around project area | Daily | Safety conditions at the site Fencing of construction site Warning signs and flashlights Grievances Incidents Accidents Traffic Management Plan | - Records of comments/ suggestions/ grievances - Site Audits - Training records - Review of Traffic management plan | No significant increase in communicable and non-communicable disease and injury rates per 1,000 residents per annum. Decreasing number/ continuous improvement in number of complaints Zero incidents per year | - Public Health Law - Health and Safety Signs Regulation | - Number of communicable and non-communicable diseases and injuries. - Number of community health safety & security complaints from local communities as recorded in the grievance management system. - Number of reported community health & safety incidents - Number of reported noise and traffic incidents | No additional costs | Project Owner Contractor |
| Documentation | Project area | Monthly ESMRs of Contractor Quarterly ESMRs (including Grievance Register) of Project Owner | Monthly Reports Quarterly Reports | - On-site inspection - Record control | Submission on due dates. | WB OP 4.01 | Report submission. | No additional costs | Project Owner Contractor ILBANK |
| Land Use | Project area Settlements near the project area | Monthly | Grievance Records | - Grievance mechanism - Compensation for unintended damages to land and structures during construction | Zero grievances not closed out within the target timeframe | - WP OP 4.12 - Soil Conservation and Land Use Law No. 5400 | - Grievance Records - Number of grievances - Percentage of closed grievances within the target timeframe | No additional costs | Project Owner Contractor |
| Grievance Mechanism | Project area Settlements near the project area | Monthly | Grievance Records | - View/suggestion/ grievance records - Grievance database - On-site inspection - Existence / accessibility of grievance boxes | Zero grievances not closed out within the target timeframe | ILBANK SCP-II ESMF | - Grievance Records - Number of grievances - Percentage of closed grievances within the target timeframe | No additional costs | Project Owner |
| Sustainable Development and Resource Efficiency | Settlements near the project area | Monthly | Product supply records Water consumption records | - View/suggestion/grievance records - Product supply records - List of employees - On-site inspection | N/A | WB OP 4.01 | - Percentage of Sustainable Products - Water Use Efficiency | No additional costs | Project Owner Contractor |
| Air Quality | Project area Settlements and sensitive receptors near the project area | In case of grievance Daily | Grievance Records Visual site observation | - On-site inspections - PM2.5 and PM10 Measurements to be performed by an authorized environmental laboratory in case of grievance | - Minimization and continued improvement in the number of the reported air quality related incidents. - Zero complaints per year - Minimization and continued improvement in the number of air quality related community complaints. | - Regulation on Air Quality Assessment and Management - WB OP 4.01 | - Air Quality incidents - Records of Non-Compliance with air quality standards - Community complaints | No additional costs | Project Owner Contractor |
| Noise | Project area Settlements and sensitive receptors near the project area | In case of grievance Monthly | Grievance Records | - Monitoring conducted at the nearest sensitive receptors using noise measuring devices - On-site inspections - Noise measurements to be performed by an authorized environmental laboratory in case of grievance | - Minimize and continued improvement in number of reported noise and vibration related incidents. - Zero NCRs per year - Zero grievances per year | Regulation on Environmental Noise Control | - Noise and Vibration incidents - Records of Non-Compliance with Project standards - Number of noise-related community grievances | No additional costs | Project Owner Contractor |
| Soil Quality | Project area | Daily | Accident Reports | - On-site inspection | - Zero accident per year | - Regulation on Hazardous Waste Control - Regulation on Soil and Groundwater Pollution Control | - Soil Quality incidents - Records of Non-Compliance with soil quality standards - Accident reports | No additional costs | Project Owner Contractor |
| Waste Management | Project area | Daily | - Temporary waste storage area conditions - Waste amount - Recovery / reuse / recycle ratio | - Waste records - On-site inspection regarding proper collection and temporary storage of wastes | - Minimization of total waste generated - Minimize the ratio of hazardous waste generated to total waste (by contamination + by generation) - Increasing the ratio of recovered/reused/recycled waste to total waste generated | - Regulation on Hazardous Waste Control - Packaging Waste Control Regulation - Waste Management Regulation - Regulation on the Protection of Occupational Health and Safety from the Risks Arising from Asbestos | - Total waste generated - Ratio of hazardous waste generated to total waste (by contamination + by generation) - Ratio of recovered/ reused/ recycled waste to total waste generated | No additional costs | Project Owner Contractor |
| Domestic Waste | Project area | Daily | - Waste amount - Recovery /reuse /recycle ratio | - Waste records - On-site inspection | - Minimization of total waste generated - Increase in the ratio of recovered/ reused/ recycled to landfilled | - Packaging Waste Control Regulation - Waste Management Regulation | - Total waste generated - Ratio of recovered/ reused/ recycled waste to total waste generated - Records regarding transportation and disposal. | No additional costs | Project Owner Contractor |
| Waste Oils | Project area | Weekly | - Waste amount - Waste storage conditions - Recovery /reuse/ recycle ratio | Visual observations Waste records | - Minimization of total waste generated - Increase in the ratio of recovered/ reused/ recycled waste to total waste generated | Waste Oil Control Regulation | - Total waste generated - Ratio of recycled waste to total waste generated. - Records regarding transportation and disposal. | No additional costs | Project Owner Contractors |
| Waste Batteries and Accumulators | Project area | Monthly | - Waste amount - Recovery /reuse/ recycle ratio | Waste records | - Minimization of total waste generated - Increase in the ratio of recovered/ reused/ recycled waste to total waste generated | Waste Battery and Accumulator Regulation | - Total waste generated - Ratio of recycled waste to total waste generated. - Records regarding transportation and disposal. | No additional costs | Project Owner Contractor |
| Excavation Soil, Construction and Debris/ Demolition Wastes | Project area | Daily | Waste amount and storage conditions Transfer records Soil stripping, excavation and backfilling activities | On-site inspection | - Minimization of total waste generated - Increase in the ratio of recovered/ reused/ recycled waste to total waste generated | Regulation on the Control of Excavation Soil, Construction and Demolition Wastes | - Total waste generated - Records regarding transportation and disposal. | No additional costs | Project Owner Contractor |
| Wastewater and Water Management | Project area | Before the commencement of construction works at site | Sewer connection permit | Official Letter regarding permit | - Permit in place | - Water Pollution Control Regulation | - Permit | No additional costs | Project Owner Contractor |
| Hazardous Waste Management | Project area | Daily | Waste amount and storage conditions | - Waste records - On-site inspection | Increase in the ratio of hazardous waste generated to total hazardous waste (by contamination + by generation) | Waste Management Regulation | - Total hazardous waste generated - Ratio of hazardous waste generated to total waste (by contamination + by generation) - Records regarding transportation and disposal. | No additional costs | Project Owner Contractor |
| Storage and use of chemicals including fuels and hazardous materials | Project area Settlements near the project area | Daily | Conditions of the storage area Number of leaks, spills, etc. Special parameters, if any, stated by the MSDS of each chemical | - Visual observation - Site inspections - Environmental incident registry | Zero incidence | - Occupational Health and Safety Law - Regulation on Health and Safety Measures for Working with Chemicals Regulation on the Control of Pollution Caused by Hazardous Substances in and around Water Environment | - Amount of chemicals used - Number of incidences | No additional costs | Project Owner Contractor |
| Cultural Heritage | Project area Settlements near the project area | Daily | Existence of a Chance Find | - On-site inspection - Existence of a Chance Find Procedure | Zero Grievance Records | - Law on the Conservation of Cultural and Natural Properties - WB OP 4.11 | - Number of chances find records and reports | No additional costs | Project Owner Contractor |
| Direct and indirect threats posed by construction activities against traffic and pedestrians | Project area | Daily | Grievance Information gathered through Public Consultation Information on available pedestrian ways Existence and number of warning signs properly installed at designated location Training records for drivers Availability of EPRP. | On-site inspection | - Zero number of drivers found to be exceeding speed limits or driving unsafely - Number of road traffic accidents involving: - Zero accidental injuries and deaths, - Zero traffic-related grievances - Existence of EPRP - Installation of warning signs | Occupational Health and Safety Law | - Number of non-compliances against the mitigation controls identified in Traffic Management Plan - Number of drivers found to be exceeding speed limits or driving unsafely - Number of road traffic accidents involving: - Accidental injuries and deaths - Spillages (such as cargo or fuel) - Wildlife-vehicle collisions - Number of traffic-related grievances | No additional costs | Project Owner Contractor |
| Access to the Construction Site - Security Fence/ Protection Tape | Settlements near the project area | Daily | Grievance | On-site inspection | Zero Number of unauthorized accesses to the project site | Occupational Health and Safety Law | Number of unauthorized accesses to the project site | No additional costs | Project Owner Contractor |
| Biodiversity | Project area | Daily | Incident/ accident reports Inspection reports | On-site inspection | Zero damage to flora and fauna | WB OP 4.04 Environmental Law and binding regulations | Number of flora and fauna losses | No additional costs | Project Owner Contractor |

## Operation Phase

| Issue | Monitoring Location | Timing / Frequency of Monitoring | Parameters Monitored | Monitoring Method | Target/ threshold values | Legal Requirements for monitoring | Key Performance Indicators | Cost | Responsible Party |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Disclosure | Settlements near the project area | Daily | Grievances | - On-site inspections - Minutes of meetings - Grievance mechanism records | Zero grievances not closed out within the target timeframe | - Regulation on the Principles and Procedures for the Enforcement of the Law on the Right to Information - WB OP 4.01 | - Grievance Records - Number of grievances - Percentage of closed grievances within the target timeframe | No additional cost | Project Owner |
| Labor Conditions | Project route and maintenance areas | Monthly | Grievances | - Internal and external audits - Grievance records - Accident records - Training records - Sample contracts - Human Resource Policy - Number of the local employees - Legal work permit | Zero grievances not closed out within the target timeframe | - Labour Law (No. 4857) - Law on Trade Unions and Collective Bargaining Agreements - ILO International Regulations | - Number of worker grievances - Percentage of closed grievances within the target timeframe | No additional costs | Project Owner |
| Occupational Health and Safety | Project area Settlements near the project area | Monthly | Disease Incidents Grievances Trainings HSE Inspection Legal Requirements Compliance with EPRP OHS practices in the field (Use of PPE, etc.) Availability of an adequate OHS organizational structure | - On-site inspections - Interviews with employees - Complaint records - Training records - Contract examples - Internal and external audits - EPRP - Incident/ Accident records | The targets are expressed numerically in Table 9-1. | - Occupational Health and Safety Law - Regulation on Health and Safety Requirements for the Use of Work Equipment | - % of scheduled HSE Inspection - % of attendance at HSE meetings - % of closing of NCRs - Reporting safe observations - Reporting unsafe observations - Reporting near misses - % of Toolbox attending - % of Risk Assessment compliance - % of Legal Requirements compliance - Results of scheduled audits - HSE training carried out to training matrix - > 90% of all training to matrix - % of attendance at scheduled trainings - Engagement in HSE program by individual managers and supervisors - Engagement in HSE program by contractor’s | No additional costs | Project Owner |
| Community Health & Safety | Project area Residential areas around project area | Monthly | Grievances Incidents Accidents | - Records of comments/ suggestions/ grievances - Site Audits - Training records | No significant increase in communicable and non-communicable disease and injury rates per 1,000 residents per annum. Decreasing number/ continuous improvement in number of complaints Zero incidents per year | - Public Health Law - Health and Safety Signs Regulation | - Number of communicable and non-communicable diseases and injuries. - Number of community health safety & security complaints from local communities as recorded in the grievance management system. - Number of reported community health & safety incidents - Number of reported noise incidents | No additional costs | Project Owner |
| Grievance Mechanism | Project area Settlements near the project area | Monthly | Grievance Records | - View/ suggestion/ grievance records - Grievance database - On-site inspection - Existence / accessibility of grievance boxes | All grievances closed out within the target timeframe | ILBANK SCP-II ESMF | - Grievance Records - Number of grievances - Percentage of closed grievances within the target timeframe | No additional costs | Project Owner |
| Waste Management | Project area | Daily | - Waste amount - Recovery / reuse / recycle ratio | - Waste records - On-site inspection regarding proper collection and temporary storage of wastes | - Minimization of total waste generated - Minimize the ratio of hazardous waste generated to total waste (by contamination + by generation) - Increasing the ratio of recovered/reused/ recycled waste to total waste generated | - Regulation on Hazardous Waste Control - Packaging Waste Control Regulation - Waste Management Regulation - Waste Oil Control Regulation - Waste Battery and Accumulator Regulation - Medical Waste Control Regulation | - Total waste generated - Ratio of hazardous waste generated to total waste (by contamination + by generation) - Ratio of recovered/reused/ recycled waste to total waste generated - Records regarding transportation and disposal | No additional costs | Project Owner |

# STAKEHOLDER MANAGEMENT

A stakeholder is defined as any individual, organization or group which is potentially affected by the Project, or which has an interest in the Project and its impacts. The objective of stakeholder identification is to establish which stakeholders may be directly or indirectly affected – either positively or negatively - (“affected parties”) or have an interest in the Project (“other interested parties”).

Table 7-1 presents the interested and affected stakeholders within the scope of the Project.

Table 9-1. Stakeholder Groups

| Stakeholder Groups | Stakeholder Type |  |  |  | Identification of stakeholders |
| --- | --- | --- | --- | --- | --- |
|  | Type of Impact | Cause of Impact | Affected Party | Interested Party |  |
| Internal Stakeholders |  |  |  |  |  |
| - Yerköy Municipality Personnel - Contractors and Employees | Direct/Positive Impact | Project Development, Implementation and Employment | √ |  | Employees who will ensure the realization of the project during construction and operation |
| Government / Authorities |  |  |  |  |  |
| - Yerköy provincial directorate of Environment, Urbanization and Climate Change - Yozgat Water and sewerage Administration - Yozgat City Health Authority - Directorate General for State Hydraulic Works | Indirect/Positive Impact | Relation of the Project with Healthcare, Environmental and Social institutions during construction and operation phases |  | √ | Local government authorities responsible for health, environment, social services in Yozgat province. |
| Municipality |  |  |  |  |  |
| - Yerköy Municipality | Direct/Positive Impact | Project Development, Implementation and Employment | √ |  | Project Owner |
| Business |  |  |  |  |  |
| - Çanakkale Seramik | Direct/Positive Impact | Construction Phase’s traffic | √ |  | Businesses nearby |
| Neighbourhood |  |  |  |  |  |
| - Hüyük Neighbourhood - Karacaşar Neighbourhood - Erzurum Neighbourhood - Kale Neighbourhood - Selçuk Neighborhood - Ayanoğlu Neighborhood | Direct/Negative Impact | Commissioning, Potential noise and dust emission during the construction phase | √ |  | The area where the drinking water and sewage network will be established and the neighbourhoods where the stakeholders reside |
| Vulnerable/Disadvantaged Groups |  |  |  |  |  |
| - Households with physically and/or mentally disabled family members - People with chronic disease - Elderly people over 65 years of age who live alone and in need of care | Direct/Negative Impact | Commissioning, Potential noise and dust emission during the construction phase | √ |  | Stakeholders that can be potentially harmed from construction activities. |

It is important that particular effort is made to identify any disadvantaged and vulnerable stakeholders who may be differentially or disproportionately affected by the Project or who may have difficulty participating in the engagement and development processes. Stakeholder identification is also an on-going process and will require regular review and update. In accordance with the Stakeholder Engagement Framework included in the ESMP, a Stakeholder Engagement Plan (SEP) has been prepared for this project to identify project stakeholders and establish engagement methods for the future of the Project. Further details are given in the SEP.

This will be under the responsibility of SEP Manager, who will be assigned for the implementation of SEP by the Project Owner or under the responsibility of a specifically assigned person with the qualifications required to perform the task. The Project Owner has ultimate responsibility for the implementation of the SEP. During construction and operation phases, the Project Owner will keep the information below up-to-date and accessible by providing information on the development of and practices under the Project.

- Key Project phases and schedules (e.g. obtaining permits, starting construction or operation activities, construction schedule, etc.);

- Any disruption related to the project (e.g. Road closures, access and infrastructure disruptions);

- Important consultations/meetings with the project stakeholders on the potential consequences that may affect the community and local people; and

- Environmental, health and safety performance (e.g. Information about accidents, monitoring results).

## Roles and Responsibilities

The project will be awarded to a contractor by the tender which will be lodged by the Project Owner and supervised by ILBANK. Responsible parties to take part in the organization management of the Project and their job descriptions are given in Table 2-1.

Experts for the implementation and supervision of the ESMP were selected from the Project Owner's staff with academic qualifications and professional experience and the PMU was formed. Although the experts have professional experience in their respective fields, they are required to receive the necessary training for the implementation and supervision of the ESMP.

## Announcements during the Construction Phase

The Project Owner will notify the headman's office located in the AoI two (2) days in advance of any possible temporary road closure during construction works. Similarly, the Project Owner will inform the affected local people of the future works in the municipal building and/or on the notice platforms two (2) days in advance. Notices will be posted, particularly in publicly visible locations, to provide advance information about activities that may develop during the construction and operation phases.

Likewise, businesses, schools and/or hospitals that are potentially affected by construction activities will be notified of the works two (2) days in advance, and activities will be driven by the feedback received from stakeholders so that businesses and/or services are not disrupted.

## Further Stakeholder Engagement Activities

For all Category A and B subprojects proposed for the WB financing, the Project Owner consults project-affected groups and local non-governmental organizations about the project’s environmental and social aspects and takes their views into account, during the environmental and social assessment process. The Project Owner initiates such consultations as early as possible. For Category B subprojects, at least one (1) consultation with project-affected groups, local NGOs and other relevant/interested stakeholders is anticipated after the draft ESMP report is completed. An example of the Consultation Form prepared within the scope of the Project is given in Appendix-H.

This consultation information in this ESMP will include, but is not necessarily limited to, the following topics anticipated:

- Location of consultation(s),

- Date(s) of consultation(s),

- Details on attendees (as appropriate),

- Meeting Program/Schedule: What is to be presented and by whom,

- Objective of the Project,

- Potential social and environmental impacts of the Project,

- Impacts and the mitigation or enhancement measures that are being implemented,

- Roles and responsibilities,

- Monitoring and management measures,

- Information on the grievance mechanism for the Project,

- Summary of Meeting Minutes (Meeting details (date, location), Participants, concerns, Comments, Questions and Response by Presenters) and

- Agreed actions.

The participant lists and/or the forms to be used during stakeholder engagement activities that will include duties, e-mail addresses and contact numbers of the participants will be kept in the records, however, will not be made publicly available in the annex of the ESMP/SEP and the respective lines containing personal data will be blurred while disclosing considering “The Law on The Protection of Personal Data”. Apart from that, the Project Owner will be responsible for consultations with stakeholders as an on-going process throughout the lifetime of the Project. Grievances can be an indication of growing stakeholder concerns (real and perceived) and can escalate if not identified and resolved. Identifying and responding to grievances supports the development of positive relationships between projects, communities, and other stakeholders.

Internal and external stakeholders will be able to share their opinions and grievances via a range of options such as Project owner’s website, phone line, ILBANK website, ILBANK’s mail address and phone line, CIMER and YIMER communication channels.

The grievance mechanism will be advertised and announced to affected stakeholders so that they are aware of the process, know they have the right to submit a grievance, and understand how the mechanism will work and how their grievance will be addressed, and service standards applied. In most cases, a grievance or complaint will be submitted by a stakeholder or local resident by phone, in writing, or by speaking with one of the Project Owner’s grievances officers. Further information on the Project Owner’s grievance mechanism is presented in Section 7.5.

## Disclosure of Information and Stakeholder Engagement during the COVID-19 Process

The unprecedented nature of the COVID-19 Pandemic process implies that all elements of Project activities, including stakeholder engagement, may be affected. Given the compulsory restrictions and social distancing measures associated with COVID-19 may be required so, alternative approaches to stakeholder engagement emerged in the short term.

In efforts to disseminate information, the Project Owner will try to communicate reliable and accurate information to all stakeholders by ensuring that the information is in a form and language that are easily understandable and culturally appropriate.

It is recommended to use the following tools to interact with stakeholders during the pandemic period, provided that they are not limited to:

- Brochures

- E-mail

- Notice boards intended for the public at the project site, public areas/ municipality buildings that are free access for public.

- Phone interviews and messaging- Local radio, newspaper

- Project Owner's website

Additionally, changes in the operations of the Project Owner, which are caused by COVID-19 and which may have an impact on the public, will be reported accordingly. These include, but are not limited to:

- Changes in the project resulting from by COVID-19,

- Changes in employment, procurement from local businesses, etc.,

- Changes in timeframes to solve public grievances,

- New or modified public awareness communication campaigns on COVID-19, which are coordinated with relevant authorities and based on the information from recognized sources such as the WHO.

## Grievance Mechanism

The purpose of the Grievance Mechanism is foremost to give access to a problem-solving procedure to Project affected people including affected communities and project workers. Grievances can be an indication of growing stakeholder concerns and can escalate if not identified and resolved. Identifying and responding to grievances supports the development of positive relationships between Project workers, local communities, and other stakeholders.

The structured Grievance Mechanism will ensure that grievances associated with the Project are addressed through a transparent and impartial process. From the early stages of the Project lifecycle, the grievance procedure will be and will continue to be disclosed to the public through individual or group meetings, printed materials, notice board and Project Owner’s website.

Currently, the Project Owner handles public grievances and opinions through an integrated system linked to communication centre.

In case of verbal or written complaints from the employees or the community to the contractor who will take part in the construction period of the Project, the contractor will be responsible for transferring these complaints to the Project's grievance mechanism system. The project's grievance mechanism officer and the contractor firm will be in close contact on this issue.

Grievances received as part of the project will be recorded separately and reported as Grievance Log.

Stakeholders will be able to communicate their grievances and views via the channels presented below:

- Yerköy Municipality Website (https://www.yerkoy.bel.tr)

- E-mail (info@yerkoy.bel.tr)

- Phone (0354) 516 24 45

- Contact Details of Yerköy Municipality Grievance Mechanism Officer

- Name-Last Name: Erol AKBABA (Geological Engineer)

- Phone 0 (546) 472 12 58

During construction and operational activities, the grievance mechanism described above will continue to be driven by views of stakeholders, making this procedure accessible to all affected stakeholders. The Contractor will assign a responsible person to record the grievances received at the construction site verbally or through grievance forms (see Appendix-I and Appendix-J) that will be placed in the entrances of construction sites where local communities can easily reach. The responsible staff of Contractor will record all grievances that received at the construction site and convey to the Project Owner’s grievance mechanism officer for further actions and resolution.

The personnel to be assigned by the Project Owner will record any grievances and suggestion requests from different channels in a database, and will provide a solution within the time and implementation framework identified below.

The personnel to be assigned by the Project Owner will record all grievances that are:

•	Communicated to the project officials personally,

•	Communicated by phone/e-mail,

•	Dropped in grievance boxes to be installed in the Municipal Building and at the WTP,

•	Conveyed by stakeholders, who want to communicate based on the project documentation,

•	From the personnel during the construction phase,

•	From the operating personnel, and

•	Communicated to contractor and inserted in a petition – in a single system and follow such grievances.

During the construction and operation phases, the grievance mechanism described above will continue to be driven by views of stakeholders, making this procedure accessible to all affected stakeholders. For this method to be successful, the Project Owner personnel to be assigned will constantly be in contact with contractor, and personnel who will be involved in the operation phase. Additionally, the job description of the Project Owner personnel to be assigned will include the introduction of GM, which are publicly available, to stakeholders. The GM will be set up separately for employees.

Requests that require urgent remedy and/or support will be responded to and given support within the same day, and all outstanding grievances/requests will be recorded within two (2) business days, and reviewed and assessed within ten (10) business days, and concluded not later than fifteen (15) business days. Subsequently, the necessary corrective actions will be taken to resolve the grievance. The suitable resolution for the complaint will be accordingly communicated to the complainant within the two (2) working days of completing the grievance investigation phase.

If stakeholders fail to reach a satisfactory solution through the channels provided above, they will be able to reach ILBANK's communication channels listed below, the Presidency’s Communication Centre (CIMER), the Foreigners Communication Centre (YIMER) and the relevant legal institutions.

ILBANK's Communication Channels:

- ILBANK Website (https://www.ILBANK.gov.tr/form/bilgiedinmeuluslararasi)

- ILBANK Contact number for Complaints, Wishes, Suggestions 0312 508 7979

- ILBANK E-mail (bilgiuidb@ILBANK.gov.tr)

- ILBANK Address for Petition Service (ILBANK International Relations Department, Grievance Mechanism Team – Emniyet Mahallesi Hipodrom Caddesi No 9/21 Yenimahalle/Ankara)

Presidency’s Communication Centre (CIMER):

- CIMER Website (www.cimer.gov.tr)

- CIMER Call Centre (150)

- CIMER Phone Number: +90 312 525 55 55 - Fax Number: +90 0312 473 64 94

- Mail addressed to Republic of Türkiye, Directorate of Communications

- Individual applications at the community relations desks at governorates, ministries and district governorates

Foreigners Communication Centre: The Foreigners Communication Centre (YIMER) has been providing a centralized complaint system for foreigners:

- YIMER Website (www.yimer.gov.tr)

- YIMER Call Centre (157)

- YIMER Phone Number: +90 312 5157 11 22 - Fax Number: +90 0312 920 06 09

- Mail addressed to Republic of Türkiye, Directorate of Communications

- Individual applications at the Republic of Türkiye General Directorate of Migration Management

Relevant Legal Institutions: Relevant Institutions can be summarized as, but not limited to, as follows.

- Civil Courts of First Instance,

- Administrative Court,

- Commercial Courts of First Instance

- Labour Courts, and

- Ombudsman (https://ebasvuru.ombudsman.gov.tr/)

Since there are special procedures/principles for handling sensitive content grievances (Sexual exploitation and abuse/sexual harassment (SEA/SH) and gender-based violence (GBV) in the workplace or potential child abuse in project areas), these grievances will be handled centrally at ILBANK, not at the Project Owner or Contractor level. ILBANK's GM procedure has been prepared in accordance with WB ESF/ESS10 and it also complies with the World Bank's environmental and social standards. In case such a complaint about SEA/SH and or GBV is received by the contractor or the project owner, they will be responsible for conveying the issue directly to the ILBANK GM focal point. However, contractor and Project Owner will still be trained and informed about the principles applicable to SEA/SH and GBV cases. In addition, the project GM will include a channel to receive and address confidential complaints related with Sexual Exploitation and Abuse/Sexual Harassment (SEA/SH) and gender-based violence (GBV) with special measures in place. If an employee faces SEA/SH issue s/he can either apply to a higher-level superior or directly go to police station, as stipulated in the national referral system of the country for dealing such cases. The content and procedures of the project’s GM will also have a reporting line on such cases in regard to SEA/SH and GBV issues and will be handled under full confidentiality. PIU receiving the SEA/SH and GBV related grievance should direct this to national referral systems immediately and record that this has been directed, as set out in the GM Procedure of ILBANK. All details of the complainant of the sensitive case will be kept strictly confidential.

- ILBANK Website (https://www.ilbank.gov.tr/form/bilgiedinmeuluslararasi)

- ILBANK E-mail (etikuidb@ilbank.gov.tr & uidbbilgi@ilbank.gov.tr)

- ILBANK Address for Petition Service (ILBANK International Relations Department, Grievance Mechanism Team - Emniyet Mahallesi Hipodrom Caddesi No 9/21 Yenimahalle/Ankara)

The Municipality official who will manage the Grievance Mechanism will be knowledgeable about the guidelines prepared by the WB to prevent SEA/SH cases for the projects financed under construction works. Grievances of GBV, exploitation and harassment can result in a culture of silence due to negative reactions from the community. To avoid this, it is highly important that the stakeholders can raise the grievances involving these issues about the Project anonymously. In addition, the authorities handling the grievances should address such issues within confidentiality and by an unbiased approach.

All stakeholders who have lodged a grievance may request that their applications be assessed in confidence. The Project Owner will ensure that the name and contact details of the complainant are not disclosed without their consent.

Project affected communities and individuals may submit their complaint to the Bank’s independent Inspection Panel, which determines whether harm occurred, or could occur, as a result of Bank non-compliance with its policies and procedures. Complaints may be submitted at any time after concerns have been brought directly to the World Bank's attention, and Bank Management has been given an opportunity to respond.

For information on how to submit complaints to the Bank’s corporate Grievance Redress Service (GRS):

- http://www.worldbank.org/en/projects-operations/products-and-services/grievance-redress service.

For information on how to submit complaints to the World Bank Inspection Panel:

- www.inspectionpanel.org

Stakeholders identified during the design phase of a project may change during implementation and the SEP needs to be updated accordingly. Therefore, the SEP document of the Project will be updated when deemed necessary according to the consultation meetings to be held, the grievance records communicated to all mechanisms related to the Project, and the determinations made in the 6-month project progress reports.

To provide a framework for the Grievance Mechanism to be established, this subsection presents information about the data that should be included in the grievance registration procedure.

As part of the central Grievance Mechanism to be established, all grievances received within the scope of the Project will be recorded by the Project Owner in the Grievance Log with a reference number assigned and reported quarterly to ILBANK together with ESMR, including the content of the grievances and the corrective action taken against the grievance. In addition, records of all participation activities carried out within the scope of the Project will be kept and submitted to ILBANK quarterly in the content of ESMRs. Further details are given in the SEP. In addition, the Grievance Log will be used to monitor the status of the grievance, determine the frequency of occurrence of the grievance, analyse the reasons for the grievance, and identify common grievances and recurring trends. The Grievance Log is presented in Appendix-H; whereas samples of the grievance form and grievance closure form prepared for use within the scope of the Project are given in Appendix-J and K, respectively.

## Public Grievance Mechanism

Grievances will be reviewed as soon as possible to give priority to resolution. Regardless of general response and resolution times, some important grievances may require immediate action, such as an urgent safety issue or issues affecting public health.

There are 6 steps that supplement the Public Grievance Mechanism. This process is described by the steps provided in Table 7-4.

Table 9-2. Public Grievance Mechanism

| Steps | Scope | Details |
| --- | --- | --- |
| 1. Step | Identify grievances | Regardless of general response and resolution times, some important grievances may require immediate action, for example an urgent safety issue or issues regarding local people's livelihoods. |
| 2. Steps | Record grievances in the system | After determining the urgency level of the grievances, it will be ensured that the grievances are recorded. |
| 3. Steps | Determine specific actions for grievances and report them to relevant units / supervisors for resolution | Requests that require urgent support will be responded to and given support within the same day, and all outstanding grievances/requests will be approved within two (2) business days, and responded to within ten (10) business days, and concluded not later than 15 business days. The suitable resolution for the complaint will be accordingly communicated to the complainant within the two (2) working days of completing the grievance investigation phase. |
| 4. Steps | Develop a response to grievances | A response will be developed by the delegated team within 15 days with input from relevant units and supervisors, excluding complaints involving emergencies. The response will identify a suitable resolution to the grievance, which could involve further information to clarify a situation, taking measures to mitigate problems. |
| 5. Steps | Communicate the response developed for grievances | The official appointed for the project grievance handling will adopt and implement the most adequate approach to the communication of the relevant response. The response will also contain an explanation of how the person that raised the grievance can proceed with the grievance in case the outcome is not satisfactory. In case the grievance is raised anonymously, a summary of the grievance and resolution will be posted on the municipality's website/notice boards located around the municipal building and in the headman's offices in the settlements that are anticipated to be affected. In addition, the neighbourhood headmen will be contacted regarding anonymous grievances and resolutions. |
| 6. Steps | Close grievances | Based on the potential effects of the grievance, the complainant can be allowed time to respond and the complainant's response will be recorded, to help assess whether the grievance is closed or whether further action is required. Final approval will be provided after the relevant Project officials assess whether the grievance can be closed. Closed grievance files will be recorded in a systematic way, and will be submitted to the authorities during third party inspections when necessary. |

The systems for handling ordinary grievances and sensitive grievances and those responsible for assessing them are given in Figure 7-1 and Figure 7-2.

Figure 9-1. List of complaint receivers and registers of complaints

Figure 9-2. List of sensitive content grievances receivers and registers of complaints

In case the grievance is raised anonymously, a summary of the grievance and resolution should be posted on the Municipality's website and on notice boards located around rehabilitation centre as well as in the headman's offices in the settlements that are anticipated to be affected.

## Worker Grievance Mechanism

Worker Grievance Mechanism is defined as grievances from Project employees (including both direct and indirect employees). This mechanism is structured to make it an effective approach for early identification, assessment, and resolution of grievances throughout the lifetime of the Project. The Grievance Mechanism will guarantee that any employee raising a grievance will not be subject to any retaliation.

The scope of the Worker Grievance Mechanism can be summarized as follows, but not limited to; occupational health and safety, labor conditions, wages, problems with the local community or co-workers, hygiene problems in common areas, insufficient food and/or worker safety, etc.

The Grievance Mechanism will be informed to all project workers through written and verbal communications. Each worker will be informed about the grievance mechanism at the time they are hired, and details about how it operates will be easily available, in employee handbooks for example.

Confidentiality is highly important for some workers; therefore, workers can raise grievances anonymously. However, grievances lodged anonymously may prevent the expert, who is appointed by the Project Owner for grievances, from resolving the issue and giving feedback. Nevertheless, Project workers wishing to lodge grievances anonymously will be allowed to do so.

Requests that require urgent remedy and/or support will be responded to and given support within the same day, and all outstanding grievances/requests will be recorded within two (2) business days and reviewed and assessed within ten (10) business days, and concluded not later than 15 business days. Subsequently, the necessary corrective actions will be taken to resolve the grievance. The suitable resolution for the complaint will be accordingly communicated to the complainant within the two (2) working days of completing the grievance investigation phase.

In case the complaint is assessed to be out of the scope of the Project’s Grievance Mechanism, the complainant will be notified through the desired communication method and an alternative mode of solutions will be suggested.

The assigned Municipality/Contractor official will open the grievance boxes within the scope of the Project every five (5) days and will make an assessment to determine whether the issues reported in writing fall within the scope of Worker Grievance Mechanism. The resolution process of anonymous grievances and other related notices may be announced in writing in common areas available to workers.

Grievances will be reviewed as soon as possible to give priority to resolution. Regardless of general response and resolution times, some important grievances may require immediate action, for example issues regarding workers' livelihoods.

There are five (5) steps that supplement the Worker Grievance Mechanism. This process is described by the steps provided in Table 7-5.

Table 9-3. Worker Grievance Mechanism

| Steps | Scope | Details |
| --- | --- | --- |
| 1. Step | Identify grievances | The grievance will be raised through the Municipality/Contractor official to be assigned. This could be in person, by phone, letter, grievance boxes or email. |
| 2. Steps | Record grievances in the system | Once the grievance is received and recorded, the Contractor/Municipality official to be assigned based on the subject and issue will identify the department, management or personnel responsible for resolving the grievance. |
| 3. Step | Follow up grievances | The Contractor/Municipality official to be assigned and the relevant units will assess the facts relating to the grievance. This will be aimed at establishing and analysing the cause of the grievance and identifying suitable mitigation measures. The analysis of the cause will involve assessing various aspects of the grievance, such as the background of the employee, frequency of the complaint occurrence, managerial practices, recent incidents in the workplace, etc. When needed, the Municipality/Contractor official to be assigned may also undertake confidential discussions with the concerned parties to develop a more detailed understanding of the issue at hand. A site visit may be deemed necessary to gain first-hand understanding of the nature of the complaint and to verify the validity and severity of the grievance. After the details of the grievance are escalated to the relevant management unit, the said grievance will be discussed jointly by the employee and the regional and/or line manager. The investigation phase will be completed not later than 15 business days of the grievance receipt. |
| 4. Step | Resolve and close grievances | This is concluded based on the process developed in consultation between the assigned Municipality/Contractor official and the related departments or management. The suitable remedy for the grievance should be communicated to the complainant within 15 business days of the completion of grievance investigation phase. If the grievance is beyond the duty of the assigned Municipality/Contractor official, the grievance will be escalated to the Project Management Unit to so that it can be resolved at managerial levels within seven (7) business days of the escalation. |
| 5. Step | Close Grievances | The assigned Municipality/Contractor official, having received the necessary signatures, will close the grievance once the grievance is resolved and the result is communicated to the complainant. The current status of the grievance and the details regarding how the grievance is resolved will be recorded in the Grievance Log. The purpose of recording further information in the grievance log is to provide a baseline for any similar grievances that may arise in the future. If the grievance is raised anonymously, a summary of the grievance and resolution will be posted on the Municipality's website and on notice boards located in common areas of the facility and will be announced through tool-box or weekly meetings. |

# REPORTING

Reporting processes that should be put into action during the implementation phase of the project and the requirements of such processes are presented in Table 10-1.

Table 10-1. Reporting Process Requirements and Distribution of Roles

| Responsible Party | Reporting Process Requirements |
| --- | --- |
| Project Management Unit (Project Owner) | - Prepare Project Information memos and submit such memos to ILBANK quarterly. - Summarize environmental and social aspects of project implementation in ESMRs for ILBANK quarterly and submit together with the Grievance Register. |
| Contractor | - Prepare and submit monthly ESMRs through Supervision Consultants for the approval of the Project Owner |
| Construction Supervision Consultants | - Review monthly ESMRs prepared by the Contractor and submit it to the Project Owner, if found appropriate - Audit Contractor on behalf of Project Owner and prepare bi-annual monitoring reports during construction works and annual audit reports for operation phase of the project. |
| WB and ILBANK | - ILBANK will inform the WB with ESMRs every six (6) months together with Project Progress Reports. In addition to this information, the WB will monitor the project activities and progress through on-site visits as part of its internal control system. |

# REFERENCES

Birgilli, Ş., Yoldaş, R., & Ünalan, G. (1975). Geology and petroleum opportunities of Çankırı-Çorum basin. MTA Report.

Culture, Y. P. (n.d.). Retrieved from Yozgat Provincial Directorate of Culture and Tourism Web Site: https://yozgat.ktb.gov.tr/TR-92385/arkeolojik-sit-alanlari.html

Erdoğan, B., Akay, E., & Uğur, Ş. (1996). Geology of the Yozgat Region and Evolution of the Collisional Cankiri Basin. International Geology Review, 788-806.

Governorship, Y. P. (n.d.). Retrieved from Yozgat Province Governorship Website: http://www.yozgat.gov.tr/yozgat-hakkinda

Municipality, Y. (n.d.). Retrieved from The Offical Yozgat Municipality Web Site: https://www.yozgat.bel.tr

Municipality, Y. (n.d.). Retrieved from Yerköy Municipality Web Site: https://www.yerkoy.bel.tr/index.php/tarihce/

Turkish Statistical Institute. (2021). Retrieved from Turkish Statistical Institute: https://www.tuik.gov.tr

Turkish Statistical Institute. (2022). Retrieved from Turkish Statistical Institute: https://www.tuik.gov.tr

Turkish Statistical Institute. (2024). Turkish Statistical Institute. Retrieved 4 2, 2025, from https://www.tuik.gov.tr

(2021). Yozgat Province 2020 Environmental Report. yozgat: ENVIRONMENTAL AUDIT AND MANAGEMENT BRANCH DIRECTORATE EIA, PERMISSION AND LICENSE BRANCH.

Yozgat Provincial Directorate of Agriculture. (2017). Yozgat Provincial Directorate of Agriculture. Retrieved from https://yozgat.tarimorman.gov.tr

### Appendix-A 
Exclusion Letter

Appendix-B
Environmental Permit of WWTP

### Appendix-C
Noise Measurement Report

### Appendix-C
PM10 Measurement Report

### Appendix-D
Official Letter Received From the Ministry of Culture and Tourism

### Appendix-E 
Title Deed Record

Land Title Deed Record of Yerköy Municipality

### Appendix-F
Chance Find Procedure

INTRODUCTION

This document presents the Chance Find Procedure for ‘Construction of Yerköy (Yozgat) Additional Water Supply and Sewerage System Components Project’ (hereinafter referred to as 'the Project') and is prepared by 2U1K Muhendislik ve Danismanlik A.S. for "Yerköy Municipality " (hereinafter referred to as 'Borrower / Project Owner').

This document is intended to avoid potential impacts of the Project on any cultural heritage during land preparation works, including excavation. At the baseline studies, field survey and literature review were conducted for the Project and its vicinity to identify potential archaeological and immovable cultural properties. No archaeological or immovable cultural property was encountered during the study.

This Procedure is a part of the general package as an annex to the Environmental and Social Management Plan (ESMP) developed for the Project.

SCOPE

Types of Cultural Heritage Covered by This Procedure

Tangible Cultural Heritage

Tangible (physical) cultural heritage refers to movable or immovable objects, sites, structures, groups of structures, and natural features and landscapes that have archaeological, paleontological, historical, architectural, religious, aesthetic, or other cultural significance.

ROLES AND RESPONSIBILITIES

| Roles | Responsibilities |
| --- | --- |
| Contractors | - Compliance with the Chance Find Procedure provided in contractor agreements - Provide appropriate training and information to the worksite personnel who work in the projects and who may disturb the cultural heritage so that they understand their responsibilities for cultural heritage |
| Project Owner | - Ensure compliance of the project with the Project Standards and other requirements given in this Plan - General responsibility for the scope and implementation of the Plan - Development, monitoring and revision of this Plan - Fulfillment of cultural heritage evaluation processes - Ensure that the operations do not disturb cultural properties and sites without the approval of the relevant authority - Investigation, reporting and monitoring of unauthorized damages to the worksite as well as of procedure violations - Management of amendments to laws or policies - Coordination with the organizations involved in the implementation and other stakeholders |
| All Workers | - Learn about the Chance Find Procedure through induction training and any other training provided |

PROJECT STANDARDS

- Law on the Conservation of Cultural and Natural Properties (LCCNP) (No: 2863),

- World Bank Protection Policy on Physical Cultural Resources (OP/BP 4.11),

- Convention Concerning the Protection of the World Cultural and Natural Heritage (World Heritage Convention).

CHANCE FIND PROCEDURE

Initial Approach Adopted by the Contractor

- Action 1: Immediately stop all construction works in the vicinity of the chance find, in case of discovery of archaeological finds;

- Action 2: Immediately notify the project manager and/or environmental department;

- Action 3: Take photographs or make technical drawings;

- Action 4: Record the location of the location by keeping all remains in their position (without moving them);

- Action 5: Prevent damage to or loss of movable objects by encircling the area;

- Action 6: Contact an archaeologist from a local university for guidance;

- Action 7: Prepare the Chance Find Form (Annex 1).

Approach Adopted by the Archeologist

Based on the description of the find, the archaeologist will make recommendations on actions to be taken by phone/e-mail or visit. The Project team will take into account the following possible strategies, if the archaeologist(s) confirm(s) the presence of archaeological finds/remains/sites:

Strategy 1: Avoidance by partial or full project redesign or relocation

In case of any archaeological find or discovery, the Project Owner will provide the relevant information to authorities. This responsibility will apply even if the project is redesigned or relocated. In any case, the relevant governmental body will be informed of the archaeological find or discovery.

Strategy 2: Implementation of worksite protection measures

This option includes the implementation of site protection measures such as fencing or blockage. As per LCCNP No. 2863, any archaeological find is the property of the Republic of Türkiye, and governmental bodies will decide on the geographical scope and implementation of site protection measures.

Strategy 3: Rescue or emergency excavation

If the Project Owner fails to relocate or redesign the Project, this may require rescue or emergency excavation works. If notification is stipulated by LCCNP, an application will be lodged to governmental bodies. If an official application is lodged, the relevant Regional Board will allowed to make a decision.

After the permit is obtained, archaeological excavations will be performed with the attendance of scientific consultants from the archaeological departments of universities. Following the completion of archaeological excavations, the results will be submitted to relevant governmental bodies for the final decision to be taken for the progress of the Project.

Procedure for the Discovery of Potential Human Remains

Identification of human remains is very clear in terms of graves or burial sites. If a grave or burial site is found, the procedures to be followed are not different from the procedure applicable to archaeological finds as per Article 6 of LCCNP. Modern burials or forensic human remains will not be addressed within the scope of LCCNP.

KEY PERFORMANCE INDICATORS

The key performance indicators to be used during the implementation of this Procedure are set out below.

Table A-1. Key Performance Indicators (KPIs)

| No | KPIs | Target | Monitoring Measure |
| --- | --- | --- | --- |
| 1 | Non-conformities reported during the year with respect to key management controls identify in this Plan | Minimization of reported non-conformities, aiming at zero | Database Reporting Inspection Reports |
| 2 | Number of complaints lodged by local communities during the year regarding cultural heritages | - Investigation of complaints about cultural heritage (disrespect, destruction, removal, sale of artefacts) and fulfillment of relevant actions. - Provision of prompt response to complaints from local communities regarding the misbehavior of personnel regarding cultural properties | Database Grievance Mechanism Records Reporting |

ANNEX – 1 Sample Chance Find Form

| Place: | Chance Find No: | Date: |
| --- | --- | --- |
| Location Data: Coordination: Elevation: Brief Area Description: |  |  |
| Chance Type: | Archaeological Items Metal Finds Terracotta Finds Pottery Shards Glass Finds | Sculpture etc. Human / Animal Bone Unidentified |
| Temporary Measures |  |  |
| Photograph |  |  |
| Discoverer's Name-Last Name: |  |  |
| Signature: |  |  |

### Appendix-G
Grievance Log

Table 11-1. Grievance Log

| Complaint Register Number | How Complaint is Received (Grievance Form, Community Meeting, Telephone) | Level of Grievance (Municipality/Utility Level, Regional ILBANK Office, ILBANK HQ Level) | Date of Complaint Received | Location of Complaint Received | Name of Person Receiving Grievance | Land Parcel # (If complaint is related to land) | Complainant Information |  |  |  |  | Project Component Related to Complaint | Grievance Category (expropriation/land acquisition related, environmental issues, damages to structures etc.) | Complaint Summary | Grievance Status (open, closed or pending) | Action Taken |  |  |  | Supporting Documents for Grievance Closeout (bank receipt for compensation, grievance closure protocol) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | Name/Surname | ID Number | Telephone/ e-mail | Village-District | Gender |  |  |  |  | Responsible Person/Department | Action Planned | Due Date of the Addressing the Grievance | Date of Action Taken |  |

### Appendix-H
Consultation Form

| YERKÖY MUNICIPALITY |  | YERKÖY MUNICIPALITY CONSTRUCTION OF YERKÖY (YOZGAT) ADDITIONAL WATER SUPPLY AND SEWERAGE SYSTEM COMPONENTS PROJECT PROJECT NO: 22/010 |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | CONSULTATION FORM |  |  |  |  |
| Form Completed by: |  |  |  |  | Date and Time: |  |
| Subject of Meeting: |  |  |  |  | YERKÖY MUNICIPALITY Project No: 22/010 |  |
| - MEETING DETAILS |  |  |  |  |  |  |
| Interviewed Entity: |  |  |  |  | Mode of Communication |  |
| Name-Last Name of the Interviewee: |  |  |  |  | Telephone / Toll Free Number |  |
| Telephone: |  |  |  |  | Face-to-Face Meeting |  |
| Address: |  |  |  |  | Website / E-mail |  |
| E-mail: |  |  |  |  | Other (Describe) |  |
| Type of Stakeholder |  |  |  |  |  |  |
| Governmental Body | PEB |  | Private Enterprise | Professional Chamber |  | NGO |
| Focus Groups | Union of Industries |  | Labor Union | Media |  | University |
| - MEETING DETAILS |  |  |  |  |  |  |
| Project-related questions: |  |  |  |  |  |  |
| Project-related concerns/feedback: |  |  |  |  |  |  |
| Responses to the views provided above: |  |  |  |  |  |  |

### Appendix-I
Grievance Form

| YERKÖY MUNICIPALITY |  | YERKÖY MUNICIPALITY CONSTRUCTION OF YERKÖY (YOZGAT) ADDITIONAL WATER SUPPLY AND SEWERAGE SYSTEM COMPONENTS PROJECT PROJECT NO: 22/010 |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | GRIEVANCE FORM |  |  |  |  |
| Form Completed by: |  |  |  |  | Date and Time: |  |
| Subject of Meeting: |  |  |  |  | YERKÖY MUNICIPALITY PROJECT NO: 21/016 |  |
| - PARTICULARS OF THE COMPLAINANT |  |  |  |  |  |  |
| Name-Last Name: |  |  |  |  | Grievance Communicated by: |  |
| TR ID No: |  |  |  |  | Telephone / Toll Free Number |  |
| Telephone: |  |  |  |  | Face-to-Face Meeting |  |
| Address: |  |  |  |  | Website / E-mail |  |
| E-mail: |  |  |  |  | Other (Describe) |  |
| Type of Stakeholder |  |  |  |  |  |  |
| Governmental Body | PEB |  | Private Enterprise | Professional Chamber |  | NGO |
| Focus Groups | Union of Industries |  | Labor Union | Media |  | University |
| - DETAILED INFORMATION ON THE GRIEVANCE |  |  |  |  |  |  |
| Description of the grievance: |  |  |  |  |  |  |
| Solution method requested by the complainant |  |  |  |  |  |  |
| Recorded by Name-Last Name/Signature |  | Complainant Name-Last Name/Signature |  |  |  |  |

### Appendix-J
Grievance Closure Form

| YERKÖY MUNICIPALITY |  | YERKÖY MUNICIPALITY CONSTRUCTION OF YERKÖY (YOZGAT) ADDITIONAL WATER SUPPLY AND SEWERAGE SYSTEM COMPONENTS PROJECT PROJECT NO: 22/010 |
| --- | --- | --- |
|  |  | GRIEVANCE CLOSURE FORM |
| - DETERMINATION OF THE CORRECTIVE ACTION |  |  |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |
| Responsible Departments |  |  |
| - GRIEVANCE CLOSURE |  |  |
| This section will be completed and signed by the complainant, if the grievance provided in the Grievance Log Form is remediated. |  |  |
| Grievance Closure Date: | Grievance Closer's Full Name/Signature: Complainant's Full Name/Signature: |  |
| ............./…………/………….. |  |  |

https://documents.worldbank.org/en/publication/documents-reports/documentdetail/604561468170043490/workers-accommodation-processes-and-standards-a-guidance-note-by-ifc-and-the-ebrd

https://www.ilbank.gov.tr/sayfa/surdurulebilir-sehirler-projesi-ii-ek-finansman

https://documents1.worldbank.org/curated/en/604561468170043490/pdf/602530WP0worke10Box358316B01PUBLIC1.pdf

Under the Köppen and Geiger climate classification, "hot dry-summer" climates (classified as Csa) and "cool dry-summer" climates (classified as Csb) are often referred to as just "Mediterranean". Under the Köppen climate system, the first letter indicates the climate group (in this case temperate climates).

Davis, P.H. (ed.). (1965-1988). Flora of Turkey and the East Aegean Islands, vol. 1-10, Edinburgh Univ. Press: Edinburgh.

Ekim, T. Et al. Red Book of Flora in Türkiye,Turkish Nature Conservation Association Publication: 18 (2000).

Baran, İ. (2005). Türkiye Amfibileri ve Sürüngenleri. Tübitak Popüler Bilim Kitapları, Ankara.

http://www.turkherptil.org/

Özeti, N. ve İ., Yılmaz 1994 Türkiye amfibileri. Ege Üniversitesi Fen Fakültesi, Kitaplar Serisi: 151, Ege Üniversitesi Basımevi, Bornova-İzmir.

Baran, İ. (2005). Türkiye Amfibileri ve Sürüngenleri. Tübitak Popüler Bilim Kitapları, Ankara.

http://www.turkherptil.org/

BirdLife International 2003 BirdLife's online World Bird Database: Search for Species. Version 2.0. Cambridge, UK: BirdLife International. Available: http://www.birdlife.org

Kiziroglu, I. (2009).  The Pocket Book for Birds of Turkiye, ISBN: 975-7460-01-X, Ankamat Matbaası, Ankara, 564 s.

https://ebird.org/home

A Demirsoy, N Yiğit – 2003, Memeliler: Türkiye omurgalıları: Türkiye omurgalı faunasının sistematik ve biyolojik özelliklerinin araştırılması ve koruma önlemlerinin saptanması

https://en.wikipedia.org/wiki/Bulk_density

TR Ministry of Health, General Directorate of Public Health, Türkiye Nutrition Guide

Environmental Noise Assessment and Management, Seminar Notes from Type A Certificate Program- METU Continuing Education Center, ANKARA, 2007

https://documents1.worldbank.org/curated/en/604561468170043490/pdf/602530WP0worke10Box358316B01PUBLIC1.pdf

https://documents1.worldbank.org/curated/fr/713231554109393090/Land-Acquisition-and-Resettlement-Policy-Framework.pdf

As mentioned in the United Nations Development Cooperation Strategy Türkiye 2016-2020 Government of The Republic of Türkiye and The United Nations System in Türkiye, Sustainable, Inclusive Growth and Development Goals.

https://ewsdata.rightsindevelopment.org/files/documents/12/WB-P170612_7nHpF6X.pdf

WB’s ESSs

https://www.worldbank.org/en/projects-operations/environmental-and-social-framework/brief/environmental-and-social-standards

https://thedocs.worldbank.org/en/doc/741681582580194727-0290022020/original/ESFGoodPracticeNoteonGBVinMajorCivilWorksv2.pdf